# MPP MES — Phased Delivery Plan: Arc 2 (Plant Floor MES)

Document ID: MPP-PLAN-ARC2-v0.2m Project: Madison Precision Products MES Replacement Contractor: Blue Ridge Automation Version: 0.2m (2026-04-27) Status: Working draft — design spec at docs/superpowers/specs/2026-04-16-arc2-phased-plan-design.md (v0.1) and docs/superpowers/specs/2026-04-23-arc2-model-revisions.md (v0.1 — authoritative for post-Phase-G decisions)

Reader note (v0.2): The individual phase sections below predate the 2026-04-23 Arc 2 model revisions. Read the new §“v0.2 Alignment Overlay” immediately after this header before executing any phase — it captures the deltas (auth model, Tool/Cavity on Lot, ProductionEvent checkpoint shape, IdentifierSequence, dashboard-pattern rejection) that supersede or refine the per-phase narratives. Phase-by-phase rewrites remain queued for a future revision pass.

## Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 0.1 | 2026-04-16 | Blue Ridge Automation | Initial draft — nine phases (0 customer validation gate through 8 downtime + shift). Mirrors Arc 1 plan structure. Codifies Arc 2 cross-cutting conventions B1–B11. |
| 0.2m | 2026-04-27 | Blue Ridge Automation | VP-7: Plan Phase 7 (Hold + Sort Cage + Shipping + AIM) — UJ-04 topup loop + UJ-18 safety sweep + UJ-05 default. Phase 7 takes ownership of the AIM pool topup loop (Gateway timer ~30s per FDS-07-010), pool alarms (warning/critical/exhausted per FDS-07-010b), pool config CRUD (FDS-07-010c). Phase 7 also delivers the print-job safety sweep timer (every 5min, FDS-07-006b) and stranded-prints alarm at 5. UJ-05 default direction (update-in-place + Lots.ContainerSerialHistory) committed for the schema CREATE — table delivers in this phase; finalization waits on MPP Quality + Honda compliance affirmation. AIM PlaceOnHold / ReleaseFromHold / UpdateAim remain sync direct-call with InterfaceLog (per UJ-18 — sync still allowed for inter-MES DB calls and for AIM operations not on the operator critical path; the pool-pattern special case applies to GetNextNumber only). Open Items table refreshed. Migration filename updated. |
| 0.2l | 2026-04-27 | Blue Ridge Automation | VP-6: Plan Phase 6 (Assembly + MIP + Container Pack) — major rewrite for UJ-04 / UJ-09 / UJ-13 / UJ-16 / UJ-17 / UJ-18 / OI-16. Container_Complete reframed for UJ-04 pool model — sync claim from Lots.AimShipperIdPool (no inline AIM call); empty-pool hard fail (FDS-07-010a). ShippingLabel_Print + LotLabel print path reframed for UJ-18 Gateway-script-async — atomic close writes ShippingLabel row with PrintedAt=NULL + sendMessageAsync(‘print-shipping-label’, {ShippingLabelId}); 3 attempts × 2s gap inline retry; per-terminal banner on PrintFailedAt; safety sweep at 5min. OI-16 PLC CompletionConfirmed BIT + Terminal RequiresCompletionConfirm LocationAttribute drive auto-finish gate. UJ-09 strict-BOM + supervisor AD-elevated one-shot override at material scan-in (FDS-04-007 + FDS-06-011 extension). UJ-17 ConfirmationMethod LocationAttribute per Cell (Vision/Barcode/Both). UJ-13 ContainerConfig.ClosureMethod confirmed (already in Phase 4 schema; no new code table needed). UJ-16 HardwareInterlockBypassed BIT on Lots.ContainerSerial ONLY (Option A — single location, not both). Open Items table refreshed. Migration filename updated. |
| 0.2k | 2026-04-27 | Blue Ridge Automation | VP-5: Plan Phase 5 (Machining with Sub-LOT Split) — checkpoint-shape ProductionEvent + OI-18 cascade. IsPieceCountIncrement flag on Parts.OperationTemplate retired — Lot piece count is now derived from Lots.v_LotDerivedQuantities view (OI-23 / Phase 2) at read time; no ALTER needed on OperationTemplate. MachiningOut_Record signature updated to use cumulative ShotCount/ScrapCount per v0.2i checkpoint shape (no @GoodCount/@NoGoodCount). Movement Scan Screen scan-in cascade (OI-18) applies at Machining IN — pulled from Phase 4 reusable pattern. Sublot split is the canonical pattern per OI-09 / FDS-05-022 (Machining-only — Die Cast cavity-parallel LOTs are peers, not sublots). UJ-03 sublot trigger still In Review (Ben pending). Migration filename updated. |
| 0.2j | 2026-04-27 | Blue Ridge Automation | VP-4: Plan Phase 4 (Movement + Trim + Receiving) — OI-11/12/18 + checkpoint-shape ProductionEvent. Trim section rewritten for OI-11 Casting→Trim 1-line BOM consumption (closed 2026-04-22; no separate Parts.ItemTransform table; existing Parts.Bom + Workorder.ConsumptionEvent + Lots.LotGenealogy carry it). ProductionEvent_Record calls updated to v1.9 checkpoint signature (cumulative ShotCount/ScrapCount; no LocationId/GoodCount/NoGoodCount). Movement Scan Screen scan-in validation extended for OI-12 (Parts.Item.MaxParts per-Item per-Location cap) + OI-18 (Parts.ItemLocation_IsEligible cascade walk Cell → WorkCenter → Area). Open Items table refreshed — OI-11, OI-12, OI-18, OI-08, UJ-11, UJ-13 all closed. Migration filename updated. |
| 0.2i | 2026-04-27 | Blue Ridge Automation | VP-3: Plan Phase 3 (Die Cast Operator Station) — full rewrite against v1.9 design. ProductionEvent_Record signature reshaped to checkpoint form (cumulative ShotCount/ScrapCount, EventAt; dropped DieIdentifier, CavityNumber, LocationId, ItemId, per-event GoodCount/NoGoodCount, RecordedAt). Carlos walkthrough rewritten — Tool + Cavity auto-populated from Tools.ToolAssignment_ListActiveByCell, operator confirms via tap, elevated Edit triggers inline ToolAssignment_Release/_Assign. OperationTemplate seed list pruned — DieIdentifier / CavityNumber / WarmupShotCount removed (Tool/Cavity on Lot per overlay B; warm-up on DowntimeEvent only per UJ-14 Option A). Open Items table refreshed — UJ-14 closed (Option A — DowntimeEvent.ShotCount); UJ-11 closed (Option A — flagged risk); OI-09 closed (cavity-parallel peers). New “Cavity-parallel LOTs at Die Cast” subsection. Migration filename updated. Pulled overlay B/C/E/F into Phase 3 body. |
| 0.2h | 2026-04-27 | Blue Ridge Automation | VP-2: Plan Phase 2 (LOT Lifecycle Completion) — PauseEvent + view folded into body. Adds Lots.PauseEvent table CREATE (OI-21 / FDS-05-038) + 4 procs (LotPause_Place / _Resume / _GetByLocation / _GetCountsByLocation) — pulled from v0.2 Overlay K. Adds Lots.v_LotDerivedQuantities view CREATE (OI-23 / FDS-05-031) + view-join read paths in Lot_Get / Lot_List — pulled from v0.2 Overlay D. Open Items table: UJ-08 closed (Option A — proc-enforced merge rules); merge rule narrative refreshed (same Item + die-rank-compat from Tools.DieRankCompatibility + supervisor override; FIFO-by-cavity is NOT a merge); test suite files updated; B10 still pending UJ-05 resolution. Migration-number reference updated. |
| 0.2g | 2026-04-27 | Blue Ridge Automation | VP-1: Plan Phase 1 freshening. B4 (Gateway script layer contract) updated for FDS-01-014 / UJ-18 — sync direct-call retired in favour of Gateway-script-async via system.util.sendMessageAsync; AIM pool topup is the canonical example. Phase 1 LocationAttributeDefinition seed list adds ConfirmationMethod (UJ-17 / FDS-10-013) on the relevant Cell-tier LocationTypeDefinitions. Phase 1 “Open Items Affecting This Phase” table refreshed — UJ-10 closure (Option D / FDS-09-015) reflected. |
| 0.2f | 2026-04-27 | Blue Ridge Automation | VP-0: front matter + Plan Phase 0 refreshed against current state (Data Model v1.9i, FDS v0.11j, OIR v2.14, Seeding Registry v1.0). UJ batch closures (UJ-04, UJ-09, UJ-10, UJ-11, UJ-13, UJ-14, UJ-16, UJ-17, UJ-18) and Part A closures (OI-12, -13, -14, -15, -16, -17, -18, -19, -20, -21, -22, -23, -32b) since v0.2e moved out of gating/opportunistic into the “Already closed” list. Gating list narrowed to truly-still-gating items. Migration-number reference updated for queued OI-07 + OI-12 correction migrations. v0.2 Alignment Overlay §K (Phase 0 open-items refresh) regenerated with the same scope. Per-phase narratives below (Phases 2–8) still pending VP-1..VP-Final passes. |
| 0.2e | 2026-04-24 | Blue Ridge Automation | OI-16 PLC confirm BIT + RequiresCompletionConfirm LocationAttribute propagated. Phase 1 migration gains an additional LocationAttributeDefinition seed row (RequiresCompletionConfirm BIT on Terminal tier). Phase 6 Assembly Gateway script gains CompletionConfirmed MIP tag read; auto-close gates on BOTH target-crossing AND BIT. Perspective Assembly view conditionally renders a large “Confirm Completion” button vs passive popup based on session’s derived RequiresCompletionConfirm value. |
| 0.2d | 2026-04-24 | Blue Ridge Automation | OI-23 Lot derived quantities as a view. Phase 2 (LOT Lifecycle) SQL migration gains CREATE VIEW Lots.v_LotDerivedQuantities (LotId, TotalInProcess, InventoryAvailable) — joins Lots.Lot.PieceCount with aggregations over Workorder.ProductionEvent (checkpoint counters) and Workorder.ConsumptionEvent (consumed quantities). No materialized columns; no on-write update paths. Read procs (Lot_Get, Lot_List) join the view at read time. Companion FDS v0.11f, Data Model v1.9e. |
| 0.2c | 2026-04-24 | Blue Ridge Automation | OI-08 terminal-mode-by-assignment propagated. TerminalMode is no longer a separate LocationAttribute — it is derived from the Terminal Location’s parent tier (WorkCenter/Cell → Dedicated; Area → Shared). v0.2 overlay §A, Data Model Changes, Open Items table, State & Workflow, Gateway Scripts, Test Coverage, and Phase-1-complete checklist all updated to drop the TerminalMode seed + stash path and describe the tier-derivation rule instead. Companion FDS v0.11e + ERD Location tab scope note. No data-model schema change. |
| 0.2b | 2026-04-24 | Blue Ridge Automation | OI-07 WorkOrderType correction propagated. Removed OI-07 from the gating and body Phase-0 open-items tables (maintenance engine is a separate future project; not gating this MES). Added OI-07 to the “Already closed” list in the v0.2 Alignment Overlay. Updated the Phase 1 Data Model Changes entry for Workorder.WorkOrder — WorkOrderTypeId now defaults to the single-seeded Production row; ToolId is a future-Maintenance schema hook only. Companion FDS v0.11b, Data Model v1.9b, OIR v2.9 in the same commit. |
| 0.2 | 2026-04-24 | Blue Ridge Automation | Alignment overlay for post-Phase-G decisions (Phase C security rewrite + 2026-04-23 Arc 2 model revisions). v0.1 predates every post-2026-04-20 meeting outcome and all Phase G work. Rather than rewrite 1700 lines in place, v0.2 adds a new §“v0.2 Alignment Overlay” after the front matter that captures the deltas phase-by-phase: Phase 0 open-items list refreshed (OI-03, OI-06, OI-09 closed; new OI-31 opened; new discovery items — WorkOrder BIT flags, TrackingMode, historical data migration, ShotCount semantics); Phase 1 auth narrative rewrites from clock# + PIN to initials-only Phase C model, AppUser_GetByInitials added, Lots.IdentifierSequence seeded at cutover; Phase 2 Lot_Create gains @ToolId + @ToolCavityId (optional, required-by-origin-check), Lot_Merge nulls Tool on merged row; Phase 3 wholesale — Tools.Tool / ToolCavity become system of record, terminal UX auto-populates Tool from active assignment + elevated Edit, cavity-parallel LOTs are peers (not sublots), ProductionEvent_Record implements checkpoint shape; Phase 4 trim check-in fires checkpoint ProductionEvent, ScrapSource=Location for scrap-from-workstation events; Phase 5 sub-LOT split unchanged (Machining-only); Phase 6 ContainerConfig.MaxParts + finished-goods LOT auto-close on container fill + 1-line BOM consumption; Phase 7 Workorder.ScrapSource usage, rank-based merges (OI-05) + post-merge-NULL-Tool; Phase 8 already correct. Two new cross-cutting rules codified: purpose-built Perspective views per terminal function (no generic dashboard-configuration engine; LocationAttribute for business policies only), and UserInterfaceScript DB-stored-runtime-code pattern NOT reproduced. Phase 0 customer-validation gate expanded with 9 consolidated MPP input items. Source: docs/superpowers/specs/2026-04-23-arc2-model-revisions.md §§7–9. |

## Purpose

This document is the phased delivery plan for Arc 2 (Plant Floor MES) — the operator-facing portion of the MPP MES replacement. It is the sibling of MPP_MES_PHASED_PLAN_CONFIG_TOOL.md (Arc 1), which is complete.

Arc 1 built the Configuration Tool: the engineering-facing surface where plant, items, routes, BOMs, quality specs, and reference vocabularies (shifts, downtime codes, defect codes) are authored. Arc 1 is delivered across eight phases and ships 9 versioned migrations, 171 repeatable stored procedures, and 779 passing tests.

Arc 2 builds the Plant Floor MES: the operator-facing surface that runs against Arc 1’s configured master data. Its audiences are shop-floor operators, supervisors, quality staff, and shipping staff, interacting through Ignition Perspective touch terminals, barcode scanners, and PLC-integrated production machinery. Arc 2 captures LOT lifecycle from die-cast origination through containerized shipment to Honda, with traceable genealogy at every step.

This plan is unblocked with one explicit precondition: Phase 0 (Customer Validation Gate) must complete before Phase 1 implementation begins. Phase 0 is a facilitation workshop with MPP stakeholders that resolves four structural decisions whose wrong answer would force a phase rebuild.

## v0.2 Alignment Overlay

Authoritative as of 2026-04-24. Supersedes the corresponding parts of the per-phase narratives below. Read this whole section before executing any phase.

### A. Security model (Phase 1 rewrite)

v0.1 describes clock# + PIN login. That is obsolete. Phase C (2026-04-21) replaced it end-to-end:

- Operators are identified by initials only (no clock number, no PIN) entered at a shop-floor terminal. Initials establish an operator presence context that stamps AppUserId on events via Location.AppUser_GetByInitials.

- Interactive users (Quality, Supervisor, Engineering, Admin) continue to authenticate via Active Directory.

- Elevated actions require per-action AD re-prompts (FDS-04-007). No session-sticky elevation. No 5-minute timeout. No re-auth-for-sensitive flag on Terminal.

- Dedicated vs Shared terminal modes derived from Terminal’s parent Location tier (v0.2c per OI-08 correction): Terminal parented to a WorkCenter or Cell = Dedicated; Terminal parented to an Area = Shared. No separate TerminalMode attribute. Dedicated persists presence through the shift with a 30-minute idle re-confirmation overlay (“Operate as CM? Yes / No — change”). Shared terminals prompt on first action and on machine change.

- Pre-populated defeasible Initials field on every mutation screen.

- Operator AppUser rows are managed in the Configuration Tool (Admin screen); they carry no AD account.

Phase 1 delivers Location.AppUser_GetByInitials and the Initials-presence context bootstrapping. The v0.1 AppUser_AuthenticateByClockAndPin proc is not built. Migration 0012_phase_c_security.sql (already landed in Phase G) dropped AppUser.ClockNumber + PinHash columns — do not reference them from any Arc 2 proc.

### B. Tool / Cavity on Lot, not on ProductionEvent

Lots.Lot carries ToolId BIGINT NULL FK → Tools.Tool and ToolCavityId BIGINT NULL FK → Tools.ToolCavity as of Data Model v1.9 (Arc 2 Phase 1 migration). Rules:

- Required at Lot_Create for die-cast-origin LOTs. Lots.Lot_Create signature SHALL include @ToolId BIGINT = NULL, @ToolCavityId BIGINT = NULL. If @LotOriginTypeCode = 'Manufactured' and the scanned Cell has an active Tools.ToolAssignment, both params are required and validated. Other origins pass NULL.

- NULL on merged LOTs. Lots.Lot_Merge writes ToolId = NULL, ToolCavityId = NULL on the resulting merged row. Downstream Honda-trace reconstructs Tool context via LotGenealogy walk of pre-merge source LOTs.

- Downstream LOTs do NOT carry. Trim / Machining intermediate / Assembly LOTs created via ConsumptionEvent have NULL ToolId / ToolCavityId. Genealogy walk is the system of record for Tool-filtered reports.

- Workorder.ProductionEvent does NOT carry Tool or Cavity. Derived via ProductionEvent.LotId → Lot.ToolId / Lot.ToolCavityId. Pre-v0.2 plan references to DieIdentifier / CavityNumber hot columns on ProductionEvent are superseded.

### C. ProductionEvent is a checkpoint table (Arc 2 Phase 1 CREATE)

Per FDS-03-017a revised + FDS-06-003 revised (v0.11):

- Columns: Id, LotId, OperationTemplateId, WorkOrderOperationId (nullable), EventAt, ShotCount (cumulative), ScrapCount (cumulative), ScrapSourceId (nullable), WeightValue, WeightUomId, AppUserId, TerminalLocationId, Remarks.

- Not on the table: LocationId, ItemId, DieIdentifier, CavityNumber, StartedAt, EndedAt, per-event GoodCount / NoGoodCount.

- Required index: (LotId, EventAt DESC) — “previous event for this LOT” must be a single-row seek.

- Deltas via LAG(): ShotsSinceLast = ShotCount - LAG(ShotCount) OVER (PARTITION BY LotId ORDER BY EventAt). A missed checkpoint doesn’t compound errors.

- ShotCount is OPEN — may migrate to derived-from-aggregated-LOT-quantity before Phase 3 implementation. Default until decided: keep column, mark provisional.

### D. Lots.IdentifierSequence table (Arc 2 Phase 1 CREATE)

New table + proc per OI-31 / FDS-16-001..003. Replaces Flexware IdentifierFormat. Arc 2 Phase 1 migration CREATEs the table with the column contract in Data Model v1.9 §3 Lots, plus companion proc Lots.IdentifierSequence_Next @Code. Seeded at cutover with Lot (MESL{0:D7}) and SerializedItem (MESI{0:D7}); LastValue sampled from Flexware on cutover day. Every LOT-create / SerializedPart-create path calls IdentifierSequence_Next — no ad-hoc counter maintenance anywhere.

### E. Cavity-parallel LOTs are peers, not sublots

A die-cast machine mounting a Tool with N active cavities produces N parallel independent LOTs, each with ToolCavityId set at creation. No parent/child FK between them; genealogy is flat at Die Cast. Each fills at its own rate; each closes independently via explicit operator Complete + Move.

The v0.1 plan Phase 5 language around “sub-LOT split” is Machining-only. Phase 3 Die Cast narrative must not reproduce sublot mechanics for cavity-parallel LOTs — they’re first-class LOTs.

### F. Lazy, operator-driven LOT creation

Lot_Create fires whenever the operator decides to log a LOT — not at any prescribed moment. Valid moments: basket-full, before starting the next LOT, any other moment the operator chooses. The MES SHALL NOT auto-create N LOTs at run start. Phase 3 UI / procs SHALL NOT require a LOT row to exist for an in-progress cavity. Physical-but-unlogged baskets are normal.

### G. LOT close semantics

- Component LOTs (Die Cast, Trim, intermediate Machining): explicit operator-driven close. “Complete + Move” is a combined UI action — status transition + movement in one atomic proc. No auto-close.

- Finished-goods LOTs (Assembly end-products packed into shipping Containers): MAY auto-close on Container_Complete. Phase 6 owns the detail.

### H. Purpose-built Perspective views per terminal function

Die Cast terminal view, Trim Station view, Machining IN view, Machining OUT view, Sort Cage view, Shipping view, Hold Management view, Weigh Station view, etc. B11 zone-based routing picks the right view by terminal Location + DefaultScreen LocationAttribute.

Flexware’s *DashboardConfiguration family is NOT reproduced (LotTrackingDashboardConfiguration, LotCreateDashboardConfiguration, WorkOrderDashboardConfiguration, FinalAssemblyDashboardConfiguration, CreateAllocationDashboardConfiguration, SortDashboardConfiguration, MaterialLabelPrintDashboardConfiguration, WorkstationDashboardConfiguration). If the Trim view needs different populate behavior than Assembly, they are different views — not a configurable flag. LocationAttribute is for business policies only (DefaultScreen, TerminalMode, LinesideLimit, TrackingMode, IpAddress, RequireCastPartAllocationOverride). Not UI config. Not dashboard behavior.

### I. UserInterfaceScript — NOT reproduced

Flexware’s pattern of storing runtime JavaScript in a DB table and executing it from dashboard save-buttons is explicitly out of scope. Any per-terminal behavior variance lives in Ignition project scripts or Perspective view-level event handlers, version-controlled. OI-26 was deleted (not Resolved) to remove this path from consideration.

### J. Non-Die Tool Assignment — known limitation

Tools.ToolAssignment has two filtered unique indexes today: UQ_ToolAssignment_ActiveTool (correct for all tool types) and UQ_ToolAssignment_ActiveCell (Die-Cast-correct; wrong for Machining / Trim / Assembly where multiple tools coexist per cell). Not blocking for MVP. Post-MVP adjustment: scope the Cell UNIQUE to ToolType = Die or drop it. Documented in Data Model v1.9 §7 Tools.

### K. Phase 0 open-items refresh — updated v0.2f (2026-04-27)

The v0.1 Phase 0 table is stale. Use this consolidated list for the Phase 0 workshop. Significantly narrowed since v0.2e — the 2026-04-27 UJ batch closures (UJ-04, UJ-09, UJ-10, UJ-11, UJ-13, UJ-14, UJ-16, UJ-17, UJ-18) plus Part A closures (OI-12, -13, -14, -15..-23, -32b) all moved out of gating into the “already closed” list.

Closed — operator-facing decisions (do NOT re-litigate in workshop):

- OI-06 / UJ-01 Operator identity — initials-only presence, per-action AD elevation (Phase C, 2026-04-21).

- OI-09 / UJ-15 Multi-part / cavity-parallel LOTs — N cavities → N parallel peer LOTs (not sublots), each with Lot.ToolCavityId.

- OI-11 Casting → Trim — 1-line BOM consumption, no new schema.

- OI-22 Dedicated Hold Management screen — included.

- UJ-04 Container lifecycle + AIM — pre-fetched local pool, zero-latency container close, hard-fail on empty pool, Gateway-script-async topup (2026-04-27 design lock).

- UJ-09 Material verification at assembly — strict BOM check + supervisor AD-elevated one-shot override (Option C, 2026-04-27).

- UJ-10 Shift boundary handling — events span boundaries naturally + optional shift-end summary screen (Option D, 2026-04-27).

- UJ-11 Paper-to-screen transition — all-at-once cutover (Option A, flagged as risk, 2026-04-27).

- UJ-12 Terminal-to-machine mapping — addenda in OI-08.

- UJ-13 Container closure — per-Item via Parts.ContainerConfig.ClosureMethod + TargetWeight (Option A, 2026-04-27 — schema already in Phase 4).

- UJ-14 Warm-up shots — Oee.DowntimeEvent + ShotCount (Option A, 2026-04-27 — schema already in Phase 8).

- UJ-16 HardwareInterlockBypassed — BIT on Lots.ContainerSerial (Option A, 2026-04-27).

- UJ-17 Vision vs barcode — single configured source per Cell via ConfirmationMethod LocationAttribute on Cell-tier LocationTypeDefinition (Option A, 2026-04-27).

- UJ-18 Event processing — Gateway-script-async pattern for ALL external integrations (FDS-01-014); print dispatch via system.util.sendMessageAsync with 3 attempts × 2s gap, per-terminal banner on failure, safety sweep at 5min, stranded-prints alarm at 5 (2026-04-27).

Closed — technical / architectural decisions (no workshop input required):

- OI-01 Event outbox — direct-call-with-logging.

- OI-03 Shift runtime adjustments — event-derived availability.

- OI-04 Non-serialized line integration — line-stop semantics + 10-fail escalation + CRT 200%-inspect.

- OI-05 LOT merge rules — proc-enforced (post-sort, same part, rank-compat); supervisor override unblocks edge cases. Matrix data owed via S-08 (seeding registry).

- OI-07 WorkOrderType — single-seeded Production row; Demand + Maintenance are FUTURE hooks.

- OI-08 Terminal mode — derived from parent Location tier (WorkCenter/Cell → Dedicated; Area → Shared). No TerminalMode LocationAttribute.

- OI-12 MaxParts — on Parts.Item (per-Item per-Location cap), not on ContainerConfig.

- OI-15 Global Trace Tool — Track screen.

- OI-16 PLC confirm BIT + RequiresCompletionConfirm LocationAttribute — applies at WO/Tray/Container close (Phase 6).

- OI-17 Tray-divisibility — Finished-Good Item attribute.

- OI-18 Parts.ItemLocation — supports Area / WorkCenter / Cell hierarchy with cascade on check-in.

- OI-19 Parts.Item.CountryOfOrigin — added.

- OI-20 ScrapSource enum — Inventory / Location.

- OI-21 Pausable LOT — Lots.PauseEvent table (mirrors Quality.HoldEvent); orthogonal to WorkOrderStatus / OperationStatus / LotStatusCode; per-terminal Paused-LOT indicator.

- OI-23 LOT derived quantities — view (Lots.v_LotDerivedQuantities), not materialized.

- OI-26 UserInterfaceScript — DELETED (DB-stored runtime code not reproduced).

- OI-32b Material Classes — Parts.ItemType suffices.

Gating — must resolve at Phase 0 (wrong answer rebuilds a phase):

| Item | Question | Why it gates |
| --- | --- | --- |
| OI-31 | IdentifierSequence cutover seed + carry-forward. Any additional counters (container barcodes, shipping print sequences) in use beyond Lot/SerializedItem? Reset policy? Rollover at 9,999,999? Couples to Ben’s OI-31 rollout-shape decision (single-line vs full-cutover vs shadow — memo at Meeting_Notes/2026-04-24_OI-31_Single-Line_Deployment_Impact.md). | Phase 1 migration seeds Lots.IdentifierSequence.LastValue at cutover-day values; wrong seed = LTT collisions with live Flexware LOTs. |
| FDS-06-030 WorkOrder BIT-flag enumeration | Which Flexware WorkOrder flags are live in production (IsCameraProcessingEnabled, IsScaleProcessingEnabled, GroupTargetWeight + tolerance + UOM, RecipeNumber, TrayQuantity, ReturnableDunnageCode, Customer)? | Phase 1 Workorder.WorkOrder CREATE column list. Dead flags don’t ship. |
| Historical data migration | Cutover approach — which entities migrate (LOTs, SerializedItems, ProductionOrders, Containers, Genealogy). Discrepancy review for unmatched rows (e.g., Flexware LotAttribute.DIE NAME with no matching Tools.Tool.Code). | Phase 1 migration-script + pre-flight validation design. |
| ShotCount semantics | Workorder.ProductionEvent.ShotCount = cumulative counter (current) OR derived from aggregated LOT quantities? | Phase 3 operator-screen design + reporting path. Default until decided: keep cumulative column, mark provisional. |
| Workstation DefaultScreen seeding | List of terminal-function Perspective views + which terminal routes to which (couples to UJ-17 ConfirmationMethod per-Cell as well — same per-Cell seeding pass). | Phase 1 seed data for B11 routing. |
| Honda AIM Hold/Update contract detail | UJ-04 locked the GetNextNumber pool flow. Still need confirmation of PlaceOnHold / ReleaseFromHold / UpdateAim signatures + error recovery expectations. | Phase 7 shipping Gateway scripts (Hold + Sort Cage re-pack paths). |
| Label template scope | Flexware has 3 templates (CONTAINER, LOT, CONTAINER_HOLD). Ours matches + any new (Sort Cage, Hold, Void)? Couples to UJ-18 print pattern (Gateway-script-async) — print dispatch flow already locked, just template inventory open. | Phase 6 / 7 label print procs + ZPL templates. |
| OI-32 Material Allocation operator screen | Premise challenged by Jacques in OIR v2.10 review; Blue Ridge clarification queued for confirmation. Awaits a separate Materials-Allocation walkthrough with MPP. | Phase 6 Assembly material flow. |

Opportunistic items (resolve if MPP available; fallbacks exist):

| Item | Current fallback if unresolved |
| --- | --- |
| UJ-19 PD reports enumeration | MPP names the four PD reports + their data sources for MES reporting subsystem replication. Couples to OI-30 Reports tile. |
| UJ-05 Sort Cage serial migration | Update-in-place + Lots.ContainerSerialHistory is the current default direction (schema-supportable today). Awaits MPP Quality + Honda compliance affirmation. |
| UJ-03 Sublot split trigger (Machining IN) | Auto-prompt 50/50 split (Option A) is current default; Ben confirms whether all parts split or only some. |
| OI-24..30 discovery items | Automation tile, Notifications, Supply part flag, cast-override cell flag, Workstation Category, Reports enumeration — handled in their respective phase walkthroughs if MPP brings input. |

### L. Cross-cutting overlay — convention additions

Appended to Arc 2 cross-cutting conventions B1–B11:

- B12 — Purpose-built Perspective views. No generic dashboard-configuration engine. One view per terminal function; B11 routing picks by Terminal Location. LocationAttribute for business policies only, never UI config.

- B13 — Tool/Cavity system of record. Lives on Lots.Lot. Never duplicated on ProductionEvent, ConsumptionEvent, or any derived LOT. Honda-trace queries walk LotGenealogy to the origin LOT and read Tool/Cavity from there.

- B14 — Checkpoint-shape events. Workorder.ProductionEvent is a checkpoint table. Cumulative counters + LAG() deltas. No per-event GoodCount / NoGoodCount; no StartedAt / EndedAt; no CellLocationId. See §C above.

- B15 — Identifier minting via IdentifierSequence_Next. All LOT LTTs, serialized-item IDs, and future non-AIM counters go through Lots.IdentifierSequence_Next @Code. No ad-hoc identifier generation.

- B16 — Lazy LOT creation. No auto-create of LOTs at run start. Operator drives timing. Phase 3 UI / procs must not require a LOT row for in-progress production.

## Architecture Pattern

Arc 1 used Ignition Named Queries calling stored procedures, with Perspective views as thin CRUD forms over the proc layer. Arc 2 builds on that architecture but adds two more layers, both of which are first-class in this plan:

Ignition Gateway Scripts. Many plant-floor events originate outside Perspective sessions: PLC tags change, OmniServer scales publish values, timers tick at shift boundaries, and external systems (AIM, Zebra printers) expect direct calls. These live in Ignition Gateway scripts — long-running background scripts that watch OPC tags, poll queues, and issue HTTP/SOAP calls. Gateway scripts call stored procs for DB work; they never execute DML directly.

PLC/OPC Touchpoints. Plant-floor workflows tangle with assembly PLC handshakes (MIP), scales (OmniServer), and vision systems (Cognex). This plan describes PLC touchpoints functionally — what tag is read, what is written, what the handshake semantics are — but defers bit-level OPC addresses and register maps to reference/5GO_AP4_Automation_Touchpoint_Agreement.pdf and FRS Appendix C.

The three layers compose as:

Perspective View (touch UI)
       │         │
       │ (Named Query)           (Named Query)
       ▼         ▼                      ▼
  Stored Proc (SQL)   ◀─── calls ───  Gateway Script (Python)
                                          │        │
                                          ▼        ▼
                                     OPC/PLC   AIM / Zebra / etc.

Stored procs remain the authoritative write path — no Gateway script or Perspective binding performs DML directly. Every external I/O (AIM HTTP, Zebra socket write, OPC tag write-back) is bracketed with Audit.Audit_LogInterface calls so the external conversation is reconstructible forever.

## Cross-Cutting Concerns

Arc 1’s conventions carry forward unchanged and apply to every Arc 2 proc. They are not repeated here; see MPP_MES_PHASED_PLAN_CONFIG_TOOL.md § Cross-Cutting Concerns. In summary: audit streams (ConfigLog, OperationLog, InterfaceLog, FailureLog), code-table-backed status everywhere, soft-delete via DeprecatedAt (never hard DELETE except where explicitly documented — BomLine, RouteStep), optimistic locking via @RowVersion on Update, SortOrder + _MoveUp/_MoveDown instead of drag-drop, BIGINT/NVARCHAR everywhere, single result set per proc (no OUTPUT parameters), RAISERROR in nested CATCH blocks (not THROW), user attribution via @AppUserId BIGINT.

Arc 2 adds the following eleven conventions. These are normative for every phase of this plan.

### B1 — Operator session context binding

Every Arc 2 mutation proc accepts both @AppUserId BIGINT and @TerminalLocationId BIGINT as required parameters. Procs validate both exist and are active (AppUser not deprecated, Terminal Location not deprecated, Location of type Terminal). On any rejection, Audit.FailureLog captures both values along with the attempted parameters.

Session lifecycle (inactivity timeout, re-auth for high-security actions, logout) is enforced at the Ignition Perspective layer, not in procs. Procs treat every call as equally authoritative; Perspective is responsible for ensuring the caller is authenticated and the session has not expired.

### B2 — BlocksProduction interlock discipline

Any proc that advances a LOT through the process — Lot_MoveTo, ProductionEvent_Record, ConsumptionEvent_Record, Lot_Split, Lot_Merge, ContainerSerial_Add, Container_Create — first calls the shared guard Lots.Lot_AssertNotBlocked(@LotId). The guard reads Lot.LotStatusId → LotStatusCode.BlocksProduction. Any status with BlocksProduction=1 (Hold, Scrap, Closed) trips the guard. A tripped guard is a business rule violation, not an exception: the caller receives Status=0, Message='LOT 2026-04-06-0001 is in status Hold and cannot progress', the attempt is logged to FailureLog, and no partial writes occur.

The guard is delivered in Phase 1 (as part of the LOT core skeleton) and reused across all downstream phases.

### B3 — Open-event invariant

Oee.DowntimeEvent and Quality.HoldEvent both carry nullable EndedAt / ReleasedAt columns. The invariant: at most one open event per resource at any time. For DowntimeEvent, the resource is the machine Location; for HoldEvent, the resource is the Lot (or the optional NonConformance). _Start / _Place procs enforce the invariant with an explicit pre-check:

IF EXISTS (SELECT 1 FROM Oee.DowntimeEvent
           WHERE LocationId = @LocationId AND EndedAt IS NULL)
BEGIN
    SET @Status = 0;
    SET @Message = CONCAT('Machine ', @LocationName, ' already has an open downtime event');
    -- log failure, return
END

Attempting a second open event is a business rule violation, not an exception. _End / _Release procs reject if no open event exists.

### B4 — Gateway script layer contract

Gateway scripts call stored procs the same way Perspective views do — through parameterized Named Queries. Gateway scripts MUST NOT execute raw DML via system.db.runUpdateQuery or inline SQL. External I/O (AIM HTTP/SOAP, Zebra printer socket writes, OPC read/write via TOPServer or OmniServer) happens only in Gateway scripts; stored procs never reach outside the database.

Trigger pattern (revised v0.2g per FDS-01-014 / UJ-18 — Gateway-script-async): all external integrations are dispatched via system.util.sendMessageAsync('mes', '<handler-name>', {entityId}) from Perspective views (or from MES procs when proc-driven). Sync direct-call from inside an MES proc is retired for external systems — sync remains the model for inter-MES DB calls only. The async dispatch decouples MES correctness from external availability and makes failures observable, retryable, and logged without operator-blocking.

Audit trail: Every external call is bracketed by Audit.Audit_LogInterface writes — one when the request fires (Direction=‘Outbound’, RequestPayload populated, ResponsePayload NULL), one when the response or error returns (update the same row). Critical failures are additionally logged to Audit.FailureLog. The OI-01 “no outbox” decision still stands — there is no separate outbox table; the message-handler pattern delivers async semantics without a DB queue.

Special case — pre-fetched buffers. When zero operator-perceived latency is required (e.g., Container_Complete → AIM Shipper ID assignment), a pre-fetched local buffer (Lots.AimShipperIdPool, FDS-07-010) replaces the dispatch model: the MES proc consumes locally; the buffer’s topup loop runs as a Gateway-script-async. See Phase 7 for the pool model.

Special case — print failure surfacing. Print attempts retry inline within the message handler (e.g., 3 × 2s gap for shipping labels per FDS-07-006a). On exhaustion, DB state (PrintFailedAt) drives a per-terminal banner (FDS-07-006b) — the MES does not maintain a separate “failed prints” queue; the audit row IS the queue. A low-frequency safety-sweep timer (~5 min) recovers orphans (e.g., Gateway restart between proc commit and message dispatch).

### B5 — PLC descriptive boundary

Phase narratives describe what Gateway scripts read from and write to PLC tags in prose: tag names (e.g., PartSN, PartValid, DataReady, HardwareInterlockEnable, CycleComplete), semantics (edge-triggered vs. level-triggered), and handshake steps. Bit-level OPC addresses, data types, register numbers, and PLC ladder logic stay out of this plan. They live in reference/5GO_AP4_Automation_Touchpoint_Agreement.pdf and FRS Appendix C. Gateway script implementation references those documents; the plan references them by path.

### B6 — Print job contract

ZPL generation for labels (LTT, shipping label, master label) is assembled in Gateway scripts from a template file plus data returned by the originating stored proc. The stored proc (LotLabel_Print, ShippingLabel_Print, etc.) writes the audit row with the full rendered ZplContent and returns its Id; the Gateway script reads the Id, dispatches the ZPL content to the physical Zebra printer (via socket), and records the print acknowledgement back on the same row (not via a second insert). Void labels use IsVoid=1 + VoidedAt + VoidedByUserId; rows are never deleted.

### B7 — Late-binding reason codes

Oee.DowntimeEvent.DowntimeReasonCodeId is nullable. When a PLC detects a machine stop before an operator classifies it, DowntimeEvent_Start inserts the row with NULL reason. DowntimeEvent_End succeeds with a NULL reason. Unclassified downtime is flagged on the shift-supervisor dashboard and on shift-end reporting — it is not blocked at proc level. A separate DowntimeReasonCode_Assign proc fills the reason later; it refuses to overwrite an already-assigned reason (supervisors must correct by other means).

### B8 — Genealogy traversal

Lots.Lot_GetGenealogyTree(@LotId, @Direction) uses a recursive CTE with OPTION (MAXRECURSION 100). The @Direction parameter takes 'Ancestors' (walk ParentLot → ParentLot → …) or 'Descendants' (walk children via LotGenealogy). Tree depth beyond 100 hops is a business rule violation with the message genealogy tree exceeds supported depth of 100. Real plant genealogy never approaches this bound; the cap is a defensive recursion guard.

### B9 — Test pattern extension for open-state events

Arc 1’s test pattern covered mutations with a temp-table capture of the result shape (Status / Message / NewId). Arc 2 extends this for open-state events: after _Start / _Place, tests assert EndedAt IS NULL (or ReleasedAt IS NULL) directly against the underlying table:

DECLARE @OpenCount INT;
SELECT @OpenCount = COUNT(*)
FROM Oee.DowntimeEvent
WHERE LocationId = @LocationId AND EndedAt IS NULL;
IF @OpenCount <> 1
    RAISERROR('Expected exactly 1 open DowntimeEvent, got %d', 16, 1, @OpenCount);

After _End / _Release, tests assert the same row’s EndedAt IS NOT NULL.

### B10 — Serial number migration audit

Deferred to Phase 0 decision on UJ-05. Once resolved (void-and-recreate or update-in-place with a new Lots.ContainerSerialHistory table), this convention is appended to the plan before Phase 6 starts, with the exact procs and write sequence for Sort Cage re-containerization.

### B11 — Zone-based default screen routing

On Perspective session startup, the client IP resolves to a Terminal-type Location row by querying its existing IpAddress LocationAttribute. The Terminal’s zone (parent Area in the Location hierarchy) plus a new DefaultScreen LocationAttributeDefinition on the Terminal LocationTypeDefinition drives the initial Perspective view shown to any operator who logs in at that station.

A Trim Shop terminal opens to the Trim Station Screen; a Shipping Dock terminal opens to the Shipping Screen; a Die Cast terminal opens to the Die Cast LOT Entry Screen. Operator presence (initials) is orthogonal — the default-screen lookup happens on session start, before any initials entry or per-action elevation.

No DDL change is required. The DefaultScreen attribute is seeded as a new LocationAttributeDefinition row on the Terminal LocationTypeDefinition (via migration or via the existing Arc 1 Config Tool). Phase 1 delivers Location.Terminal_GetByIpAddress and the Terminal_ResolveFromSession Gateway script that stashes Zone + DefaultScreen in session props for the Home router view to consume.

## Stored Procedure Template and Conventions

Arc 2 procs follow the same template, error hierarchy, audit placement rules, and code-review checklist defined in MPP_MES_PHASED_PLAN_CONFIG_TOOL.md § Stored Procedure Template and Conventions. The template is reproduced in full there; it is not duplicated here. Cited fresh reminders:

- Three-tier error hierarchy (parameter validation → business rule → unexpected exception)

- SET NOCOUNT ON; SET XACT_ABORT ON; at top of every mutation proc

- Parameter validation and business-rule checks before BEGIN TRANSACTION; only the mutation wrapped in transaction

- Success audit call (Audit.Audit_LogOperation for Arc 2 plant-floor procs) inside the transaction, before COMMIT

- Failure audit call (Audit.Audit_LogFailure) outside transactions, in a nested TRY/CATCH around the failure-log insert so a failed audit-write cannot interfere with the primary rollback

- Final SELECT @Status AS Status, @Message AS Message[, @NewId AS NewId]; on every exit path (no OUTPUT parameters — FDS-11-011)

- RAISERROR not THROW in nested CATCH blocks

- All DB references schema-qualified (Lots.Lot, Audit.Audit_LogOperation)

One Arc 2 divergence: the primary audit sink for mutation procs is Audit.OperationLog (via Audit.Audit_LogOperation), not Audit.ConfigLog (via Audit.Audit_LogConfigChange). This is the core distinction between the two arcs. Config Tool mutations describe engineering-authored rules; Plant Floor mutations describe operator-observed events. The two audit streams are read by different supervisory queries.

## Phase Map and Dependencies

Phase 0 (customer validation gate)
    │
    ▼
Phase 1 (foundation) ──────────────────────────────────▶ Phase 8 (Downtime + Shift)  [parallel]
    │
    ▼
Phase 2 (LOT lifecycle)
    │
    ▼
Phase 3 (Die Cast) ───────────────────────────┐
    │                                          │
    ├──────────────▶ Phase 4 (Move + Trim + Rx)│
    │                          │               │
    └──────────────▶ Phase 5 (Machining)       │
                               │               │
                               ▼               │
                         Phase 6 (Assembly + MIP + Container)
                               │               │
                               ▼               │
                         Phase 7 (Hold + Sort Cage + Shipping + AIM) ◀┘

Direct dependency table:

| Phase | Directly depends on | Unblocks |
| --- | --- | --- |
| 0 | — | 1 |
| 1 | 0 | 2, 8 |
| 2 | 1 | 3 |
| 3 | 1, 2 | 4, 5, 7 |
| 4 | 1, 2, 3 | 6 |
| 5 | 1, 2, 3 | 6 |
| 6 | 1, 2, 3, 4, 5 | 7 |
| 7 | 1, 2, 3, 6 | — |
| 8 | 1 | — (parallel track) |

Phase 8 runs in parallel to Phases 2–7 as soon as Phase 1 lands. A small team can parallelize 4/5 (both depend only on 3) and can start 8 alongside 2.

# Phase 0 — Customer Validation Gate

Goal: Resolve four structural decisions whose wrong answer would force a phase rebuild in Arc 2, plus opportunistically close lower-risk open items.

Dependencies: None. Phase 0 blocks Phase 1 implementation but can run in parallel with Arc 1 post-delivery work.

Status: Unblocked. Requires MPP stakeholder availability for workshop facilitation.

## Data Model Changes

None directly — Phase 0 produces decisions, not DDL. Any DDL deltas flowing from Phase 0 decisions are captured in the Phase 1 migration (0010).

## Open Items Affecting This Phase

This phase is the open items phase. Significantly narrowed in v0.2f (2026-04-27) — the 2026-04-27 UJ batch closures (UJ-04, -09, -10, -11, -13, -14, -16, -17, -18) plus Part A closures since v0.2e (OI-12, -13, -14, -15, -16, -17, -18, -19, -20, -21, -22, -23, -32b) all moved out of gating. See v0.2 Alignment Overlay §K for the authoritative consolidated list — Phase 0 body lists the same content for workshop facilitators here.

Already closed — operator-facing decisions (do NOT re-litigate in workshop):

- OI-06 / UJ-01 Operator identity — initials-only presence + per-action AD elevation (Phase C, 2026-04-21). Clock# + PIN are dead.

- OI-09 / UJ-15 Multi-cavity / cavity-parallel LOTs — N cavities → N parallel peer LOTs (not sublots), each with Lot.ToolCavityId.

- OI-11 Casting → Trim — 1-line BOM consumption; no new schema.

- OI-22 Hold Management — dedicated Perspective screen (FDS-08-007a).

- UJ-04 Container lifecycle + AIM — pre-fetched local pool, zero-latency container close, hard-fail on empty pool, Gateway-script-async topup (2026-04-27 design lock).

- UJ-09 Material verification at assembly — strict BOM check + supervisor AD-elevated one-shot override; substitution event audited (Option C, 2026-04-27).

- UJ-10 Shift boundary handling — events span boundaries naturally + optional shift-end summary screen (Option D / FDS-09-015, 2026-04-27).

- UJ-11 Paper-to-screen transition — all-at-once cutover, flagged as risk (Option A, 2026-04-27). Risk owner: Ben (couples to OI-31).

- UJ-12 Terminal-to-machine mapping — addenda in OI-08.

- UJ-13 Container closure method — per-Item via Parts.ContainerConfig.ClosureMethod + TargetWeight (Option A; schema in Phase 4).

- UJ-14 Warm-up shots — Oee.DowntimeEvent + ShotCount (Option A; schema in Phase 8).

- UJ-16 HardwareInterlockBypassed — BIT on Lots.ContainerSerial (Option A, per-serial flag; FDS-06-009).

- UJ-17 Vision vs barcode — single configured source per Cell via ConfirmationMethod NVARCHAR ('Vision' / 'Barcode' / 'Both') LocationAttribute (Option A / FDS-10-013).

- UJ-18 Event processing — Gateway-script-async pattern for ALL external integrations (FDS-01-014). Print dispatch via system.util.sendMessageAsync with 3 attempts × 2s gap, per-terminal banner on failure, safety-sweep at 5min cadence, stranded-prints alarm at 5.

Already closed — technical / architectural decisions (no workshop input required):

- OI-01 Event outbox — direct-call-with-logging, no outbox (v0.9). Subsumed by FDS-01-014 Gateway-script-async pattern (UJ-18).

- OI-03 Shift runtime adjustments — availability derived from events (no minute adjustments).

- OI-04 Non-serialized line integration — line-stop semantics + 10-fail escalation + CRT 200%-inspect (FDS-10-005..012 v0.9).

- OI-05 LOT merge rules — proc-enforced (post-sort, same part, rank-compat); supervisor override unblocks edge cases. Compatibility matrix data owed via S-08 (seeding registry, NOT a build blocker).

- OI-07 WorkOrderType — single-seeded Production row; Demand + Maintenance are FUTURE hooks. Recipe deleted (mis-recording).

- OI-08 Terminal mode — derived from parent Location tier (WorkCenter/Cell → Dedicated; Area → Shared). No TerminalMode LocationAttribute.

- OI-10 Tool life tracking — superseded by Phase B Tool Management.

- OI-12 MaxParts — on Parts.Item (per-Item per-Location cap), orthogonal to LinesideLimit LocationAttribute.

- OI-15 Global Trace Tool — Track screen (FDS-12-009..011).

- OI-16 PLC confirm BIT + RequiresCompletionConfirm LocationAttribute on Terminal — applies at WO/Tray/Container close (Phase 6).

- OI-17 Tray-divisibility — Finished-Good Item attribute.

- OI-18 Parts.ItemLocation — Area / WorkCenter / Cell hierarchy with cascade on check-in.

- OI-19 Parts.Item.CountryOfOrigin NVARCHAR(2) (ISO 3166-1 alpha-2).

- OI-20 Workorder.ScrapSource enum — Inventory / Location.

- OI-21 Pausable LOT — Lots.PauseEvent (mirrors Quality.HoldEvent); orthogonal to WO/Operation/Lot status; per-terminal Paused-LOT indicator.

- OI-23 LOT derived quantities — view (Lots.v_LotDerivedQuantities), not materialized.

- OI-26 UserInterfaceScript — DELETED (DB-stored runtime-code pattern not reproduced).

- OI-32b Material Classes — Parts.ItemType suffices.

Gating (must resolve at Phase 0 — wrong answer rebuilds a phase):

| Item | Question | Why it gates |
| --- | --- | --- |
| OI-31 | Lots.IdentifierSequence cutover seed values + format carry-forward. Any additional counters (container barcodes, shipping print sequences) in use beyond Lot/SerializedItem? Reset policy? Rollover policy at 9,999,999? Couples to Ben’s OI-31 rollout-shape decision — single-line vs full-cutover vs shadow (memo at Meeting_Notes/2026-04-24_OI-31_Single-Line_Deployment_Impact.md). | Phase 1 migration seeds LastValue; wrong seed = LTT collisions with live Flexware LOTs at cutover. |
| FDS-06-030 WorkOrder BIT-flag enumeration | Which Flexware WorkOrder flags are live in production (IsCameraProcessingEnabled, IsScaleProcessingEnabled, GroupTargetWeight + tolerance + UOM, RecipeNumber, TrayQuantity, ReturnableDunnageCode, Customer)? | Phase 1 Workorder.WorkOrder CREATE column list. Dead flags don’t ship. |
| Historical data migration | Cutover approach — which entities migrate (LOTs, SerializedItems, ProductionOrders, Containers, Genealogy). Discrepancy review for unmatched rows (e.g., Flexware LotAttribute.DIE NAME with no matching Tools.Tool.Code). | Phase 1 migration-script + pre-flight validation design. |
| ShotCount semantics | Workorder.ProductionEvent.ShotCount = cumulative counter (current default) OR derived from aggregated LOT quantities? | Phase 3 operator-screen design + reporting path. Default until decided: keep cumulative column, mark provisional. |
| Workstation DefaultScreen seeding | List of terminal-function Perspective views + which terminal routes to which (couples with UJ-17 ConfirmationMethod per-Cell — same per-Cell seeding pass). | Phase 1 seed data for B11 routing. |
| Honda AIM Hold/Update contract detail | UJ-04 locked the GetNextNumber pool flow. Still need confirmation of PlaceOnHold / ReleaseFromHold / UpdateAim signatures + error recovery expectations. | Phase 7 shipping Gateway scripts (Hold + Sort Cage re-pack paths). |
| Label template scope | Flexware has 3 templates (CONTAINER, LOT, CONTAINER_HOLD). Ours matches + any new (Sort Cage, Hold, Void)? Print pattern itself is locked (UJ-18 Gateway-script-async); only template inventory is open. | Phase 6 / 7 label print procs + ZPL templates. |
| OI-32 Material Allocation operator screen | Premise challenged by Jacques in OIR v2.10 review; Blue Ridge clarification queued for confirmation. Awaits a separate Materials-Allocation walkthrough with MPP. | Phase 6 Assembly material flow. |

Opportunistic (resolve if MPP available — fallbacks exist):

| Item | Current fallback if unresolved |
| --- | --- |
| UJ-19 Productivity DB replacement & 4 PD reports | MPP names the four PD reports + their data sources for MES reporting subsystem replication. Couples to OI-30 Reports tile. |
| UJ-05 Sort Cage serial migration | Update-in-place + Lots.ContainerSerialHistory is the schema-supportable default. Awaits MPP Quality + Honda compliance affirmation. |
| UJ-03 Sublot split trigger (Machining IN) | Auto-prompt 50/50 split (Option A) is current default; Ben confirms whether all parts split or only some. |
| OI-24..30 discovery items | Automation tile, Notifications, Supply part flag, cast-override cell flag, Workstation Category, Reports enumeration — handled in their respective phase walkthroughs if MPP brings input. |

## State & Workflow

Phase 0 is a facilitated workshop, not a technical build. The workflow is:

- Pre-work. Blue Ridge drafts a facilitator deck summarizing each gating item: the question, the candidate answers, the design implication of each answer, and Blue Ridge’s recommended default. Deck distributed to MPP 3 business days before workshop.

- Workshop. 2–3 hour session with MPP stakeholders (operations, quality, IT, production-control). Each gating item is walked, discussed, and decided. Opportunistic items covered if time permits. Every decision is logged in-room.

- Decision log capture. Decisions appended to MPP_MES_Open_Issues_Register.docx with signed-off dates. Each decision references its OI/UJ number.

- Schema delta capture. Any DDL additions (new columns, new attribute-definition rows, new code-table entries) are documented and folded into the Phase 1 migration file (sql/migrations/versioned/0010_phase1_shop_floor_foundation.sql).

- Plan convention update. B10 (serial migration audit) is rewritten with the chosen pattern before Phase 6 starts.

## API Layer (Named Queries → Stored Procedures)

None — no code deliverables in this phase.

## Gateway Scripts

None.

## Perspective Views

None.

## Test Coverage

No test suite additions.

## Phase 0 complete when

- Workshop held with MPP representatives.

- Decision log for the v0.2f gating items appended to Open Issues Register with signed-off dates: OI-31 (IdentifierSequence cutover + Ben’s rollout-shape decision), FDS-06-030 (WO BIT flags), historical data migration, ShotCount semantics, DefaultScreen seeding, AIM Hold/Update contract detail, label template scope, OI-32 Material Allocation walkthrough.

- B10 convention rewritten with the UJ-05 chosen serial-migration pattern (default direction: update-in-place + Lots.ContainerSerialHistory; awaits MPP Quality + Honda compliance affirmation).

- Any DDL deltas captured in the Arc 2 Phase 1 migration. Migration numbering note (2026-04-27): versioned migrations 0001–0012 are landed (Phase G complete). Two correction migrations are queued (OI-07 WorkOrderType seed rename + OI-12 MaxParts move from ContainerConfig to Item) — these will land at 0013 and 0014 (or possibly bundled into one). Arc 2 Phase 1 therefore lands at the next unclaimed number after the corrections — likely 0015_arc2_phase1_shop_floor_foundation.sql (or 0014_... if the corrections bundle).

- Opportunistic items resolved or explicitly deferred with a documented fallback (UJ-19 PD reports, UJ-05 Sort Cage serial migration, UJ-03 sublot trigger, discovery items OI-24..30).

# Phase 1 — Shop Floor Foundation

Goal: Deliver the cross-cutting infrastructure that every downstream Arc 2 phase depends on — operator session, terminal binding, IP-based zone routing, shift runtime, LOT core skeleton, and the shared operation-log audit contract.

Dependencies: Phase 0 (customer validation gate) complete. Arc 1 SQL complete (all tables referenced exist, Audit procs operational).

Status: Blocked on Phase 0.

## Data Model Changes

Migration sql/migrations/versioned/0013_arc2_phase1_shop_floor_foundation.sql (next unclaimed number — Phase G consumed 0010–0012):

New tables (Arc 2 — introduced here, per Data Model v1.9):

- Workorder.WorkOrder — CREATE with v1.7 / v1.9 / v1.9b column contract: Id, WoNumber, WorkOrderTypeId (FK → Workorder.WorkOrderType; defaults to the single-seeded Production row per OI-07 correction), ItemId, RouteTemplateId, WorkOrderStatusId, ToolId (FK → Tools.Tool, NULL — future-Maintenance schema hook only, not populated in MVP), CreatedAt, CompletedAt. Plus the FDS-06-030 Phase-0-confirmed BIT-flag columns (live flags only).

- Workorder.WorkOrderOperation — CREATE per Data Model §4.

- Workorder.ProductionEvent — CREATE per Data Model v1.9 checkpoint shape: Id, LotId, OperationTemplateId, WorkOrderOperationId (NULL), EventAt, ShotCount (NULL, cumulative — open per Decision 5), ScrapCount (NULL, cumulative), ScrapSourceId (NULL), WeightValue, WeightUomId, AppUserId, TerminalLocationId, Remarks. Required index (LotId, EventAt DESC). No LocationId, no ItemId, no DieIdentifier, no CavityNumber, no GoodCount / NoGoodCount, no StartedAt / EndedAt.

- Workorder.ProductionEventValue — CREATE per Data Model §4 (child of ProductionEvent, extensible DataCollectionField capture).

- Workorder.ConsumptionEvent — CREATE per Data Model §4.

- Workorder.RejectEvent — CREATE per Data Model §4.

- Lots.IdentifierSequence — CREATE per Data Model v1.9 §3 (OI-31). Seed Lot (MESL{0:D7}) + SerializedItem (MESI{0:D7}) rows with LastValue set from the cutover-day Flexware snapshot (Phase 0 delivers the values).

ALTERs (Arc 2 Phase 1):

- Lots.Lot ADD ToolId BIGINT NULL FK → Tools.Tool(Id) and ToolCavityId BIGINT NULL FK → Tools.ToolCavity(Id). Required at Lot_Create for die-cast-origin LOTs; NULL elsewhere; NULL after Lot_Merge. Pre-v1.9 DieNumber / CavityNumber NVARCHAR columns remain for cutover transition but are populated only for legacy-imported rows — new rows write to the FKs.

LocationAttributeDefinition seeds on the Terminal LocationTypeDefinition:

- DefaultScreen (NVARCHAR — Perspective route path, e.g., '/shop-floor/die-cast-entry').

- RequiresCompletionConfirm (BIT — per OI-16 additions, v0.2e) — when set on a Dedicated Terminal, the auto-finish completion flow shows a large “Confirm Completion” button instead of a passive popup. NULL = 0 = passive popup.

- TerminalMode (dropped v0.2c) — mode is now derived from the Terminal Location’s parent tier in the ISA-95 hierarchy per OI-08 correction. No seed row needed for this attribute.

LocationAttributeDefinition seeds on PLC-integrated Cell-tier LocationTypeDefinitions (added v0.2g, UJ-17):

- ConfirmationMethod (NVARCHAR — 'Vision' / 'Barcode' / 'Both') — per FDS-10-013, declares which confirmation source(s) the assembly Cell uses for part identity at scan-in. Read by the production proc and operator UI; drives the FDS-06-010 / FDS-10-003 part-identity check. Edge-case mismatches surface as 10-fail line stops per OI-04 (already covered by FDS-10-005..012). The exact list of Cell-tier LocationTypeDefinitions receiving this seed (e.g., AssemblyStation, SerializedAssembly) comes from the Phase 0 DefaultScreen seeding pass — same per-Cell walkthrough.

What is NOT seeded (per Phase C security rewrite):

- No IdleTimeoutSeconds attribute — there is no shift-start login to time out. Operator presence is persistent on Dedicated terminals; Shared terminals prompt on first action or machine change. The 30-minute idle re-confirmation overlay on Dedicated terminals is Perspective-layer behaviour, not a DB attribute.

- No RequiresReauthForSensitive attribute — elevation is per-action AD prompt (FDS-04-007) for every elevated action, everywhere. No per-terminal opt-out.

Other migration tasks:

- Add Location.Location.IpAddress-attribute-index if missing (read-heavy lookup in Terminal_GetByIpAddress).

- Seed a fallback Terminal Location row representing the global default (used when an unregistered IP connects).

- If UJ-10 resolves to a rule-coded approach at Phase 0, add a small Oee.ShiftBoundaryCarryoverRuleCode code table (3 seeded rows: CloseAtEnd, CarryOpen, AssociateWithStartShift) and reference it from Oee.ShiftSchedule as a nullable FK. If UJ-10 resolves to a single project-wide rule, skip the code table and hard-code the behavior in Shift_End.

Tables used (existing from Arc 1 / Phase G):

| Table | Role |
| --- | --- |
| Location.Location | Terminal location lookup by IP |
| Location.LocationAttribute | IpAddress, DefaultScreen values per Terminal (TerminalMode derived from parent tier, not stored) |
| Location.LocationAttributeDefinition | Definition of Terminal attributes |
| Location.AppUser | Initials-based operator presence resolver; interactive users carry AD account |
| Tools.Tool, Tools.ToolCavity, Tools.ToolAssignment | System of record for Tool identity; Lot.ToolId / Lot.ToolCavityId FK to these |
| Oee.ShiftSchedule | Active-shift resolver input |
| Oee.Shift | Runtime shift instances (append-only) |
| Lots.Lot | LOT header — minimal CRUD in this phase (Phase 2 expands) |
| Lots.LotStatusHistory | Append on status change |
| Lots.LotMovement | Append on move |
| Lots.LotStatusCode | BlocksProduction flag source |
| Audit.OperationLog | Destination for all plant-floor mutation audit calls |
| Audit.FailureLog | Destination for rejected calls |

## Open Items Affecting This Phase

| Item | Assumption used |
| --- | --- |
| OI-31 identifier sequences | Pending Phase 0 — cutover-day LastValue for Lot + SerializedItem; format carry-forward confirmed; any additional counters added to the seed. |
| OI-06 / UJ-01 operator identity | Closed (Phase C, 2026-04-21). Initials-based presence + per-action AD elevation. Phase 1 delivers AppUser_GetByInitials. |
| UJ-10 shift boundary | Closed (2026-04-27, Option D). Events span boundaries naturally per OI-03 model — Shift_End does NOT auto-close open DowntimeEvent rows; the open-event invariant per B3 carries through the boundary. The optional shift-end summary screen (FDS-09-015) is delivered in Phase 8. Phase 1’s Shift_Start / Shift_End procs simply insert / update the Oee.Shift runtime row — no carryover logic. |
| UJ-17 vision vs barcode | Closed (2026-04-27, Option A). Single configured source per Cell via ConfirmationMethod LocationAttribute (FDS-10-013). Phase 1 delivers the seeded LocationAttributeDefinition row; per-Cell value seeding folds into Phase 0 DefaultScreen walkthrough. |
| OI-16 / RequiresCompletionConfirm | Closed (2026-04-24). Per-Terminal RequiresCompletionConfirm BIT LocationAttribute. Phase 1 seeds the definition; per-Terminal value seeding folds into Phase 0 DefaultScreen walkthrough. Phase 6 Assembly view consumes the value. |
| FDS-06-030 WorkOrder BIT flags | Pending Phase 0 — live flag column list on Workorder.WorkOrder CREATE. |
| Historical data migration | Pending Phase 0 — entity list, pre-flight validation, discrepancy review process. |
| OI-08 addenda | Closed (2026-04-24). Terminal mode derived from parent Location tier — Engineering attaches Terminals in the right place in the hierarchy at Configuration time. No seeded attribute. |
| UJ-18 Gateway-script-async | Closed (2026-04-27). B4 (above) updated. AIM pool topup is the canonical example; Phase 1 doesn’t directly use it (no external integrations until Phase 6/7), but Gateway-script-async is the foundation pattern for everything downstream. |

## State & Workflow

### Session establishment (terminal startup)

An Ignition Perspective session starts when a Perspective client connects to the Gateway. The Gateway invokes the Terminal_ResolveFromSession script with the client’s IP.

- Gateway calls Location.Terminal_GetByIpAddress(@IpAddress = '10.12.7.34').

- Proc queries Location.LocationAttribute for AttributeName = 'IpAddress' AND Value = @IpAddress, joins to the parent Location row (which must be LocationType = 'Terminal'), and returns:

  - TerminalLocationId (the Terminal Location’s Id)

  - TerminalName (Location.Name — e.g., 'DC-TERM-05')

  - ZoneLocationId + ZoneName (the Terminal’s parent Area — e.g., 'Die Cast')

  - DefaultScreen (from LocationAttribute, e.g., '/shop-floor/die-cast-entry')

  - TerminalMode (derived from the Terminal Location’s parent tier: Dedicated if parent is a WorkCenter or Cell, Shared if parent is an Area — no stored attribute lookup)

- If no Terminal matches the IP, proc returns the fallback Terminal’s attributes. The Gateway script flags the session as “unregistered terminal” and routes to a generic Terminal Selector screen.

- Gateway stashes these values in Perspective session props: session.custom.terminal.*.

- Perspective’s Home router view reads session.custom.terminal.defaultScreen and navigates to that path.

No DB mutation during session establishment. No audit log — this is a read-only lookup.

### Operator presence (initials-based — per Phase C / FDS §4)

There is no login, no clock number, no PIN. Operators are identified on a terminal by their initials, which establish a persistent operator presence context that pre-populates a defeasible Initials field on every mutation screen.

Dedicated terminals (~80% of the plant, 1:1 with a Cell):

- Operator scans or types their initials (e.g., CM) on the shift-start handoff screen or on first touch after the machine sits idle.

- Perspective calls Location.AppUser_GetByInitials @Initials='CM'.

- Proc returns the AppUser row (Id, Initials, DisplayName, UserClass). Empty result set = initials unknown — Perspective shows an inline error (“Initials CM not recognised — ask Admin to add this operator in the Configuration Tool”) and does not proceed.

- On success, Perspective stashes session.custom.user.* with {appUserId, initials, displayName, userClass}. Presence persists through the shift.

- 30-minute idle re-confirmation. A Perspective view-side timer resets on every interaction. At 30 minutes idle, the next touch shows a modal: “Operate as CM? Yes / No — change.” On Yes, presence continues. On No — change, Perspective clears the session’s initials and the operator scans/types fresh initials. The timer is a Perspective concern — no DB state.

Shared terminals (~20% of the plant — multi-station trim terminals, supervisor kiosks, etc.):

- Presence is prompted on first action and on every machine-context change. The Initials field at the top of every mutation screen is never pre-populated.

- Operator enters initials inline on the screen being submitted. Each mutation carries its own @AppUserId resolved by AppUser_GetByInitials at submit time.

- No persistent session.custom.user.* on shared terminals — every action is standalone.

Machine-context lock (both terminal modes — per FDS-02-011): The terminal’s machine context is locked to the Cell resolved from the scan. Operators cannot navigate off-machine via a dropdown — changing context requires a fresh scan at the terminal (force-print / re-scan workflow).

Pre-populated defeasible Initials field: Every mutation screen shows an Initials field pre-populated from session.custom.user.initials (Dedicated) or empty (Shared). Operator can override before submit — e.g., when a pair-working colleague enters data on behalf of the primary operator. The value at submit time is what stamps the event.

### Elevated actions (per FDS-04-007)

Elevated actions (place hold, release hold, scrap LOT, void shipping label, Tool mount / release, admin remove-item, override a BOM-driven destination, supervisor merge override) require a per-action Active Directory authentication. On invocation:

- Perspective shows the AD credential modal (AD username + password, integrated auth where available).

- Perspective calls Location.AppUser_AuthenticateAd @AdAccount='jdoe', @Password='...' (proc delegates to Ignition’s AD binding; returns the matching AppUser.Id + role list; NULL if invalid or role not permitted).

- On success, the elevated action proceeds with the authenticated user’s @AppUserId — this value stamps the mutation; the original operator-presence @AppUserId stays for non-elevated events. The elevation does NOT open a sticky session — next elevated action re-prompts.

- Every elevation attempt (success and failure) writes to Audit.OperationLog with LogEventType='ElevationGranted' or Audit.FailureLog with LogEventType='ElevationDenied'.

No “re-auth” flag on Terminal, no 5-minute-window session stickiness, no PIN fallback. Elevation is always per-action.

### Shift runtime

Shift boundaries are driven by a Gateway script tick (ShiftBoundaryTicker, runs every 60 seconds):

- Ticker calls Oee.Shift_GetActive(@LocationId, @NowUtc).

- Proc looks up Oee.ShiftSchedule rows active on today’s day-of-week (per DaysOfWeekBitmask) with EffectiveFrom <= @NowUtc and DeprecatedAt IS NULL. Returns the one matching the current time-of-day window.

- Ticker also calls Oee.Shift_GetOpen(@ShiftScheduleId) to see if there’s an open Shift row for this schedule.

- If the active schedule has no open Shift row, ticker calls Oee.Shift_Start(@ShiftScheduleId, @ActualStart = @NowUtc). Proc inserts the Shift row, logs OperationLog.

- If the previously-active schedule has an open Shift row but the active schedule is different (i.e., boundary crossed), ticker calls Oee.Shift_End(@ShiftId, @ActualEnd = @NowUtc) on the outgoing Shift. Proc updates the row, logs OperationLog.

- UJ-10 carryover rule (resolved Phase 0) drives whether open DowntimeEvent rows are closed at shift end or carried forward.

### LOT core skeleton

Phase 1 delivers minimal LOT procs — enough to let Phase 3 (Die Cast) create its first LOT. Full LOT lifecycle (Lot_Update, Lot_UpdateAttribute, genealogy) is Phase 2.

Lot_Create flow (narrated from Phase 3’s perspective — the proc is delivered here). Aligned to Data Model v1.9 + FDS-05-034 / FDS-05-035:

- Operator takes a basket from a machine’s active cavity and scans a fresh pre-printed LTT barcode at the terminal. Perspective builds the parameter set: @LotName = NULL (proc mints via IdentifierSequence_Next @Code='Lot'), @ItemId, @LotOriginTypeId, @CurrentLocationId (Cell), @PieceCount, @ToolId (NULL for non-die-cast origins; required for Die Cast — Perspective auto-populates from ToolAssignment_ListActiveByCell and operator confirms), @ToolCavityId (same rule), @Weight, @WeightUomId, @VendorLotNumber (Received only), @AppUserId, @TerminalLocationId.

- Proc validates parameters (no NULLs on required, FKs resolve).

- Proc validates business rules:

  - @Item eligible at @CurrentLocationId via Parts.ItemLocation (DeprecatedAt IS NULL).

  - Piece count within Parts.Item.MaxLotSize (now labeled PartsPerBasket in UX copy; see Data Model v1.9).

  - If @LotOriginTypeCode = 'Manufactured' and the Cell has an active Tools.ToolAssignment (die-cast-origin check):

    - @ToolId and @ToolCavityId are required (per FDS-05-034).

    - Tools.ToolAssignment exists for @ToolId on @CurrentLocationId with ReleasedAt IS NULL.

    - @ToolCavityId belongs to @ToolId.

    - ToolCavity.StatusCode = 'Active'.

  - Non-die-cast origins (Received, Trim / Machining intermediate, Assembly, Serialized) SHALL pass NULL Tool/Cavity — proc does not require them.

- BEGIN TRANSACTION.

- Proc calls Lots.IdentifierSequence_Next @Code='Lot' which atomically increments LastValue and returns the formatted string (e.g., MESL1710935). This is @MintedLotName.

- Proc inserts Lots.Lot row with LotName = @MintedLotName, LotStatusId = 'Good', ToolId, ToolCavityId. Returns new Id as @NewId.

- Proc inserts Lots.LotStatusHistory row: OldStatusId = NULL, NewStatusId = 'Good', ChangedByUserId = @AppUserId, TerminalLocationId = @TerminalLocationId.

- Proc calls Audit.Audit_LogOperation with LogEntityTypeCode='Lot', LogEventTypeCode='LotCreated', EntityId=@NewId, Description='Created LOT <LotName> at <LocationName>' (plus Tool/Cavity in description for die-cast-origin LOTs).

- COMMIT.

- Final SELECT @Status, @Message, @NewId, @MintedLotName.

If any validation fails, no transaction opens, Audit.Audit_LogFailure is called with the attempted parameters (Tool/Cavity included), and the proc returns early. Note: IdentifierSequence_Next is invoked inside the transaction so that a rolled-back LOT doesn’t burn a counter value.

### Lot_AssertNotBlocked shared guard

Procedure called by every downstream proc that advances a LOT:

CREATE OR ALTER PROCEDURE Lots.Lot_AssertNotBlocked
    @LotId BIGINT,
    @Status BIT = NULL OUTPUT,   -- NOT USED — for future compat
    @Message NVARCHAR(500) = NULL OUTPUT
AS
-- Returns one of:
--   SELECT 1 AS IsBlocked, 'LOT <name> is in status <status> and cannot progress' AS Message;
--   SELECT 0 AS IsBlocked, NULL AS Message;

Callers read the IsBlocked flag. This is an internal proc (no audit, no FailureLog); callers that receive IsBlocked=1 log their own rejection via FailureLog and return early.

## API Layer (Named Queries → Stored Procedures)

### Location — Terminal resolution

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Location.Terminal_GetByIpAddress | @IpAddress NVARCHAR(45) | Reads LocationAttribute where AttributeName='IpAddress'; joins to parent Terminal Location and its parent Area. Returns fallback Terminal if no match. Falls back gracefully, never errors on unknown IP. | Location.Location, Location.LocationAttribute, Location.LocationType, Location.LocationTypeDefinition | Perspective session start, via Gateway script | Rowset: TerminalLocationId, TerminalName, ZoneLocationId, ZoneName, DefaultScreen, IdleTimeoutSeconds, RequiresReauthForSensitive |
| Location.Terminal_List | (none) | Admin query — all Terminal-type Locations with attributes. Used by an admin screen (not operator-facing). | Location.Location, Location.LocationAttribute | Admin browsing Terminal inventory | Rowset per Terminal |

### AppUser — initials-based presence + AD elevation

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Location.AppUser_GetByInitials | @Initials NVARCHAR(10) | Resolves initials to an active AppUser row. Empty result set = unknown initials (per FDS-11-011 single-result-set convention). No audit on lookup (initials-presence is not a security event). Used by Perspective on shift-start (Dedicated terminals) and on every Shared-terminal mutation. | Location.AppUser | Shift-start handoff; shared-terminal submit; 30-min idle re-confirm | Single row: Id, Initials, DisplayName, UserClass, IgnitionRole (or empty set if unknown). |
| Location.AppUser_AuthenticateAd | @AdAccount NVARCHAR(100), @TerminalLocationId BIGINT, @ActionCode NVARCHAR(50) (e.g., 'HoldPlace', 'Scrap', 'ToolMount') | Elevation proc. Delegates the credential check to Ignition’s AD binding (the Perspective modal submits @AdAccount + password against Ignition; if Ignition validates, it calls this proc with @AdAccount only). Proc looks up the matching AppUser.AdAccount (filtered UNIQUE), verifies the user is not deprecated, verifies IgnitionRole matches the role permitted for @ActionCode, and returns the AppUserId. On any reject, writes Audit.FailureLog with LogEventType='ElevationDenied'. On success, writes Audit.OperationLog with LogEventType='ElevationGranted' (per FDS-04-007). | Location.AppUser, Audit.Audit_LogOperation, Audit.Audit_LogFailure | Every elevated action per FDS-04-007 | Single row: Status BIT, Message NVARCHAR(500), AppUserId BIGINT (NULL on failure). |
| Location.AppUser_GetRoles | @AppUserId BIGINT | Returns the IgnitionRole for interactive users; empty result for operator-class users (no role). Used by Perspective to gate elevated-screen visibility. | Location.AppUser | On elevation success | Rowset of role strings. |

Explicitly NOT delivered: AppUser_AuthenticateByClockAndPin is removed from this phase plan — clock# + PIN is not part of the design. Phase G migration 0012_phase_c_security.sql already dropped AppUser.ClockNumber and AppUser.PinHash columns (landed 2026-04-23 as part of 534f55c). Any Phase 3+ proc that references those columns is a bug.

### Shift — runtime instances

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Oee.Shift_Start | @ShiftScheduleId BIGINT, @ActualStart DATETIME2(3), @Remarks NVARCHAR(500) NULL, @AppUserId BIGINT, @TerminalLocationId BIGINT | Inserts a new Oee.Shift row. Rejects if an open Shift (ActualEnd NULL) already exists for this ShiftSchedule (per B3). Logs OperationLog with LogEventType='ShiftStarted'. | Oee.Shift, Oee.ShiftSchedule, Audit.Audit_LogOperation | Gateway ShiftBoundaryTicker | Status, Message, NewId |
| Oee.Shift_End | @ShiftId BIGINT, @ActualEnd DATETIME2(3), @Remarks NVARCHAR(500) NULL, @AppUserId BIGINT, @TerminalLocationId BIGINT | Closes the Shift: updates ActualEnd. Rejects if ActualEnd already set (per B3). Logs OperationLog with LogEventType='ShiftEnded'. UJ-10 carryover logic (closing or carrying open DowntimeEvents) is applied here based on the Phase 0 decision. | Oee.Shift, Oee.DowntimeEvent, Audit.Audit_LogOperation | Gateway ShiftBoundaryTicker or manual override | Status, Message |
| Oee.Shift_GetActive | @LocationId BIGINT (optional — for location-specific schedule filtering), @NowUtc DATETIME2(3) = SYSDATETIME() | Returns the schedule active at @NowUtc matching the day-of-week bitmask. Does not create a Shift row. | Oee.ShiftSchedule | Gateway ShiftBoundaryTicker; supervisor dashboard | Single row: ShiftScheduleId, ShiftScheduleName, StartTime, EndTime, DaysOfWeekBitmask or empty |
| Oee.Shift_GetOpen | @ShiftScheduleId BIGINT | Returns the open Shift (if any) for this schedule. Used by the ticker to detect whether a Shift_Start is needed. | Oee.Shift | Gateway ShiftBoundaryTicker | Single row: ShiftId, ActualStart or empty |

### Lot — core skeleton (minimal; Phase 2 expands)

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.Lot_Create | @ItemId BIGINT, @LotOriginTypeId BIGINT, @CurrentLocationId BIGINT, @PieceCount INT, @Weight DECIMAL(12,4) NULL, @WeightUomId BIGINT NULL, @ToolId BIGINT NULL, @ToolCavityId BIGINT NULL, @VendorLotNumber NVARCHAR(100) NULL, @MinSerialNumber INT NULL, @MaxSerialNumber INT NULL, @AppUserId BIGINT, @TerminalLocationId BIGINT | Creates a Lot with status ‘Good’. Mints LotName via Lots.IdentifierSequence_Next @Code='Lot' inside the transaction. Validates Item eligibility at @CurrentLocationId, piece count ≤ Parts.Item.MaxLotSize (aka PartsPerBasket). Validates Tool/Cavity per FDS-05-034 for die-cast-origin LOTs (active ToolAssignment on Cell; cavity belongs to tool; cavity Active). Inserts initial LotStatusHistory row. Audit via Audit.Audit_LogOperation. No @LotName, no @DieNumber, no @CavityNumber NVARCHAR params (legacy — those are dropped from the contract). | Lots.Lot, Lots.LotStatusHistory, Lots.IdentifierSequence, Parts.Item, Parts.ItemLocation, Tools.Tool, Tools.ToolCavity, Tools.ToolAssignment, Lots.LotOriginType, Lots.LotStatusCode, Audit.Audit_LogOperation | Phase 3+ station produces a new LOT | Status, Message, NewId, MintedLotName NVARCHAR(50) |
| Lots.IdentifierSequence_Next | @Code NVARCHAR(30) | Atomically increments LastValue and returns the formatted identifier string. Raises on unknown @Code or on rollover breach. Called by Lot_Create, SerializedPart_Create, and any future counter path. Single-result-set (per FDS-11-011). | Lots.IdentifierSequence | Any identifier minting path | Single row: Value NVARCHAR(50). |
| Lots.Lot_Get | @LotId BIGINT NULL, @LotName NVARCHAR(50) NULL (one required) | Returns the Lot row. Empty result set = not found (per FDS-11-011). | Lots.Lot | Any screen displaying a LOT | Single row of Lot columns |
| Lots.Lot_List | @ItemId BIGINT NULL, @CurrentLocationId BIGINT NULL, @LotStatusId BIGINT NULL, @LimitRows INT = 100 | Filterable listing. Read-only, no audit. | Lots.Lot | LOT search screen | Rowset of Lot columns |
| Lots.Lot_UpdateStatus | @LotId BIGINT, @NewLotStatusId BIGINT, @Reason NVARCHAR(500) NULL, @AppUserId BIGINT, @TerminalLocationId BIGINT, @RowVersion ROWVERSION | Updates Lot.LotStatusId with optimistic-lock check. Inserts LotStatusHistory row. Rejects no-op (new = current). Phase 2 extends — Phase 1 only accepts Good → Closed transitions as preparation for Phase 7 hold logic. | Lots.Lot, Lots.LotStatusHistory, Lots.LotStatusCode, Audit.Audit_LogOperation | Phase 2+ for general transitions; Phase 7 for holds | Status, Message |
| Lots.Lot_MoveTo | @LotId BIGINT, @ToLocationId BIGINT, @AppUserId BIGINT, @TerminalLocationId BIGINT | Updates Lot.CurrentLocationId and inserts LotMovement row with FromLocationId = prior value, ToLocationId = new. Calls Lot_AssertNotBlocked first (per B2). | Lots.Lot, Lots.LotMovement, Lots.Lot_AssertNotBlocked, Audit.Audit_LogOperation | Any station that receives a scanned LOT | Status, Message |
| Lots.Lot_AssertNotBlocked | @LotId BIGINT | Internal shared guard. Returns IsBlocked BIT, Message NVARCHAR(500). No audit. Called by every advancing proc (B2). | Lots.Lot, Lots.LotStatusCode | Every mutation that advances a LOT | Single row: IsBlocked BIT, Message NVARCHAR(500) |

### Audit — shared operation logger (may already exist from Arc 1; verify)

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Audit.Audit_LogOperation | @AppUserId BIGINT, @TerminalLocationId BIGINT, @LocationId BIGINT NULL (context location), @LogSeverityCode NVARCHAR(20) = 'Info', @LogEventTypeCode NVARCHAR(100), @LogEntityTypeCode NVARCHAR(50), @EntityId BIGINT, @Description NVARCHAR(1000), @OldValue NVARCHAR(MAX) NULL, @NewValue NVARCHAR(MAX) NULL | Inserts into Audit.OperationLog. Resolves code strings to FK ids internally. Returns no result set (per JDBC refactor — audit writers silent). | Audit.OperationLog, code-resolver internals | Every Arc 2 mutation proc | (none) |

## Gateway Scripts

| Script | Purpose | Trigger | External System | Audit |
| --- | --- | --- | --- | --- |
| Terminal_ResolveFromSession | On Perspective session start, read client IP, call Terminal_GetByIpAddress, stash Terminal / Zone / DefaultScreen / derived-TerminalMode (from parent Location tier, not an attribute) into session.custom.terminal.*. If unregistered IP, fall back to global-default Terminal and flag the session. | Perspective session startup event | — | — (read-only) |
| PresenceIdleWatcher (Perspective view-side script, not Gateway) | Dedicated terminals only. Per-view 30-minute idle detector resets on any interaction. At timeout, shows the “Operate as [XY]? Yes / No — change” modal described in §“Operator presence”. On No — change, clears session.custom.user.* and routes to initials entry. No DB mutation. Shared terminals do not use this — they prompt per-action. | Perspective interaction events | — | — |
| ShiftBoundaryTicker | Every 60 seconds: for each configured schedule, resolve active schedule, detect boundary crossings, call Shift_End on outgoing + Shift_Start on incoming. Also applies UJ-10 carryover rule to open DowntimeEvents. | Gateway timer (60s) | — | Interface log on any downtime-carryover decision |

Removed: AdAuthenticator Gateway script is not needed — AD credential validation is delegated to Ignition’s built-in AD binding (invoked by the Perspective elevation modal), with AppUser_AuthenticateAd performing only the post-validation role check + audit write.

## Perspective Views

| View | Purpose |
| --- | --- |
| Initials Entry (Dedicated terminals) | Shift-start handoff and 30-minute re-confirm modal. Operator scans or types initials. Submits AppUser_GetByInitials; inline error on unknown. Sets session.custom.user.* on success. No password, no PIN. |
| Terminal Selector | Shown only for unregistered-IP sessions. Operator selects terminal from a list or scans a terminal barcode. Updates session.custom.terminal.* from a manual selection proc. |
| Home Router | Stateless: reads session.custom.terminal.defaultScreen and navigates. Falls back to a generic Home tile grid if DefaultScreen is NULL. Not a user-visible screen in normal operation — it’s a routing pass-through. |
| 30-Min Idle Re-Confirm Modal | Dedicated terminals only. Message: “Operate as CM? Yes / No — change.” Yes continues presence; No — change clears and returns to Initials Entry. |
| Per-Mutation Initials Field | Every mutation screen shows a prominent Initials field, pre-populated from session.custom.user.initials on Dedicated terminals, empty on Shared. Operator can override before submit. The value at submit time stamps the event. |
| Elevation Modal (per-action AD) | Triggered by elevated actions per FDS-04-007 (hold place/release, scrap, Tool mount, void shipping label, admin remove-item, BOM-destination override, supervisor merge override). AD username + password inline; integrated auth via Ignition AD binding where available. On success, action proceeds with the elevated @AppUserId; no sticky session. Every attempt logged to OperationLog / FailureLog. |

## Test Coverage

New test suite at sql/tests/0013_PlantFloor_Foundation/ with files:

| File | Covers |
| --- | --- |
| 010_Terminal_GetByIpAddress.sql | Known IP resolves to correct Terminal + Zone + DefaultScreen + derived-TerminalMode (Dedicated for WC/Cell parent, Shared for Area parent); unknown IP returns fallback; Terminal without DefaultScreen attribute returns NULL DefaultScreen; deprecated Terminal not returned. |
| 020_AppUser_GetByInitials.sql | Known initials return the AppUser row; unknown initials return empty result set; deprecated AppUser returns empty; case-insensitive matching if configured; mixed-class lookup (operator + interactive) covered. |
| 025_AppUser_AuthenticateAd.sql | Valid AD account + permitted role + valid action code returns AppUserId + OperationLog ‘ElevationGranted’; wrong role rejects with FailureLog ‘ElevationDenied’; deprecated AD user rejects; unknown @ActionCode rejects; missing @AdAccount rejects. |
| 030_Shift_lifecycle.sql | Shift_Start creates row; Shift_Start rejects when open Shift exists (B3); Shift_End closes row; Shift_End rejects when no open Shift; Shift_GetActive returns schedule by day-of-week bitmask; Shift_GetOpen returns open Shift if one exists. |
| 035_IdentifierSequence.sql | IdentifierSequence_Next increments LastValue atomically; returns correctly formatted string for MESL{0:D7} and MESI{0:D7} patterns; raises on unknown @Code; raises on rollover breach at EndingValue; concurrent callers see strictly-increasing values (no gaps, no duplicates). |
| 040_Lot_Create.sql | Valid manufacture creates Lot + LotStatusHistory with Tool/Cavity set; minted LotName matches MESL{0:D7} format; die-cast-origin LOT without @ToolId rejects; die-cast-origin LOT with @ToolId not mounted on Cell rejects; cavity not belonging to tool rejects; cavity in Closed/Scrapped state rejects; non-die-cast-origin LOT with NULL Tool/Cavity accepted; ineligible Item-at-Location rejects; piece count over MaxLotSize rejects; missing @AppUserId rejects; IdentifierSequence counter advances on each successful create and rolls back on failed creates. |
| 050_Lot_Get_List.sql | Lot_Get by Id and by LotName returns Tool/Cavity FKs; empty result for non-existent; Lot_List filters by ToolId work; limit applied. |
| 060_Lot_UpdateStatus.sql | Valid transition applies; stale @RowVersion rejects; no-op (same status) rejects; invalid target status rejects. |
| 070_Lot_MoveTo.sql | Valid move updates CurrentLocationId + inserts LotMovement; move from unblocked Lot succeeds; move from blocked Lot (Hold/Scrap/Closed) rejects via Lot_AssertNotBlocked. |
| 080_Lot_AssertNotBlocked.sql | Good returns IsBlocked=0; Hold/Scrap/Closed return IsBlocked=1 with correct Message; non-existent Lot returns IsBlocked=1 with ‘LOT not found’ message. |

Target: 75–95 passing tests in suite 0013 (up from v0.1 target of 60–80 — Tool/Cavity validation + IdentifierSequence + AD elevation add ~15 test assertions).

## Phase 1 complete when

- Migration 0013_arc2_phase1_shop_floor_foundation.sql (or next unclaimed number) applied to dev; Workorder.WorkOrder / WorkOrderOperation / ProductionEvent / ProductionEventValue / ConsumptionEvent / RejectEvent CREATE’d per Data Model v1.9 shapes; Lots.IdentifierSequence created and seeded from Phase 0 cutover values; Lots.Lot ALTER’d to add ToolId + ToolCavityId; new LocationAttributeDefinition row seeded on Terminal type (DefaultScreen; TerminalMode is derived from parent tier per OI-08 correction — no seed row).

- All repeatable procs present and up-to-date: R__Location_Terminal_*, R__Location_AppUser_GetByInitials, R__Location_AppUser_AuthenticateAd, R__Location_AppUser_GetRoles, R__Oee_Shift_Start, R__Oee_Shift_End, R__Oee_Shift_GetActive, R__Oee_Shift_GetOpen, R__Lots_IdentifierSequence_Next, R__Lots_Lot_Create, R__Lots_Lot_Get, R__Lots_Lot_List, R__Lots_Lot_UpdateStatus, R__Lots_Lot_MoveTo, R__Lots_Lot_AssertNotBlocked.

- No proc anywhere in the repo references AppUser.ClockNumber or AppUser.PinHash (both columns dropped by Phase G migration 0012). Grep verification: grep -ri 'ClockNumber\|PinHash\|AuthenticateByClockAndPin' sql/ returns zero hits. If non-zero, this is a phase-complete blocker.

- All tests in sql/tests/0013_PlantFloor_Foundation/ pass (target 75–95).

- Reset script (Reset-DevDatabase.ps1) discovers and applies the new migration and runs the new test suite.

- Gateway script Terminal_ResolveFromSession implemented and tested against Perspective sessions from known + unknown IPs.

- Gateway script ShiftBoundaryTicker implemented; verified end-to-end against a dev ShiftSchedule that crosses a boundary within the test window.

- Perspective views: Initials Entry, Terminal Selector, Home Router, 30-Min Idle Re-Confirm Modal, Elevation Modal all built. Home Router resolves session.custom.terminal.defaultScreen correctly for every seeded terminal; Elevation Modal wired to Ignition’s AD binding + AppUser_AuthenticateAd.

- Audit.Audit_LogOperation code string → FK resolution verified for LogEventType values: 'ShiftStarted', 'ShiftEnded', 'LotCreated', 'LotStatusChanged', 'LotMoved', 'ElevationGranted'. Audit.Audit_LogFailure verified for 'ElevationDenied'. Any missing Audit.LogEventType rows seeded in the migration.

- Downstream phases can call Lot_Create (with Tool/Cavity FKs), IdentifierSequence_Next, AppUser_GetByInitials, AppUser_AuthenticateAd, Lot_MoveTo, Lot_UpdateStatus, and Lot_AssertNotBlocked against the delivered contract.

- End-to-end integration check: a dev operator scans initials at a dev Dedicated Terminal, presence persists, the operator creates a die-cast LOT (Tool auto-populated from active ToolAssignment, operator confirms, cavity selected), the LOT is minted with MESL{0:D7} name, a placeholder elevated action (e.g., admin remove-item stub) triggers the AD Elevation Modal and logs both OperationLog + FailureLog rows appropriately.

# Phase 2 — LOT Lifecycle Completion

Goal: Fill out the complete LOT surface — all mutation procs, append-only history streams, full genealogy (split/merge/consumption), and label reprint — so downstream operator-station phases compose from a stable LOT API.

Dependencies: Phase 1 (foundation). No new table DDL; all tables exist in data model v1.5.

Status: Blocked on Phase 1.

## Data Model Changes

Migration sql/migrations/versioned/<next_unclaimed>_arc2_phase2_lot_lifecycle.sql (number TBD per Phase 0 corrections — likely 0016 or 0017):

New tables (added v0.2h):

- Lots.PauseEvent (OI-21 / FDS-05-038, Data Model v1.9g) — append-only place + close lifecycle for operator-driven LOT pauses at a workstation. Columns: Id BIGINT PK, LotId BIGINT NOT NULL FK → Lots.Lot.Id, LocationId BIGINT NOT NULL FK → Location.Location.Id (Cell-tier), PausedByUserId BIGINT NOT NULL FK → Location.AppUser.Id, PausedAt DATETIME2(3) NOT NULL DEFAULT SYSUTCDATETIME(), PausedReason NVARCHAR(500) NULL, ResumedByUserId BIGINT NULL FK → Location.AppUser.Id, ResumedAt DATETIME2(3) NULL, ResumedRemarks NVARCHAR(500) NULL. Constraints: CK_PauseEvent_ResumePaired pairing the resume cols; filtered UNIQUE UQ_PauseEvent_OpenLotLocation (LotId, LocationId) WHERE ResumedAt IS NULL (at most one open pause per LOT-at-Location; same LOT MAY be paused at multiple Cells simultaneously). Filtered indexes: IX_PauseEvent_OpenByLocation (LocationId) WHERE ResumedAt IS NULL (drives Paused-LOT indicator counter) + IX_PauseEvent_Lot (LotId, PausedAt DESC) (per-LOT pause history). Audit.LogEntityType +1 row (PauseEvent).

New views (added v0.2h):

- Lots.v_LotDerivedQuantities (LotId, TotalInProcess, InventoryAvailable) (OI-23 / FDS-05-031, Data Model v1.9e). Joins Lots.Lot.PieceCount with aggregations over Workorder.ProductionEvent (checkpoint counters: Σ StartedCount − Σ CompletedCount − Σ ScrappedCount grouped by LocationId) and Workorder.ConsumptionEvent (consumed quantities). No materialized columns; no on-write update paths. Lot_Get and Lot_List read procs JOIN this view to the base Lots.Lot table at read time so the Lot Details screen header shows TotalInProcess + InventoryAvailable derived fresh each query. If query performance becomes an issue post-MVP, the view MAY be replaced by an indexed view or materialized table without changing caller contracts.

Indexes: Phase 2 indexes any hot-read paths exposed by testing (e.g., Lots.LotGenealogy(ParentLotId) and Lots.LotGenealogy(ChildLotId) may need explicit indexes if not already present).

Tables used (all exist from Phase 1 Lots schema CREATE):

| Table | Role |
| --- | --- |
| Lots.Lot | Header — expanded update surface |
| Lots.LotStatusHistory | Append on every Lot_UpdateStatus |
| Lots.LotMovement | Append on every Lot_MoveTo |
| Lots.LotAttributeChange | Append on every Lot_UpdateAttribute |
| Lots.LotGenealogy | Append on Split / Merge / Consumption |
| Lots.GenealogyRelationshipType | Code table — Split, Merge, Consumption |
| Lots.LotLabel | Append on every label print/reprint |
| Lots.PrintReasonCode | Code table — Initial, ReprintDamaged, Split, Merge, SortCageReIdentify |
| Lots.LabelTypeCode | Code table — Primary, Container, Master, Void |
| Lots.PauseEvent | NEW v0.2h — operator-driven LOT pause lifecycle (place + close) |
| Tools.DieRankCompatibility | Read-only — Lot_Merge consults for cross-die merge approval |

## Open Items Affecting This Phase

| Item | Status |
| --- | --- |
| UJ-08 merge rules | Closed (2026-04-27, Option A). Proc-enforced rules per OI-05 / FDS-05-025..030: same ItemId (FDS-05-026), post-sort only (FDS-05-025), die-rank-compat from Tools.DieRankCompatibility (FDS-05-027), no Hold × Good mixing (FDS-05-026). Supervisor AD elevation per FDS-04-007 unblocks edge cases. Empty-matrix behavior: cross-die merges reject with a clear message until matrix populated; supervisor override always works as the escape hatch. Awaits S-08 die rank compatibility matrix from MPP Quality (seeding registry, NOT a build blocker). |
| OI-21 Pausable LOT | Closed (2026-04-27, design locked). Lots.PauseEvent CREATE + 4 procs delivered in this phase — see Data Model Changes above. |
| OI-23 Lot derived quantities | Closed (2026-04-24, view). Lots.v_LotDerivedQuantities CREATE delivered in this phase — see Data Model Changes above. |
| B10 serial migration | Pending Phase 0 (UJ-05 still open). Not yet relevant — Phase 6/7 consumes this. Confirm B10 is finalized before Phase 6/7 starts. |

## State & Workflow

### Full Lot_Update

Lot_Update is distinct from Lot_UpdateStatus. It covers mutations to LOT header fields other than status — piece count correction, weight correction, operator-entered die/cavity correction, vendor-lot-number correction for received LOTs. Each field change is captured as a separate LotAttributeChange row so the before/after audit is field-level.

- Perspective sends the full LOT payload with the operator’s intended new values.

- Proc validates optimistic lock via @RowVersion.

- Proc validates Lot_AssertNotBlocked (per B2 — even “corrections” on a held LOT are not allowed; release the hold first).

- Proc compares each mutable field. For each changed field:

  - Insert LotAttributeChange row with AttributeName, OldValue, NewValue, ChangedByUserId, TerminalLocationId, ChangedAt.

- Update the Lot row with the new values; UpdatedByUserId, UpdatedAt, RowVersion auto-updated.

- Audit via Audit_LogOperation with LogEventType='LotUpdated', a description summarizing the field count changed, and Changes JSON attached.

### Genealogy — three shapes

Split. One parent LOT becomes multiple child LOTs. Parent piece count drops to 0 (or residual — e.g., a 48-piece parent splits into two 24-piece children, parent goes to 0 and status → Closed; if sorting splits out 12 suspect pieces from a 48-piece parent, parent goes to 36 with status Good, child LOT carries 12 and can be scrapped separately).

Lot_Split sequence (delivered in this phase, consumed by Phase 5 Machining and Phase 7 Sort Cage):

- Parameter validation, Lot_AssertNotBlocked on the parent.

- Business rule: sum of child piece counts ≤ parent piece count.

- For each child spec in the payload:

  - Call Lot_Create with ParentLotId = @ParentLotId, origin-type = same as parent (the child is still Manufactured if the parent was Manufactured).

  - Capture the new child Lot Id.

  - Insert a LotGenealogy row: ParentLotId, ChildLotId, RelationshipTypeId = 'Split', PieceCount = the child’s share, EventUserId, TerminalLocationId.

- Reduce parent piece count by the total split quantity via Lot_UpdateAttribute. If residual is 0, Lot_UpdateStatus on parent → Closed.

- Audit via Audit_LogOperation with LogEventType='LotSplit', description listing child LotNames.

- Return child Lot Ids as a rowset (not as @NewId — many children).

Merge. Multiple source LOTs combine into one output. Per UJ-08, merge rules are hard-coded in this MVP (same Item, same Die). Output LOT carries the sum of source piece counts.

Lot_Merge sequence:

- Parameter validation: ≥2 source LOTs listed.

- Lot_AssertNotBlocked on each source.

- Business rule (hard-coded): all sources share ItemId and DieNumber.

- Create the merged output via Lot_Create (origin = same as sources).

- For each source:

  - Insert LotGenealogy row: ParentLotId = sourceId, ChildLotId = outputId, RelationshipTypeId = 'Merge', PieceCount = source's contribution.

  - Lot_UpdateStatus source → Closed (all pieces migrated to the output).

- Audit with LogEventType='LotMerged'.

- Return output Lot Id.

Consumption. One or more source LOTs are consumed to produce a child LOT or to fill a serialized part’s container. Handled by LotGenealogy_RecordConsumption in this phase (low-level) and invoked by Phase 6’s ConsumptionEvent_Record (higher-level).

LotGenealogy_RecordConsumption is narrow: given a source LOT, a produced LOT or container tray position, and a piece count, insert the LotGenealogy row with RelationshipTypeId='Consumption'. Phase 6 wires this into the Assembly workflow with surrounding validation (BOM check, interlock bypass handling, container-tray placement).

### Genealogy traversal

Lot_GetGenealogyTree walks the graph recursively. Given a starting LOT, the @Direction parameter selects:

- 'Ancestors' — walk upward via Lot.ParentLotId (for direct parent chain) AND via LotGenealogy.ChildLotId = current (to find MERGE-parents). Return distinct ancestors.

- 'Descendants' — walk downward via LotGenealogy.ParentLotId = current. Return all children, grandchildren, etc., with their relationship types.

- 'Both' — union of Ancestors and Descendants.

Depth bound: OPTION (MAXRECURSION 100) (per B8). The returned rowset includes depth, relationship type, and whether each node is still active (DeprecatedAt IS NULL).

### Label reprint

LotLabel_Reprint captures a new LotLabel row with a PrintReasonCode explaining why a reprint was needed (label damaged, LOT attribute corrected, split generated a new child LTT, merge issued a new parent). The original LotLabel row is not modified — labels are append-only. Perspective’s reprint dialog forces a reason selection; the Gateway ZPL dispatcher renders and prints as with LotLabel_Print.

### Attribute edits audit

Every mutation to a mutable LOT field — piece count, weight, die, cavity, vendor lot number — produces a LotAttributeChange row. This is the traceability backbone for Honda audits: years later, every field’s history is queryable. Lot_GetAttributeHistory walks this and is used by the LOT detail screen’s “history” tab.

### LOT pause at workstation (added v0.2h, OI-21 / FDS-05-038)

Pause is a (Lot, Location) lifecycle event recording an operator’s deliberate shift of focus away from a partially-progressed LOT at a Cell. The paused LOT remains in-process at the original Cell with its prior partial-start state intact (FDS-05-032); the operator MAY freely run other LOTs at that Cell while the pause is open.

Storage is Lots.PauseEvent — append-only place + close lifecycle (mirrors Quality.HoldEvent). Pause is orthogonal to Workorder.WorkOrderStatus, Workorder.OperationStatus, and Lots.LotStatusCode — no Paused row is added to any of those code tables. Pause does NOT write a Oee.DowntimeEvent (the Cell is not down — another LOT may be running there).

Cross-location concurrency. The same LOT MAY be paused at multiple Cells simultaneously (a Machining LOT mid-progress at one Cell, paused there to handle Assembly work at another Cell). Filtered UNIQUE on (LotId, LocationId) WHERE ResumedAt IS NULL enforces at most one open pause per (LotId, LocationId) only — multiple Locations are independent.

Operator UX — no auto-prompt. When an operator selects or scans a fresh LOT at a Cell that has a paused LOT open, the system SHALL NOT automatically prompt “resume paused LOT?” (Rationale: Assembly auto-loads the next LOT from upstream Machining FIFO; an unconditional prompt would interrupt normal flow.) Instead, every workstation Perspective view binds to a Paused-LOT indicator that shows the current open-pause count for the operator’s Cell; tapping the indicator opens a list view (LotName, Part, PausedAt, PausedByUserId) backed by LotPause_GetByLocation @LocationId and lets the operator resume any LOT explicitly. Resume MAY be performed by a different operator from the one who paused.

No TTL. Paused LOTs SHALL NOT be auto-resumed or auto-cancelled. They MAY persist across shifts and operators.

### LOT derived quantities — view-backed (added v0.2h, OI-23 / FDS-05-031)

The Lot Details header surfaces two derived quantities computed at read time from the new Lots.v_LotDerivedQuantities view:

- TotalInProcess — sum of pieces currently held at all non-terminal workstations (started at a location but not yet completed out of it). Derivation: Σ StartedCount − Σ CompletedCount − Σ ScrappedCount from Workorder.ProductionEvent aggregation, grouped by (LotId, LocationId).

- InventoryAvailable — pieces still available on the LOT for consumption or scrap (neither in-process nor consumed). Derivation: Lot.PieceCount − TotalInProcess − Σ ConsumedCount.

Phase 2 modifies Lot_Get and Lot_List to JOIN the view to the base Lots.Lot table at read time. No materialized columns on Lots.Lot; no on-write maintenance code paths. Single source of truth = the event tables.

## API Layer (Named Queries → Stored Procedures)

### Lot — expanded mutations

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.Lot_Update | @LotId BIGINT, @PieceCount INT NULL, @Weight DECIMAL(10,4) NULL, @WeightUomId BIGINT NULL, @DieNumber NVARCHAR(50) NULL, @CavityNumber INT NULL, @VendorLotNumber NVARCHAR(100) NULL, @RowVersion ROWVERSION, @AppUserId, @TerminalLocationId | Full header update. Inserts one LotAttributeChange row per changed field. Rejects on stale @RowVersion. Lot_AssertNotBlocked. | Lots.Lot, Lots.LotAttributeChange, Lots.Lot_AssertNotBlocked, Audit.Audit_LogOperation | LOT detail screen edit | Status, Message |
| Lots.Lot_UpdateAttribute | @LotId BIGINT, @AttributeName NVARCHAR(50), @NewValue NVARCHAR(500), @AppUserId, @TerminalLocationId | Single-field update helper. Mostly used by internal callers (Lot_Split reducing parent piece count). Field-validation against an allow-list. | Lots.Lot, Lots.LotAttributeChange, Audit.Audit_LogOperation | Internal from Lot_Split, Lot_Merge, Trim weight adjustment | Status, Message |
| Lots.Lot_Split | @ParentLotId BIGINT, @ChildrenJson NVARCHAR(MAX) (JSON array of {pieceCount, currentLocationId, dieNumber?, cavityNumber?}), @AppUserId, @TerminalLocationId | Creates N child LOTs, inserts SPLIT LotGenealogy rows, reduces parent piece count, closes parent if residual=0. Rejects if sum(children) > parent. Lot_AssertNotBlocked on parent. | Lots.Lot, Lots.LotGenealogy, Lots.Lot_Create, Lots.Lot_UpdateAttribute, Lots.Lot_UpdateStatus, Audit.Audit_LogOperation | Phase 5 Machining OUT, Phase 7 Sort Cage | Rowset of child Lot rows (Id, LotName, PieceCount) + leading Status, Message row (shape: results multiplexed — see note) |
| Lots.Lot_Merge | @SourceLotIdsJson NVARCHAR(MAX) (JSON array of source Lot Ids), @OutputItemId BIGINT, @OutputLocationId BIGINT, @AppUserId, @TerminalLocationId | Combines sources into one output. Hard-coded rule: same Item, same Die. Closes all sources. Inserts MERGE LotGenealogy rows. Lot_AssertNotBlocked on each source. | Lots.Lot, Lots.LotGenealogy, Lots.Lot_Create, Lots.Lot_UpdateStatus, Audit.Audit_LogOperation | Operator-initiated merge (rare; MVP) | Status, Message, NewId (output Lot Id) |
| Lots.LotGenealogy_RecordConsumption | @SourceLotId BIGINT, @ConsumedPieceCount INT, @ProducedLotId BIGINT NULL, @ProducedContainerId BIGINT NULL, @ProducedSerialNumber NVARCHAR(100) NULL, @AppUserId, @TerminalLocationId | Internal — inserts CONSUMPTION LotGenealogy row. Called from Phase 6 ConsumptionEvent_Record. Not called directly from Perspective. | Lots.LotGenealogy, Audit.Audit_LogOperation | Internal from Phase 6 | Status, Message, NewId (genealogy row Id) |

Note on Lot_Split result shape: Because Lot_Split creates N children, the natural return is a rowset of child rows. To keep FDS-11-011 (single result set) intact, Lot_Split returns a single result set with columns: Status BIT, Message NVARCHAR(500), ChildLotId BIGINT, ChildLotName NVARCHAR(50), PieceCount INT. On failure, one row with Status=0 and NULL child columns. On success, N rows all with Status=1 and child fields populated. Callers iterate the result set.

### Genealogy traversal

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.Lot_GetGenealogyTree | @LotId BIGINT, @Direction NVARCHAR(20) = 'Both' | Recursive CTE walking ancestors / descendants. OPTION (MAXRECURSION 100). Returns flat rowset with depth. | Lots.Lot, Lots.LotGenealogy | Genealogy viewer screen; Quality supervisor tracing a complaint | Rowset: LotId, LotName, Depth, RelationshipTypeCode, ItemId, ItemCode, CurrentLocationId, LotStatusCode, DeprecatedAt |
| Lots.Lot_GetParents | @LotId BIGINT | One-hop up. Faster than full tree for simple displays. | Lots.Lot, Lots.LotGenealogy | LOT detail screen, “parents” section | Rowset of parent Lots |
| Lots.Lot_GetChildren | @LotId BIGINT | One-hop down. | Lots.Lot, Lots.LotGenealogy | LOT detail screen, “children” section | Rowset of child Lots |
| Lots.Lot_GetAttributeHistory | @LotId BIGINT | All LotAttributeChange + LotStatusHistory + LotMovement rows for a LOT, unioned and ordered by time. | Lots.LotAttributeChange, Lots.LotStatusHistory, Lots.LotMovement | LOT detail screen “history” tab | Rowset: EventAt, EventType, OldValue, NewValue, FromLocation, ToLocation, ByUser |

### Labels

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.LotLabel_Print | @LotId BIGINT, @LabelTypeCodeId BIGINT, @PrintReasonCodeId BIGINT, @ZplContent NVARCHAR(MAX), @AppUserId, @TerminalLocationId | Records the print. Gateway script calls this with the pre-rendered ZPL. Returns the new LotLabelId for the Gateway to update with the print ack. | Lots.LotLabel, Lots.PrintReasonCode, Lots.LabelTypeCode, Audit.Audit_LogOperation | Phase 3+ when producing a new LOT or reprinting | Status, Message, NewId |
| Lots.LotLabel_Reprint | @LotId BIGINT, @OriginalLabelId BIGINT, @PrintReasonCodeId BIGINT (must NOT be Initial), @ZplContent NVARCHAR(MAX), @AppUserId, @TerminalLocationId | Append-only — no modification of the original label. Validates the reason is a non-Initial reason. | Lots.LotLabel, Lots.PrintReasonCode, Audit.Audit_LogOperation | Operator reprint dialog | Status, Message, NewId |
| Lots.LotLabel_List | @LotId BIGINT NULL, @LocationId BIGINT NULL, @DateFrom DATETIME2(3) NULL, @DateTo DATETIME2(3) NULL | Filterable listing for supervisor. Returns print history. | Lots.LotLabel | Supervisor label audit screen | Rowset of LotLabel rows |

### LOT pause (added v0.2h, OI-21)

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.LotPause_Place | @LotId BIGINT, @LocationId BIGINT, @PausedByUserId BIGINT, @PausedReason NVARCHAR(500) = NULL | Opens a pause. Rejects with a clear message if (LotId, LocationId) already has an open pause (filtered UNIQUE enforces at DB level). Audit via Audit_LogOperation with LogEventType='LotPaused'. | Lots.PauseEvent, Audit.Audit_LogOperation | Operator taps “Pause this LOT” at a Cell | Status, Message, NewId |
| Lots.LotPause_Resume | @LotId BIGINT, @LocationId BIGINT, @ResumedByUserId BIGINT, @ResumedRemarks NVARCHAR(500) = NULL | Closes the open pause for (LotId, LocationId). Rejects if no open pause exists. Resumer MAY differ from pauser. Audit via Audit_LogOperation with LogEventType='LotResumed'. | Lots.PauseEvent, Audit.Audit_LogOperation | Operator selects a paused LOT from the indicator detail list and confirms resume | Status, Message |
| Lots.LotPause_GetByLocation | @LocationId BIGINT | Single result set: LotId, LotName, ItemId, PartCode, PausedByUserId, PausedAt, PausedReason, TotalInProcess, InventoryAvailable for currently-paused LOTs at this Cell. Joined to v_LotDerivedQuantities for in-process counts. | Lots.PauseEvent, Lots.Lot, Lots.v_LotDerivedQuantities, Parts.Item | Tapping the Paused-LOT indicator on a workstation screen | Rowset (empty if no open pauses) |
| Lots.LotPause_GetCountsByLocation | (none) | Single result set: (LocationId, OpenPauseCount) across all Cells. Drives the wallboard / per-terminal indicator binding. | Lots.PauseEvent | Workstation indicator polling (Perspective binding); supervisor wallboard | Rowset of all Cells with at least one open pause |

## Gateway Scripts

| Script | Purpose | Trigger | External System | Audit |
| --- | --- | --- | --- | --- |
| LttZplDispatcher | Renders an LTT ZPL from a template + data returned by Lot_Get / Lot_Create. Opens a socket to the destination Zebra printer (resolved from Terminal’s PrimaryZebraPrinter attribute), writes the ZPL, captures print-ack, updates LotLabel.PrintedAt via a proc call. | Called after Lot_Create or LotLabel_Reprint returns | Zebra printer (9100/TCP) | InterfaceLog with SystemName='Zebra', Direction='Outbound'; on failure adds FailureLog entry. |

## Perspective Views

| View | Purpose |
| --- | --- |
| LOT Search | Filterable list with scan-a-barcode prefilter. Lands on LOT Detail for a matched hit. |
| LOT Detail | Full LOT record — header, status, movement history, attribute history, parent/child links, label print history. Header editable (calls Lot_Update) behind re-auth. |
| Genealogy Tree Viewer | Tree-style visualization of Lot_GetGenealogyTree results. Click a node to jump to its detail. Toggle Ancestors/Descendants/Both. |
| Reprint Dialog (modal) | Triggered from LOT Detail. Reason-code picker (excludes Initial). Calls LotLabel_Reprint. |

## Test Coverage

New test suite at sql/tests/0014_PlantFloor_LotLifecycle/ with files:

| File | Covers |
| --- | --- |
| 010_Lot_Update.sql | Valid update inserts one LotAttributeChange per changed field; no change = no insert; stale @RowVersion rejects; blocked LOT rejects (B2). |
| 020_Lot_UpdateAttribute.sql | Single-field update inserts one row; unknown attribute name rejects; locked LOT rejects. |
| 030_Lot_Split.sql | N children created with correct piece counts; parent reduced; parent closed when residual=0; SPLIT LotGenealogy rows correct; over-split rejects; blocked parent rejects. |
| 040_Lot_Merge.sql | Output LOT created with summed piece count; all sources closed; MERGE LotGenealogy rows correct; mismatched Item rejects; mismatched Die rejects; blocked source rejects. |
| 050_Lot_GetGenealogyTree.sql | Single-level ancestor returned; multi-level ancestor walks parent chain and MERGE edges; descendant walks SPLIT + CONSUMPTION edges; MAXRECURSION bound respected. |
| 060_Lot_GetParents_GetChildren.sql | One-hop up and down return expected rowsets. |
| 070_Lot_GetAttributeHistory.sql | Union of AttributeChange + StatusHistory + Movement ordered by time; correct event-type labels. |
| 080_LotLabel_Print_Reprint.sql | LotLabel_Print creates row; LotLabel_Reprint rejects Initial reason; LotLabel_List filters by LotId, LocationId, and date range. |
| 090_LotPause_lifecycle.sql | (NEW v0.2h, OI-21) LotPause_Place opens a pause + writes OperationLog; second _Place for same (LotId, LocationId) rejects (filtered UNIQUE); _Place at a different Cell for the same LOT succeeds (cross-location concurrency); _Resume closes the open pause; _Resume with no open pause rejects; resumer different from pauser succeeds; _GetByLocation returns currently-paused LOTs joined to v_LotDerivedQuantities; _GetCountsByLocation aggregates correctly across multiple Cells. |
| 100_v_LotDerivedQuantities.sql | (NEW v0.2h, OI-23) View returns correct TotalInProcess from event aggregation; correct InventoryAvailable after consumption; multiple LOTs across multiple Cells return independent values; LOT with no events returns Lot.PieceCount as InventoryAvailable; Lot_Get and Lot_List join the view at read time and surface both fields. |

Target: 100–125 passing tests in suite 0014 (up from v0.1 target — PauseEvent + view add ~20 assertions).

## Phase 2 complete when

- Migration <next_unclaimed>_arc2_phase2_lot_lifecycle.sql applied: Lots.PauseEvent CREATE’d with constraints + indexes; Lots.v_LotDerivedQuantities view CREATE’d; Audit.LogEntityType +1 row (PauseEvent) seeded; any genealogy hot-path indexes added.

- All repeatable procs for Lot full mutations, genealogy, labels, and LOT pause present and current. New procs: Lots.LotPause_Place, _Resume, _GetByLocation, _GetCountsByLocation. Read procs Lot_Get and Lot_List updated to JOIN v_LotDerivedQuantities.

- All tests in sql/tests/<next_unclaimed>_PlantFloor_LotLifecycle/ pass (target 100–125 — includes new PauseEvent + view tests).

- LttZplDispatcher Gateway script dispatches to a dev Zebra printer and captures ack.

- Perspective LOT Search, Detail, Genealogy Tree Viewer, and Reprint Dialog implemented and manually smoke-tested. Paused-LOT indicator binding wired (count + tap-through detail list) on a sample workstation view; Phase 3+ phases pull the same binding into their views.

- End-to-end: operator creates a LOT in Phase 1’s stub flow, edits the piece count on the Detail screen, splits it into two children, prints a reprint — all audit rows correct. PauseEvent flow: operator pauses a LOT at a Cell, indicator shows count = 1, taps indicator to see the paused LOT in the list, resumes it; Cell shows count = 0.

# Phase 3 — Die Cast Operator Station

Goal: Deliver the first end-to-end producer workflow — a Die Cast machine operator scans a fresh LTT, enters production data, records rejects, and prints the LTT label. Implements the FDS-03-017a data-collection capture contract end to end.

Dependencies: Phase 1 (session, LOT core), Phase 2 (LotLabel_Print helper).

Status: Blocked on Phases 1–2.

## Data Model Changes

Migration sql/migrations/versioned/<next_unclaimed>_arc2_phase3_die_cast.sql (number TBD — likely 0018 after queued OI-07/OI-12 corrections + Phase 1 + Phase 2 migrations).

Updated v0.2i — operation template seed shape per v1.9 ProductionEvent checkpoint shape:

- Seed any missing Audit.LogEventType rows used by Phase 3 procs: ProductionRecorded, Rejected, LotLabelPrinted (most already exist from Arc 1 — verify and seed any gaps).

- Seed dev test rows in Parts.OperationTemplate + Parts.OperationTemplateField for a minimal Die Cast operation (DieCastShot). DataCollectionFields are operator-captured non-hot values only — WeightValue (decimal, optional). Hot values (ShotCount, ScrapCount, EventAt) are columns on Workorder.ProductionEvent per Data Model v1.9 checkpoint shape — not seeded as DataCollectionFields. Seed data lives in sql/seeds/seed_operation_templates_die_cast.sql.

- NOT seeded (per overlay B/C — Tool/Cavity on Lot, not on ProductionEvent): DieIdentifier, CavityNumber. The Die identifier is Lot.ToolId → Tools.Tool.Code; the Cavity is Lot.ToolCavityId → Tools.ToolCavity.Code. Reports derive these via JOIN, not via per-event capture.

- NOT seeded (per UJ-14 Option A closure): WarmupShotCount as a DataCollectionField. Warm-up shots are tracked exclusively on Oee.DowntimeEvent.ShotCount for setup-type downtime events (already in Data Model v1.5 / Phase 8 schema).

- NOT seeded (per v1.9 ProductionEvent reshape): GoodCount / NoGoodCount per-event fields. Production aggregation derives good count from ShotCount - ScrapCount over the event stream via LAG().

- OI-10 tool life: Tool identity + cavity counters live on Tools.Tool / Tools.ToolCavity (Phase G). Per-tool shot counts derive from Workorder.ProductionEvent GROUP BY Lot.ToolId / Lot.ToolCavityId — no separate LocationAttribute seed needed.

Tables used:

| Table | Role |
| --- | --- |
| Lots.Lot | New LOT created per shot batch |
| Lots.LotStatusHistory, Lots.LotMovement, Lots.LotAttributeChange | Append-only side effects |
| Lots.LotLabel | LTT print record |
| Workorder.ProductionEvent | One row per event — hot columns captured |
| Workorder.ProductionEventValue | Child rows for non-hot DataCollectionFields |
| Workorder.RejectEvent | Reject count per defect code |
| Parts.OperationTemplate, Parts.OperationTemplateField, Parts.DataCollectionField | Drives what the UI asks for and what gets captured |
| Parts.Item, Parts.ItemLocation | Eligibility check |
| Quality.DefectCode | Reject defect assignment |
| Audit.OperationLog, Audit.FailureLog | Audit destinations |

## Open Items Affecting This Phase

| Item | Status |
| --- | --- |
| OI-09 Multi-cavity / cavity-parallel LOTs | Closed (2026-04-23). N active cavities → N parallel peer LOTs (not sublots). Each peer is an independent Lots.Lot row with ToolCavityId set; no parent/child FK between cavity peers; genealogy is flat at Die Cast. See “Cavity-parallel LOTs at Die Cast” subsection below. |
| OI-10 Tool life tracking | Superseded (Phase B Tool Management). Tool identity + cavity counters live on Tools.Tool / Tools.ToolCavity. Per-tool shot counts derive from ProductionEvent GROUP BY Lot.ToolId / Lot.ToolCavityId — no LocationAttribute increment in ProductionEvent_Record. |
| UJ-14 Warm-up shots | Closed (2026-04-27, Option A). Warm-up shots tracked on Oee.DowntimeEvent.ShotCount for setup-type downtime events ONLY. NOT on ProductionEvent / ProductionEventValue. The Die Cast operator transitions from setup-downtime to production at the first good shot; Phase 8’s DowntimeEvent_End captures the warm-up count. |
| UJ-11 Paper-to-screen transition | Closed (2026-04-27, Option A — flagged risk). All-at-once cutover; this station ships with all others. Risk owner: Ben (couples to OI-31 rollout shape). Design unchanged. |
| OI-31 IdentifierSequence cutover | Pending Phase 0 — LotName minted via Lots.IdentifierSequence_Next @Code='Lot' (MESL{0:D7}). Phase 1 already delivers the proc; Phase 3 just consumes it. |
| ShotCount semantics | Pending Phase 0 — current default: cumulative counter on ProductionEvent (per v1.9 checkpoint shape). Open option per Decision 5 of the 2026-04-23 spec: may migrate to derived-from-aggregated-LOT-quantity before Phase 3 implementation. Provisional until decided. |

## State & Workflow

### Cavity-parallel LOTs at Die Cast (overlay E pulled into body)

A die-cast machine mounting a Tool with N active cavities produces N parallel independent LOTs, each with ToolCavityId set at creation. No parent/child FK between cavity peers — genealogy is flat at Die Cast. Each peer fills at its own rate; each closes independently via explicit operator Complete + Move (no auto-close at cavity-level state changes per FDS-05-037).

Operator workflow at a multi-cavity machine: when basket A (cavity 1’s basket) fills first, Carlos logs just LOT-A with ToolCavityId = cavity-1. The other cavities continue producing into their own baskets unlogged until each fills. There is no “shot-record” event that auto-creates LOTs for all cavities at once — each LOT is created lazily by Carlos when its basket is ready (overlay F).

### Die Cast LOT creation walkthrough — revised v0.2i

Carlos is running DC machine #7. A 4-cavity Tool is mounted. He’s been producing for an hour. The basket under cavity B has 48 good parts and 3 rejects from the run; the other cavity baskets are still filling.

- Perspective session is already on the Die Cast LOT Entry screen (DefaultScreen for this terminal, set by Phase 1 routing). Operator presence (Carlos = CM) is established per Phase 1’s initials-based model.

- Carlos peels a pre-printed LTT sticker off the stack. It has a barcode (e.g., MESL1710935) already printed. He sticks it on the basket from cavity B.

- He taps the barcode input on the screen and scans the LTT with the station’s USB scanner. Perspective binds lttBarcode.

- Tool/Cavity auto-population (overlay B / FDS-05-004 revised in v0.11): Perspective calls Tools.ToolAssignment_ListActiveByCell @CellLocationId to retrieve the currently-mounted Tool (single active row per Cell — see Phase B Tool Management). The screen pre-populates the Tool field with the resolved Tool.Code (e.g., DIE-42) and presents a cavity selector listing the Tool’s ToolCavity rows where StatusCode='Active' (e.g., 1, 2, 3, 4). Carlos taps cavity B (= 2). Both fields are re-confirmable but not editable inline — to change Tool, the operator triggers a supervisor-elevated Change Tool action that calls Tools.ToolAssignment_Release on the current and Tools.ToolAssignment_Assign on a new Tool.

- The screen reveals the data entry form, dynamically rendering the active OperationTemplate’s DataCollectionFields (per FDS-03-017a). Per v0.2i seed list, the only operator-captured non-hot field is WeightValue (optional). Hot values are captured as ProductionEvent columns directly:

  - ShotCount (int) — cumulative cavity B shot count at this checkpoint. Read from the Die Cast PLC via OPC if available; operator-overridable.

  - ScrapCount (int) — cumulative cavity B scrap count at this checkpoint. PLC-readable; operator-overridable.

- Carlos confirms ShotCount = 51, ScrapCount = 3 (system has been counting since the previous checkpoint or since the start of the run). Optional WeightValue left empty.

- He submits. Perspective calls Lots.Lot_Create first (per overlay F — lazy LOT creation) with @ToolId, @ToolCavityId, @PieceCount = 48 (good = ShotCount - ScrapCount delta since previous checkpoint), origin = Manufactured. LotName is minted via IdentifierSequence_Next inside the proc transaction (per Phase 1).

- Perspective then calls Workorder.ProductionEvent_Record with the new @LotId + the cumulative ShotCount / ScrapCount + EventAt = SYSDATETIME(). The proc writes one ProductionEvent row (no LocationId / ItemId / DieIdentifier / CavityNumber — those are derived via Lot.ToolId / Lot.ToolCavityId per overlay B/C). No ProductionEventValue children unless WeightValue was populated.

- If NoGoodCount > 0 (here, 3) and Carlos wants to assign defect codes to the rejects, he taps the inline Reject Entry panel and calls RejectEvent_Record separately — Phase 3 leaves reject classification optional per FRS Section 4.

- Perspective calls LotLabel_Print (from Phase 2) with the LTT ZPL. LotLabelId returned. Perspective fires system.util.sendMessageAsync('mes', 'print-lot-label', {LotLabelId}) per FDS-01-014 / B4 v0.2g — Gateway script dispatches the ZPL asynchronously; failure path mirrors FDS-07-006a/b but for LotLabels (3 attempts × 2s gap, banner on failure at this Terminal).

- The LTT prints beside Carlos within 1–2 seconds. He sticks it on the basket and wheels it out of Die Cast. Cavity B’s basket is now logged; cavities 1, 3, 4 continue unlogged until each fills.

### ProductionEvent_Record — the contract — revised v0.2i (overlay C / Data Model v1.9 checkpoint shape)

This is the FDS-03-017a capture proc. It is the single write path for production data at any operator station. Phase 3 delivers it with Die-Cast-specific test coverage; Phases 4–6 exercise it at other stations without additional proc work.

ProductionEvent is now a checkpoint table (v1.9): each row carries cumulative counters as-of-the-checkpoint. Deltas are derived by readers via LAG() over (LotId, EventAt). A missed checkpoint doesn’t compound errors — the next event carries truth.

Signature (conceptual — checkpoint shape):

CREATE OR ALTER PROCEDURE Workorder.ProductionEvent_Record
    @LotId BIGINT,                   -- LOT must already exist (lazy creation per overlay F — caller invokes Lot_Create separately first if needed)
    @OperationTemplateId BIGINT,     -- Drives DataCollectionField validation; ties event to the active template
    @WorkOrderOperationId BIGINT NULL, -- Nullable per FDS-06-024 — production events function without WO context
    @ShotCount INT NULL,             -- Cumulative shot counter as-of-this-checkpoint (open per Decision 5 — may migrate to derived)
    @ScrapCount INT NULL,            -- Cumulative scrap counter
    @ScrapSourceId BIGINT NULL,      -- Per FDS-06-023a — non-NULL only on scrap-driving checkpoints (Inventory / Location)
    @WeightValue DECIMAL(10,3) NULL, -- Optional
    @WeightUomId BIGINT NULL,
    @Remarks NVARCHAR(500) NULL,
    @DataCollectionValuesJson NVARCHAR(MAX) NULL,  -- Array of {fieldName, value, numericValue?, uomId?} for non-hot fields
    @AppUserId BIGINT,
    @TerminalLocationId BIGINT

Removed from the v0.1 signature (per overlay B/C and v1.9 reshape):

- @LotName, @ItemId, @LotOriginTypeCode — LOT creation is the caller’s job (lazy). Proc only consumes existing @LotId.

- @LocationId — derivable from LotMovement at EventAt; not stored on event.

- @DieIdentifier, @CavityNumber — Tool/Cavity is on Lot per FDS-05-035; reports JOIN to Lots.Lot.ToolId / Lot.ToolCavityId.

- @GoodCount, @NoGoodCount — replaced by cumulative ShotCount/ScrapCount; readers derive deltas via LAG().

Execution sequence:

- Parameter validation: @LotId, @OperationTemplateId, @AppUserId, @TerminalLocationId all required and exist.

- Lot_AssertNotBlocked @LotId (B2).

- Business rule: @OperationTemplate is active (not deprecated).

- Validate @DataCollectionValuesJson:

  - For every field on Parts.OperationTemplateField for this operation: if IsRequired=1, the field must appear in the JSON OR be captured by a hot column (ShotCount, ScrapCount, WeightValue). Missing required → reject.

  - For every field in the JSON: it must exist on Parts.DataCollectionField AND be configured for this OperationTemplate. Otherwise reject.

  - Duplicate fields in JSON → reject.

  - A JSON field that duplicates a hot column (ShotCount, ScrapCount, WeightValue) → reject with a clear “use the hot parameter” message (FDS-03-017a duplicate-hot-column rule).

- BEGIN TRANSACTION.

- Insert the ProductionEvent row: LotId, OperationTemplateId, WorkOrderOperationId (NULL allowed), EventAt = SYSUTCDATETIME(), ShotCount, ScrapCount, ScrapSourceId, WeightValue, WeightUomId, AppUserId, TerminalLocationId, Remarks. Capture @NewProductionEventId.

- For each field in @DataCollectionValuesJson: insert ProductionEventValue row with ProductionEventId = @NewProductionEventId, DataCollectionFieldId, Value, NumericValue (if the field’s data-type is numeric), UomId (if applicable).

- No Lot mutation in this proc. PieceCount + InventoryAvailable are derived via Lots.v_LotDerivedQuantities (Phase 2 / OI-23) — the view aggregates ProductionEvent counters at read time. Phase 3 does NOT increment Lot.PieceCount per-event.

- Audit via Audit_LogOperation with LogEventType='ProductionRecorded', description includes cumulative counts and LotName (resolved via Lot lookup).

- COMMIT.

- Final SELECT @Status=1, @Message='OK', @NewProductionEventId.

Reader pattern for delta derivation:

SELECT
    LotId,
    EventAt,
    ShotCount,
    ShotCount - LAG(ShotCount) OVER (PARTITION BY LotId ORDER BY EventAt) AS ShotsSinceLast,
    ScrapCount - LAG(ScrapCount) OVER (PARTITION BY LotId ORDER BY EventAt) AS ScrapsSinceLast
FROM Workorder.ProductionEvent
WHERE LotId = @LotId
ORDER BY EventAt DESC;

Required index on (LotId, EventAt DESC) per Data Model v1.9 — supports single-row seek for “previous event for this LOT.”

### RejectEvent_Record

The operator enters rejects as a follow-on action from the Die Cast screen — separate call, separate transaction. This keeps the primary production event small and lets rejects be entered repeatedly (multiple defect codes per reject batch).

- Validate params: @LotId exists, @DefectCodeId exists, @Quantity > 0, @ProductionEventId (optional) exists and belongs to @LotId.

- Lot_AssertNotBlocked.

- Insert Workorder.RejectEvent row with LotId, DefectCodeId, Quantity, ChargeToArea, ProductionEventId (nullable — rejects without event-binding allowed).

- Audit with LogEventType='Rejected', description includes defect code and quantity.

- Return Status, Message, NewId.

Rejects do NOT change the LOT’s piece count — the rejects were never “in” the LOT’s count to begin with (FRS Section 4). The operator can also choose not to enter rejects at every step (FRS: reject recording is optional).

### Die Cast warm-up shots (UJ-14 closed) — revised v0.2i

UJ-14 closed 2026-04-27 with Option A — Oee.DowntimeEvent.ShotCount (already in Data Model v1.5 / Phase 8 schema). Warm-up shots are tracked exclusively on the setup-type Oee.DowntimeEvent row that bracketed the warm-up period. They are NOT captured on ProductionEvent or ProductionEventValue — that would pollute the production-event stream with non-production rows.

Operator workflow at the boundary between warm-up and production:

- Operator opens a setup-type DowntimeEvent (DowntimeReasonType = Setup) when the warm-up begins (Phase 8’s DowntimeEvent_Start).

- Operator runs warm-up shots; the PLC’s cumulative shot counter increments.

- When the first good shot indicates production has resumed, operator closes the downtime via Phase 8’s DowntimeEvent_End @DowntimeEventId, @ShotCount = @AccumulatedWarmupShots, @EndedAt = NOW. The ShotCount on the DowntimeEvent row captures the warm-up count for OEE attribution.

- Subsequent ProductionEvent_Record calls capture only good-production cumulative counts.

### Tool life tracking — revised v0.2i (OI-10 superseded by Phase B Tools)

OI-10 is superseded by the Phase B Tool Management subsystem (Tools schema, Data Model v1.7). Tool identity + cavity tracking live on Tools.Tool / Tools.ToolCavity. Per-Tool / per-Cavity shot counts derive at read time from Workorder.ProductionEvent GROUP BY Lot.ToolId / Lot.ToolCavityId — there is no LocationAttribute.ShotsSinceLastChange increment in ProductionEvent_Record.

Tool-life threshold alarms are FUTURE scope (scheduled Gateway script pattern, post-MVP). Phase 3 does not implement threshold-crossed alerts; the supervisor wallboard surfaces the per-Tool aggregate count via a future report (Phase 8 reporting).

## API Layer (Named Queries → Stored Procedures)

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Workorder.ProductionEvent_Record | See signature above (revised v0.2i — checkpoint shape) | The FDS-03-017a capture proc. Writes one ProductionEvent row with cumulative counters + N ProductionEventValue children. Does NOT create LOTs (lazy creation per overlay F — caller invokes Lot_Create first). Does NOT mutate Lot piece count (derived via v_LotDerivedQuantities per OI-23). Does NOT increment any LocationAttribute (Tool life is derived per overlay B). | Lots.Lot (read-only validation), Workorder.ProductionEvent, Workorder.ProductionEventValue, Parts.OperationTemplate, Parts.OperationTemplateField, Parts.DataCollectionField, Audit.Audit_LogOperation | Any producer station — Die Cast checkpoint, Trim check-in checkpoint, Assembly close checkpoint, etc. | Status, Message, NewProductionEventId |
| Workorder.RejectEvent_Record | @LotId BIGINT, @ProductionEventId BIGINT NULL, @DefectCodeId BIGINT, @Quantity INT, @ChargeToArea NVARCHAR(50) NULL, @Remarks NVARCHAR(500) NULL, @AppUserId, @TerminalLocationId | Records a reject. Does not change Lot.PieceCount. | Workorder.RejectEvent, Quality.DefectCode, Audit.Audit_LogOperation | Follow-on action after production event | Status, Message, NewId |
| Workorder.ProductionEvent_List | @LotId BIGINT NULL, @LocationId BIGINT NULL, @DateFrom DATETIME2(3) NULL, @DateTo DATETIME2(3) NULL, @LimitRows INT = 500 | Read proc. Returns event rows with hot columns; does not join to values child table (separate call if needed). | Workorder.ProductionEvent | Supervisor dashboard; Die Shot report | Rowset |
| Workorder.ProductionEvent_Get | @ProductionEventId BIGINT | Single event with its child ProductionEventValue rows; returned as two result sets? Per FDS-11-011 single result set, return a flattened rowset one row per value + header column carried. Or return header-only here and use ProductionEventValue_List for the children. Choose the latter. | Workorder.ProductionEvent | LOT detail drill-down | Single header row |
| Workorder.ProductionEventValue_List | @ProductionEventId BIGINT | All value rows for a single event. | Workorder.ProductionEventValue, Parts.DataCollectionField | LOT detail, event drill-down | Rowset: FieldName, Value, NumericValue, Uom |
| Workorder.RejectEvent_List | @LotId BIGINT NULL, @LocationId BIGINT NULL, @DefectCodeId BIGINT NULL, @DateFrom DATETIME2(3) NULL, @DateTo DATETIME2(3) NULL | Read proc. | Workorder.RejectEvent, Quality.DefectCode | Rejects report | Rowset |

## Gateway Scripts

| Script | Purpose | Trigger | External System | Audit |
| --- | --- | --- | --- | --- |
| LttZplDispatcher (already delivered Phase 2) | Reused — Phase 3 invokes it after a successful ProductionEvent_Record + LotLabel_Print pair. | After LotLabel_Print returns | Zebra printer | InterfaceLog |
| DieCastShotCountReader (optional — OI-10 contingent) | If PLC exposes a shot-count tag, this script reads it on cycle-complete edge and calls LocationAttribute_SetValue to update ShotsSinceLastChange. Descriptive: reads ShotCount tag from DC PLC, writes to LocationAttribute. | PLC CycleComplete=1 edge | PLC (TOPServer) | — (logged in Audit.OperationLog via the proc) |

## Perspective Views

| View | Purpose |
| --- | --- |
| Die Cast LOT Entry | Scanner-driven touch layout. Barcode scan binds to @LotName. Form renders from active OperationTemplate. Submits to ProductionEvent_Record + LotLabel_Print. |
| Reject Entry (inline panel on Die Cast screen) | DefectCode picker filtered to Die Cast area. Quantity entry. Submits to RejectEvent_Record. |
| Production Event History (modal on LOT Detail) | Lists events for a LOT via ProductionEvent_List; drill into each event for its ProductionEventValue rows via ProductionEventValue_List. |

## Test Coverage

New test suite at sql/tests/0015_PlantFloor_DieCast/:

| File | Covers |
| --- | --- |
| 010_ProductionEvent_Record_happy_path.sql | Creates Lot + event + values; increments piece count; audits correctly. |
| 020_ProductionEvent_Record_existing_lot.sql | Adds event to existing Lot; piece count increments. |
| 030_ProductionEvent_Record_validation.sql | Missing required DataCollectionField rejects; unknown field rejects; duplicate hot-field-in-JSON rejects; ineligible Item rejects; blocked Lot rejects. |
| 040_ProductionEvent_Record_templates.sql | Deprecated OperationTemplate rejects; active OperationTemplate accepts; template tied to wrong Area rejects. |
| 050_RejectEvent_Record.sql | Valid reject creates row; invalid defect code rejects; negative quantity rejects; blocked Lot rejects; Lot piece count unchanged. |
| 060_ProductionEvent_List_Get.sql | Filter by Lot, Location, date range works; Get returns single row; ProductionEventValue_List returns child rows. |
| 070_Tool_life_increment.sql (if OI-10 LocationAttribute) | Increments ShotsSinceLastChange; reset via LocationAttribute_SetValue works. |

Target: 100–140 passing tests in suite 0015 (the proc is large; many validation branches).

## Phase 3 complete when

- Migration <next_unclaimed>_arc2_phase3_die_cast.sql applied; seed Parts.OperationTemplate DieCastShot row + OperationTemplateField rows for the non-hot fields only (WeightValue). Confirmed: NO DieIdentifier / CavityNumber / WarmupShotCount / GoodCount / NoGoodCount DataCollectionField rows.

- Workorder.ProductionEvent_Record delivered with the revised v0.2i checkpoint signature (cumulative ShotCount / ScrapCount / EventAt; no LocationId / ItemId / DieIdentifier / CavityNumber / GoodCount / NoGoodCount). Lot_Create is invoked separately by the caller before ProductionEvent_Record (lazy LOT creation per overlay F).

- Workorder.RejectEvent_Record and read procs delivered and pass tests.

- All tests in sql/tests/<next_unclaimed>_PlantFloor_DieCast/ pass (target 100–140).

- Perspective Die Cast LOT Entry screen implemented:

  - Tool/Cavity auto-population via Tools.ToolAssignment_ListActiveByCell + cavity selector against ToolCavity.StatusCode='Active'.

  - Dynamic field render from active OperationTemplate (only non-hot fields).

  - Cavity-parallel LOTs as peers — operator logs each cavity’s basket as an independent LOT with its own ToolCavityId; no parent/child FK between cavities.

  - Paused-LOT indicator binding (count + tap-through detail list) — pulled from Phase 2 Lots.LotPause_GetCountsByLocation.

- End-to-end walkthrough (Carlos scenario above): operator scans LTT → Tool auto-resolved + cavity confirmed → enters cumulative ShotCount/ScrapCount → submits → Lot created with Tool/Cavity FKs → ProductionEvent written with checkpoint counters → LTT prints async via system.util.sendMessageAsync → LOT Detail screen shows the event and JOIN-derived Tool/Cavity context.

- Reject entry inline panel functional; RejectEvent rows visible in Rejects Report stub.

- No proc anywhere in Phase 3 references DieIdentifier / CavityNumber / GoodCount / NoGoodCount / RecordedAt columns on ProductionEvent (per v1.9 reshape). Grep verification: grep -ri 'ProductionEvent.*DieIdentifier\|ProductionEvent.*CavityNumber\|ProductionEvent.*RecordedAt' sql/scripts/ sql/migrations/ returns zero hits.

# Phase 4 — Movement + Trim + Receiving

Goal: Composite phase covering three operator station patterns that share a single mechanic: scan a LOT and either move it, adjust its piece count (weight-based at Trim), or create a received LOT (Receiving).

Dependencies: Phase 1 (Lot_MoveTo, session), Phase 2 (LotAttributeChange audit), Phase 3 (ProductionEvent_Record reused at Trim).

Status: Blocked on Phases 1–3.

## Data Model Changes

Migration sql/migrations/versioned/<next_unclaimed>_arc2_phase4_movement_trim_receiving.sql (number TBD — likely 0019 after VP-3 Phase 3 migration).

- Seed dev Parts.OperationTemplate rows for TrimShopOperation and ReceivingInspection with OperationTemplateField entries for non-hot fields only (per v1.9 ProductionEvent checkpoint shape — same rule as Phase 3).

- Seed dev Parts.Bom row for at least one Casting → Trim 1-line BOM (per OI-11 closure 2026-04-22): trim-part Item ParentItemId, casting-part Item as the sole BomLine.ChildItemId at QtyPer = 1. This BOM drives the Trim scan-in transformation flow (see “Trim Shop” subsection below).

- Seed any Audit.LogEventType rows for LotMoved (already from Phase 1), LotReceived, WeightReconciled (add any gaps).

- Seed a new LocationAttributeDefinition row on the Trim Shop Machine type for PrimaryScale (NVARCHAR — OPC tag path of the station’s scale).

- No new tables. Per OI-11 closure, the Casting→Trim part-identity change is a degenerate 1-line BOM consumption — no Parts.ItemTransform table needed. Existing Parts.Bom + Workorder.ConsumptionEvent + Lots.LotGenealogy carry the workflow.

Tables used:

| Table | Role |
| --- | --- |
| Lots.Lot | Updated via move, weight reconciliation, or new received LOT |
| Lots.LotMovement, Lots.LotAttributeChange, Lots.LotStatusHistory | Append streams |
| Workorder.ProductionEvent / ProductionEventValue | Captures Trim production (weight snapshot, piece count before/after) |
| Parts.Item.UnitWeight | Source for weight-to-count conversion |
| Parts.OperationTemplate, Parts.OperationTemplateField | Trim / Receiving templates |
| Location.LocationAttribute | Scale OPC tag path per Trim station |
| Audit.OperationLog, Audit.InterfaceLog (scale reads) | Audit |

## Open Items Affecting This Phase

| Item | Status |
| --- | --- |
| OI-11 Casting → Trim part identity | Closed (2026-04-22). Trim scan-in is a 1-line BOM consumption — see “Trim Shop” subsection below. No new schema; Parts.Bom + Workorder.ConsumptionEvent + Lots.LotGenealogy carry it. |
| OI-12 MaxParts per-Item per-Location cap | Closed (2026-04-24). Parts.Item.MaxParts (Data Model v1.9c) — Movement Scan Screen scan-in proc validates that incoming pieces + existing pieces of this Item at destination Location ≤ Item.MaxParts. Rejects with operator message if exceeded. |
| OI-18 Parts.ItemLocation Area/WC/Cell cascade | Closed (2026-04-24). Eligibility check at scan-in walks Cell → WorkCenter → Area via Parts.ItemLocation_IsEligible helper proc (Data Model v1.9d / FDS-03-014). |
| OI-08 Terminal mode by parent Location tier | Closed (2026-04-24). Trim and Receiving terminals are typically Dedicated (parent = WorkCenter / Cell); shared trim terminals exist (parent = Area). Phase 1 Terminal_ResolveFromSession derives mode from parent tier — Phase 4 just consumes the resolved mode. |
| OI-02 / UJ-13 Container closure method | Closed (2026-04-27, Option A). Per-Item Parts.ContainerConfig.ClosureMethod. Not consumed at Trim directly; Trim reads weight but does not close containers. Phase 6 owns the closure flow. |
| UJ-11 Paper-to-screen transition | Closed (2026-04-27, Option A — flagged risk). All-at-once cutover. |
| UJ-06 Off-site receiving | Closed (2026-04-09). Online only via VPN; standard Perspective client; no offline mode. |

## State & Workflow

### Movement Scan Screen — reusable pattern (revised v0.2j with OI-12 + OI-18)

Almost every station that receives a LOT needs a move-scan entry point. Rather than build a different one per station, Phase 4 delivers a generic Movement Scan Screen that any terminal can route to. It takes:

- Scan LTT barcode.

- Perspective calls Lot_Get(@LotName = scannedBarcode).

- On found:

  - Lot_AssertNotBlocked (B2).

  - Eligibility cascade (OI-18 / FDS-03-014): Parts.ItemLocation_IsEligible @ItemId, @CellLocationId = session.custom.terminal.terminalLocationId walks the Location parentage from the scanned Cell up to Site looking for a matching ItemLocation row (walk stops at first match). Reject with clear “Part X not eligible at this Cell” if no match found.

  - MaxParts cap (OI-12 / FDS-03-019): Sum existing pieces of this Item already at the destination Location across all open LOTs + the incoming LOT’s PieceCount. Reject if result > Parts.Item.MaxParts (NULL = uncapped). Operator sees a clear “Cell already at MaxParts cap for this Part” message.

- On both validations pass: call Lot_MoveTo(@LotId, @ToLocationId = terminalLocationId, @AppUserId, @TerminalLocationId). On success, LOT’s CurrentLocationId is now the terminal’s Location.

- Screen flips to station-specific mode — Trim UI, Machining IN UI, Assembly receive UI — driven by the terminal’s zone.

- On any rejection: show clear error, beep, log to FailureLog.

Phase 4 delivers the Movement Scan Screen as a Perspective embedded view; each station’s screen embeds it at the top and renders station-specific content below after a successful scan.

### Trim Shop — Casting → Trim 1-line BOM consumption (revised v0.2j, OI-11)

OI-11 closed 2026-04-22 with 1-line BOM consumption. The trim part has the cast part as its sole component at QtyPer = 1; existing Parts.Bom + Workorder.ConsumptionEvent + Lots.LotGenealogy machinery handles the part-identity change without a separate Parts.ItemTransform table.

The Trim operator workflow:

- Operator scans the casting LOT’s LTT at the Trim terminal. Movement Scan Screen fires Lot_MoveTo (Die Cast → Trim Shop); the Trim UI opens, identifying the LOT as the casting Item.

- UI presents the operator with the active 1-line BOM for the trim Item (looked up via Parts.Bom_GetActiveForItem @ParentItemId = trimItemId — confirms the casting LOT’s Item is the BOM’s sole ChildItemId). UI shows: casting LOT’s piece count, scale-derived count, the trim Item identity that this LOT will become.

- Scale binding (live, not transactional): OmniServer publishes ScaleWeight on the station’s OPC tag. Gateway script reads the tag on a debounced-stable signal and posts the weight to the Perspective session.

- Operator confirms the scale-derived count (or overrides per FRS 2.2.3). Submits.

- Perspective fires three procs in a single transactional block (the proc layer wraps these as one MES proc — Workorder.ConsumptionEvent_Record_TrimTransform or similar):

  - Lots.Lot_Create for a fresh trim-Item LOT, with LotName minted via IdentifierSequence_Next. New LOT’s CurrentLocationId = Trim Cell. Tool/Cavity FKs = NULL (per overlay B — downstream LOTs don’t carry Tool/Cavity).

  - Workorder.ConsumptionEvent_Record writing SourceLotId = castingLotId, ProducedLotId = newTrimLotId, ConsumedItemId = castingItemId, ProducedItemId = trimItemId, PieceCount = N (piece-for-piece per QtyPer=1).

  - Lots.LotGenealogy row with RelationshipType = Consumption linking source casting LOT → produced trim LOT.

- Casting LOT’s piece count goes to 0 (or residual if partial trim); status transitions to Closed via Lot_UpdateStatus if zeroed.

- New trim LOT inherits the genealogy backbone — Honda traces through the genealogy edge.

- Optional Trim production event: if the trim operation has DataCollectionFields (weight, etc.) configured on TrimShopOperation template, Perspective also fires ProductionEvent_Record against the new trim LOT — checkpoint shape per v0.2i (cumulative ShotCount/ScrapCount; no LocationId/GoodCount/NoGoodCount). For simple trim flows where production data isn’t captured, skip this step.

- Operator prints a new LTT for the trim LOT via LotLabel_Print + Gateway-script-async dispatch (system.util.sendMessageAsync per FDS-01-014).

The weight-to-count helper remains a UI-side helper (not in the transactional write path):

Lots.Lot_WeightToPieceCount(@ItemId, @NetWeightValue, @NetWeightUomId)
    → returns @DerivedPieceCount, assuming linear unit weight;
      errors if Item.UnitWeight is NULL or UOM mismatch.

No “weight-reconciliation” event on the casting LOT — the casting LOT closes via its consumption record, not via a weight adjustment. The earlier v0.1 design treated Trim as a weight-based piece-count update on the same LOT; that’s superseded by OI-11.

### Receiving Dock — pass-through parts

A truck arrives with 500 units of 6MA Cam Holder housings. The receiving operator has a packing slip with vendor lot number VND-88721.

- Operator is at the Receiving Dock terminal (DefaultScreen = Receiving Dock Screen).

- Receiving Dock Screen: scan Item barcode (part number), enter vendor lot number, enter piece count, select origin type (Received or ReceivedOffsite for remote-receiving per UJ-06).

- Submit. Perspective calls Lot_CreateReceived:

Lots.Lot_CreateReceived(
    @ItemId, @VendorLotNumber, @PieceCount,
    @MinSerialNumber NULL, @MaxSerialNumber NULL,
    @CurrentLocationId = receivingDockLocationId,
    @LotOriginTypeCode = 'Received' | 'ReceivedOffsite',
    @AppUserId, @TerminalLocationId)

- Proc validates: vendor-lot-number not duplicate across open received lots for this Item; piece count positive; @LotOriginTypeCode in allowed set.

- Proc generates a LotName internally — convention: RCV-<YYYYMMDD>-<nnnn> — and calls Lot_Create (Phase 1) with the generated name. Received LOTs don’t carry LTT stickers peeled from the pre-printed stack; the MES generates the LTT on creation and prints it.

- After Lot creation, Perspective calls LotLabel_Print with a Received-style ZPL template and dispatches to the Receiving Dock Zebra.

- Audit via Audit_LogOperation with LogEventType='LotReceived'.

Off-site receiving uses the same Lot_CreateReceived proc over VPN — no code difference per UJ-06 resolution. The off-site operator’s terminal just has a different IpAddress and DefaultScreen.

### Supplier-identified serial ranges

For received LOTs where the supplier has pre-numbered parts in a contiguous serial range, @MinSerialNumber and @MaxSerialNumber are populated. These feed into Phase 6 Assembly’s consumption logic — an assembled output serial that consumes a piece from a received LOT can record ConsumedSerialNumber if traceable. Phase 4 captures the range; Phase 6 uses it.

## API Layer (Named Queries → Stored Procedures)

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.Lot_WeightToPieceCount | @ItemId BIGINT, @NetWeightValue DECIMAL(10,4), @NetWeightUomId BIGINT | Helper (read-only). Converts weight to derived count using Item.UnitWeight. Errors (empty result) if UnitWeight NULL or UOM unit mismatch. | Parts.Item, Parts.Uom | Live UI binding at Trim | Single row: DerivedPieceCount INT, UnitWeight DECIMAL, UnitWeightUomName |
| Lots.Lot_CreateReceived | @ItemId BIGINT, @VendorLotNumber NVARCHAR(100), @PieceCount INT, @MinSerialNumber NVARCHAR(100) NULL, @MaxSerialNumber NVARCHAR(100) NULL, @CurrentLocationId BIGINT, @LotOriginTypeCode NVARCHAR(50) (Received or ReceivedOffsite), @AppUserId, @TerminalLocationId | Wraps Lot_Create with the received-LOT semantics. Generates LotName as RCV-YYYYMMDD-NNNN. Validates vendor-lot uniqueness for this Item within the active (non-deprecated) set. | Lots.Lot_Create, Lots.LotOriginType, Parts.Item, Audit.Audit_LogOperation | Receiving Dock Screen | Status, Message, NewLotId, NewLotName |
| Lots.Lot_ScanAtStation | @LotName NVARCHAR(50), @StationLocationId BIGINT, @AppUserId BIGINT, @TerminalLocationId BIGINT | Thin wrapper combining Lot_Get + Lot_AssertNotBlocked + Lot_MoveTo. Used by the Movement Scan Screen. One round-trip to DB instead of three. Returns the LOT’s details on success. | Lots.Lot_Get, Lots.Lot_AssertNotBlocked, Lots.Lot_MoveTo, Audit.Audit_LogOperation | Every station with a scan entry | Single row: Status, Message, LotId, LotName, ItemCode, ItemName, PieceCount, LotStatusCode |

Note: ProductionEvent_Record (Phase 3) is the write path for Trim’s weight/count capture; no new proc needed. Phase 4 contributes an OperationTemplate seed for Trim and the PrimaryScale LocationAttribute definition.

## Gateway Scripts

| Script | Purpose | Trigger | External System | Audit |
| --- | --- | --- | --- | --- |
| ScaleTagReader | Per Trim station, watches the PrimaryScale OPC tag (OmniServer publisher path). Debounces stability. Pushes live weight to the session’s Perspective client for the Trim binding. Does not call any proc directly — writes only to session props. | OPC tag change event | OmniServer (scale publisher) | InterfaceLog once per read session; not per-sample |
| ReceivingZplDispatcher | Variant of LttZplDispatcher for received LOTs — different ZPL template. May be merged with the base dispatcher via a template-type parameter. | Called after Lot_CreateReceived | Zebra printer at Receiving Dock | InterfaceLog |

## Perspective Views

| View | Purpose |
| --- | --- |
| Movement Scan Screen (reusable embedded view) | Scan LTT → Lot_ScanAtStation → station UI opens. |
| Trim Station Screen | Embeds Movement Scan. Shows current LOT, UnitWeight, live scale weight, derived piece count. Submits to ProductionEvent_Record. |
| Receiving Dock Screen | Part-number scan + vendor-lot entry + count + origin-type selector. Submits to Lot_CreateReceived. Prints LTT on success. |
| Off-Site Receiving Screen (VPN) | Same as Receiving Dock Screen with the ReceivedOffsite origin-type preset. |

## Test Coverage

New test suite at sql/tests/0016_PlantFloor_Movement_Trim_Receiving/:

| File | Covers |
| --- | --- |
| 010_Lot_ScanAtStation.sql | Happy path: scan-and-move; blocked LOT rejects; unknown LotName rejects; moves to current location is a no-op (allowed). |
| 020_Lot_WeightToPieceCount.sql | Valid weight → count; NULL UnitWeight rejects; UOM mismatch rejects. |
| 030_Lot_CreateReceived.sql | Creates LOT with Received or ReceivedOffsite origin; auto-generates LotName; vendor-lot uniqueness enforced per Item; invalid origin code rejects. |
| 040_ProductionEvent_at_Trim.sql | ProductionEvent_Record at a Trim OperationTemplate accepts weight + derived count; LotAttributeChange captures piece count before/after; Lot moves to Trim station. |
| 050_Received_lot_serial_range.sql | @MinSerialNumber / @MaxSerialNumber persisted; range validation (Min ≤ Max) on create. |

Target: 60–80 passing tests in suite 0016.

## Phase 4 complete when

- Migration 0013_phase4_movement_trim_receiving.sql applied; Trim and Receiving OperationTemplates seeded; PrimaryScale LocationAttributeDefinition present.

- Lot_ScanAtStation, Lot_CreateReceived, Lot_WeightToPieceCount procs delivered and pass tests.

- All tests in sql/tests/0016_PlantFloor_Movement_Trim_Receiving/ pass.

- Perspective Movement Scan Screen, Trim Station Screen, Receiving Dock Screen implemented.

- Gateway ScaleTagReader reads a dev OmniServer scale publisher and feeds a live Trim binding.

- End-to-end: Die Cast LOT from Phase 3 moves to Trim, weight captured, piece count adjusted; a new received LOT created at Receiving Dock, LTT prints.

# Phase 5 — Machining with Sub-LOT Split

Goal: Deliver the Machining station’s two-touch IN/OUT workflow, auto-split mechanics with operator override, FIFO queue with manual override, and reject capture for out-of-tolerance pieces.

Dependencies: Phase 1 (foundation), Phase 2 (Lot_Split), Phase 3 (ProductionEvent_Record, RejectEvent_Record), Phase 4 (Movement Scan pattern).

Status: Blocked on Phases 1–3. Phase 4 parallel — can run after Phase 3 independently.

## Data Model Changes

Migration sql/migrations/versioned/<next_unclaimed>_arc2_phase5_machining.sql (number TBD — likely 0020 after VP-4 Phase 4 migration).

- Seed Parts.OperationTemplate rows for MachiningIn and MachiningOut with non-hot OperationTemplateField entries only (per v1.9 ProductionEvent checkpoint shape — Fixture, Program, CycleTimeSeconds, etc. — final set confirmed with MPP). No GoodCount / NoGoodCount DataCollectionFields (those are derived via LAG() over cumulative ShotCount/ScrapCount).

- Seed any missing Audit.LogEventType rows: MachiningInScanned, MachiningOutCompleted. (LotSplit already from Phase 2.)

- No ALTER on Parts.OperationTemplate — the IsPieceCountIncrement flag concept from v0.1 is retired. Lot piece count is now derived from Lots.v_LotDerivedQuantities view (OI-23 / Phase 2) at read time; no per-event Lot.PieceCount mutation. Machining “pass-through” semantics fall out naturally — the view aggregates ProductionEvent counters across all events, regardless of whether they are Die Cast (production-creating) or Machining (pass-through).

Tables used: No new tables. Leverages existing Lots.Lot, LotGenealogy, ProductionEvent, RejectEvent.

## Open Items Affecting This Phase

| Item | Status |
| --- | --- |
| UJ-03 Sub-LOT split trigger (Machining IN) | Still In Review — Ben pending. Default direction: auto-prompt 50/50 split (Option A). Ship with auto-prompt; if Ben’s input shows certain parts never split, evolve to Option C (per-Item flag) post-MVP. |
| OI-09 Cavity-parallel-vs-sublots | Closed (2026-04-23). Confirms the Machining sublot pattern is separate from the Die Cast cavity-parallel-LOT pattern. Phase 5 is Machining-only sublot territory. |
| OI-18 ItemLocation cascade | Closed (2026-04-24). Movement Scan Screen at Machining IN walks Cell → WorkCenter → Area via Parts.ItemLocation_IsEligible (Phase 4 reusable pattern). |
| UJ-11 Paper-to-screen | Closed (2026-04-27, Option A — flagged risk). |

## State & Workflow

### FIFO queue semantics

Each Machining Area has an arrival-ordered queue of LOTs awaiting machining. The queue is populated by Lot_MoveTo events whose destination is a Machining Area (or a specific Machining machine, depending on how MPP partitions the queue).

Lot_GetWipQueueByLocation returns the LOTs at the given location in ascending LastMovementAt order. Perspective’s Machining IN screen shows this queue; the operator can select any LOT from it (not just the first). When they select a non-first LOT, Perspective prompts “this is not the oldest LOT — continue?” to nudge FIFO compliance without enforcing it (per FRS 2.2.4).

### Machining IN — arrival capture

- Operator at a CNC machine scans the LTT of an incoming basket.

- Perspective calls Lot_ScanAtStation (Phase 4). LOT moves to this machine’s Location (specific machine, not the Machining Area — basket is now at machine).

- UI opens the Machining IN screen. It shows the LOT, the active MachiningIn OperationTemplate, any prompt fields (e.g., Fixture, Program).

- Operator fills the form and submits. Perspective calls ProductionEvent_Record with @OperationTemplateId = MachiningIn, @GoodCount = 0 (no production yet — this is an arrival marker), @NoGoodCount = 0.

- ProductionEvent_Record writes the event with the operator’s captured fields in ProductionEventValue (fixture, program, etc.). The LOT’s PieceCount does not change.

- Audit as MachiningInScanned.

### Machining OUT — completion with auto-split

The machine runs. Parts come off. Operator counts good + bad.

- At OUT, operator scans LTT. Lot_ScanAtStation verifies still-at-this-machine (or re-establishes if machine was used elsewhere in between).

- UI opens Machining OUT screen. It shows GoodCount, NoGoodCount inputs.

- Operator fills: e.g., GoodCount=48, NoGoodCount=1.

- UI also presents the split preview: given Parts.Item.DefaultSubLotQty = 24 for this Item, the split-preview shows “Creates 2 sub-LOTs of 24 each”.

- Operator reviews. They can:

  - Accept auto-split — default action. Submit proceeds with 2×24 split.

  - Edit split quantities — e.g., change to [20, 28] or [48] (no split) before submitting.

  - Cancel split — skip the split; LOT stays whole. Flagged visually.

- Operator submits. Perspective calls the composite MachiningOut_Record proc:

Workorder.MachiningOut_Record(
    @ParentLotId, @LocationId, @OperationTemplateId,
    @GoodCount, @NoGoodCount,
    @SplitChildrenJson NULL | JSON array of {pieceCount, currentLocationId},
    @DataCollectionValuesJson,
    @AppUserId, @TerminalLocationId)

- MachiningOut_Record executes — revised v0.2k for v1.9 checkpoint shape:

  - Call ProductionEvent_Record (internal) with the MachiningOut operation, passing cumulative @ShotCount (operations completed at this checkpoint) and @ScrapCount (cumulative scraps). No per-event @GoodCount / @NoGoodCount. No Lot.PieceCount mutation — derivation via v_LotDerivedQuantities (Phase 2 / OI-23).

  - If ScrapCount increment from the previous checkpoint is non-zero, the operator may enter defect codes via follow-on RejectEvent_Record calls (same pattern as Die Cast).

  - If @SplitChildrenJson present and non-empty: call Lot_Split (Phase 2) to create the children. Each child’s @CurrentLocationId is the same Machining machine (they’ll move elsewhere later via scan). Parent is reduced; if residual=0, parent goes to Closed via Lot_UpdateStatus.

- Audit via Audit_LogOperation with LogEventType='MachiningOutCompleted', description includes child counts.

- Return Status, Message, ProductionEventId, ChildLotIds[] (one row per child, Phase 2’s multi-row pattern).

### Reject capture at Machining

Same as Die Cast — separate RejectEvent_Record call after the main OUT event. The operator selects defect codes from a Machining-Area-filtered DefectCode picker (e.g., MS-OOT-01 Dimensional, MS-TOOLMARK-02).

### LOT selection from queue — override

If the operator picks a non-first LOT from the queue, the Perspective confirmation dialog captures an optional reason. The captured reason is written to the MachiningIn ProductionEvent’s ProductionEventValue as a QueueOverrideReason field. Enables later supervisor analysis of override patterns.

### Rework LOTs

Machining may process a rework LOT returning from Sort Cage (Phase 7). Rework LOTs appear in the queue if their CurrentLocationId is a Machining location. No special handling — they look identical in the queue.

## API Layer

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.Lot_GetWipQueueByLocation | @LocationId BIGINT, @IncludeChildren BIT = 0 (for Machining Area instead of specific machine) | Returns queue ordered by LastMovementAt ASC. Read-only. @IncludeChildren=1 descends to child Locations (an Area sums its Machines). | Lots.Lot, Lots.LotMovement, Location.Location | Machining IN screen | Rowset: Lot fields + ArrivedAt, HoldFlag (from BlocksProduction) |
| Workorder.MachiningOut_Record | See narrative above | Composite: calls ProductionEvent_Record (internal) + optional Lot_Split. Single transaction. | Workorder.ProductionEvent_Record, Lots.Lot_Split, Audit.Audit_LogOperation | Machining OUT screen | Multi-row rowset: header row with Status, Message, ProductionEventId; additional rows for each child LOT |

Note (revised v0.2k): The IsPieceCountIncrement flag concept from v0.1 is retired. Per v1.9 ProductionEvent checkpoint shape + OI-23 v_LotDerivedQuantities view, Lot.PieceCount is no longer mutated by ProductionEvent_Record. Derived quantities (TotalInProcess, InventoryAvailable) come from the view at read time, aggregating across all event types regardless of station semantics. No ALTER on Parts.OperationTemplate is required.

## Gateway Scripts

| Script | Purpose | Trigger | External System | Audit |
| --- | --- | --- | --- | --- |
| MachiningCycleReader (optional — per machine integration) | Reads CycleComplete edge from PLC, stamps a cycle-time value onto the active ProductionEvent via a helper proc. Optional — operator can enter cycle time manually. | PLC tag edge | PLC (TOPServer) | — |

## Perspective Views

| View | Purpose |
| --- | --- |
| Machining IN | Queue list (calls Lot_GetWipQueueByLocation); scan-or-pick flow; operator selects a LOT, fills MachiningIn template fields, submits ProductionEvent_Record. Override-reason prompt on non-FIFO selection. |
| Machining OUT | Shows the LOT at this machine. Inputs: GoodCount, NoGoodCount, template fields. Split preview panel (rendered from Item.DefaultSubLotQty) with accept/edit/cancel options. Submits MachiningOut_Record. After success: child LTTs print via LttZplDispatcher. Reject entry inline. |

## Test Coverage

New test suite at sql/tests/0017_PlantFloor_Machining/:

| File | Covers |
| --- | --- |
| 010_Lot_GetWipQueueByLocation.sql | Queue returned in arrival order; @IncludeChildren=1 covers child Locations; blocked LOTs flagged. |
| 020_MachiningOut_Record_no_split.sql | Single LOT through (no split); ProductionEvent written; parent LOT piece count unchanged (IsPieceCountIncrement=0). |
| 030_MachiningOut_Record_with_split.sql | Split 48 → [24, 24]; parent closed; 2 SPLIT genealogy rows; 2 child LOTs created at same machine. |
| 040_MachiningOut_Record_partial_split.sql | Split 48 → [20, 28]; parent at 0 (closed); 2 children with correct counts. |
| 050_MachiningOut_Record_cancel_split.sql | No split (whole LOT progresses); parent stays open; no SPLIT genealogy rows. |
| 060_MachiningOut_Record_validation.sql | Over-split (children > parent) rejects; blocked parent rejects; deprecated OperationTemplate rejects; missing @SplitChildrenJson when auto-split expected is allowed (accept-default). |
| 070_IsPieceCountIncrement_flag.sql | DieCastShot increments piece count; MachiningIn/Out do not; TrimShopOperation’s behavior confirmed. |

Target: 60–90 passing tests in suite 0017.

## Phase 5 complete when

- Migration 0014_phase5_machining.sql applied; IsPieceCountIncrement column added; MachiningIn/MachiningOut templates seeded.

- Lot_GetWipQueueByLocation and MachiningOut_Record procs delivered; ProductionEvent_Record updated to honor IsPieceCountIncrement.

- All tests in sql/tests/0017_PlantFloor_Machining/ pass.

- Perspective Machining IN and Machining OUT screens implemented with split preview UI.

- End-to-end: Die Cast LOT scanned at Machining IN → machined → MachiningOut with split produces two child LTTs on dev Zebra; parent auto-closes when residual=0.

# Phase 6 — Assembly + MIP + Container Pack

Goal: Deliver the most integration-heavy phase: PLC/MIP handshake for serialized assembly, BOM-validated consumption, serialized part tracking with hardware-interlock-bypass handling, container packing with per-tray position tracking, non-serialized line support, and the first AIM outbound call for GetNextNumber.

Dependencies: Phase 1 (foundation), Phase 2 (LotGenealogy consumption), Phase 3 (ProductionEvent), Phase 4 (Movement), Phase 5 (Split — rework may flow back through Machining).

Status: Blocked on Phases 1–5.

## Data Model Changes

Migration sql/migrations/versioned/<next_unclaimed>_arc2_phase6_assembly.sql (number TBD — likely 0021 after VP-5 Phase 5 migration).

v0.2l — what this migration includes (refreshed for UJ-04 / UJ-13 / UJ-16 / UJ-18 closures):

- UJ-16 HardwareInterlockBypassed BIT on Lots.ContainerSerial ONLY (Option A, 2026-04-27). NOT also on Workorder.ProductionEvent — single location per the closure.

- AIM Shipper ID local pool — Lots.AimShipperIdPool + Lots.AimPoolConfig tables CREATE (Data Model v1.9h, UJ-04). Phase 6 sources its AIM IDs from this pool; the pool’s topup-loop Gateway script lives in Phase 7 (since AIM integration scope concentrates there).

- Lots.ShippingLabel +5 print-state columns (Data Model v1.9i, UJ-18) — PrintAttempts INT DEFAULT 0, LastPrintAttemptAt DATETIME2(3) NULL, LastPrintError NVARCHAR(2000) NULL, PrintFailedAt DATETIME2(3) NULL, TerminalLocationId BIGINT FK NULL. State derivation on the row, no separate queue table.

- OI-16 RequiresCompletionConfirm LocationAttributeDefinition — already seeded in Phase 1 v0.2g; Phase 6 is the consumer (Container_Complete + ContainerConfirm UI behavior gates on it).

- UJ-13 ContainerConfig.ClosureMethod + TargetWeight — already in Phase 4 schema (added v1.0 proactively for OI-02). Phase 6 consumes via Container_Complete logic; no new ContainerClosureMethodCode code table needed. The v0.1 plan’s free-text → code-table migration is dropped — UJ-13 closure left ClosureMethod as NVARCHAR with allowed values Count / Weight (operator-tunable per Item via Configuration Tool).

- Seed Parts.OperationTemplate rows for SerializedAssembly and NonSerializedAssembly with non-hot DataCollectionField sets only (per v1.9 ProductionEvent checkpoint shape).

- Seed Audit.LogEventType entries: ConsumptionRecorded, SerialCreated, ContainerCreated, ContainerCompleted, BomSubstituteOverride (UJ-09 supervisor override), PrintFailed (UJ-18 banner trigger).

- B10 / UJ-05 — Lots.ContainerSerialHistory table CREATE deferred to Phase 7 (Sort Cage delivery scope; UJ-05 still pending Phase 0 confirmation).

## Open Items Affecting This Phase

| Item | Status |
| --- | --- |
| UJ-04 Container lifecycle + AIM Shipper ID pool | Closed (2026-04-27, design locked). Phase 6 introduces the Lots.AimShipperIdPool schema CREATE and the synchronous Lots.AimShipperIdPool_Claim proc; Container_Complete consumes from the pool. Pool topup loop is Phase 7 (Gateway-script-async, ~30s timer). Empty-pool hard fail per FDS-07-010a — Container_Complete rejects with operator error; line stops until pool refills. |
| UJ-09 Material verification at assembly | Closed (2026-04-27, Option C). Strict BOM check by default. On wrong-part scan, supervisor AD elevation per FDS-04-007 unlocks a one-shot override; substitution event audited to Audit.OperationLog. Permanent substitutes go via BOM revision, not repeated overrides. |
| UJ-13 Container closure method | Closed (2026-04-27, Option A). Per-Item via Parts.ContainerConfig.ClosureMethod (NVARCHAR — Count / Weight) + TargetWeight DECIMAL. Already in Phase 4 schema; Container_Complete consumes the per-Item config. No new ContainerClosureMethodCode code table — the v0.1 plan’s text-to-code migration is dropped. |
| UJ-16 HardwareInterlockBypassed flag | Closed (2026-04-27, Option A). BIT flag on Lots.ContainerSerial ONLY (per-serial precision). NOT also on ProductionEvent — single source of truth per UJ-16 closure. |
| UJ-17 Vision vs barcode confirmation | Closed (2026-04-27, Option A). ConfirmationMethod LocationAttribute per Cell (Vision / Barcode / Both) — definition seeded in Phase 1 v0.2g; Phase 6 consumes via MipHandshakeWatcher. Edge-case mismatches surface as 10-fail line stops per OI-04 (already covered by FDS-10-005..012). |
| UJ-18 Event processing — Gateway-script-async | Closed (2026-04-27, architectural). Phase 6 print path (LotLabel, ShippingLabel) extracted from atomic Container_Complete transaction — fired via system.util.sendMessageAsync('mes', 'print-shipping-label', {ShippingLabelId}). 3 attempts × 2s gap inline retry. Per-terminal banner on PrintFailedAt. Safety sweep at 5min cadence (Phase 7 alongside other Gateway-script-async surfaces). Stranded-prints alarm at 5. |
| OI-16 PLC CompletionConfirmed BIT + RequiresCompletionConfirm LocationAttribute | Closed (2026-04-24). Auto-Finish gating: count-crosses-target AND PLC CompletionConfirmed=1 (belt-and-suspenders). Per-Terminal RequiresCompletionConfirm BIT toggles UX between large “Confirm Completion” button vs passive popup at WO/Tray/Container close. |
| UJ-05 Sort Cage serial migration | Still Open — Phase 0 / MPP Quality decision. Default direction: update-in-place + Lots.ContainerSerialHistory. Phase 6 leaves the data model ready for either pattern (Phase 7 lands the table CREATE). |
| OI-12 MaxParts per-Item per-Location cap | Closed (2026-04-24) — already covered by Movement Scan Screen at Phase 4. Phase 6 consumes the same scan-in proc. |

## State & Workflow

### Serialized assembly line (5G0)

The line has a PLC running the assembly machine, a laser etcher for serial numbers, and a Zebra printer at the container close point. An MIP (Machine Integration Panel) exposes OPC tags that the Gateway script watches.

MIP tags (descriptive — actual addresses in 5GO_AP4_Automation_Touchpoint_Agreement.pdf):

- DataReady — BIT; PLC sets to 1 when a part is ready for validation.

- PartSN — string; PLC writes the laser-etched serial, or "NoRead" if interlock bypassed.

- PartValid — BIT; MES writes 1 after successful validation.

- HardwareInterlockEnable — BIT; if 0, PLC proceeds without waiting for PartValid.

- ContainerFull — BIT (some lines); PLC signals when the container is at its physical capacity.

Gateway script MipHandshakeWatcher runs one instance per assembly line. On DataReady edge 0→1:

- Read PartSN and HardwareInterlockEnable.

- If HardwareInterlockEnable=0: call SerializedPart_AcceptBypassed(@LineLocationId, @PartSN=NoRead, ...) — creates a SerializedPart row with HardwareInterlockBypassed=1, no validation, emits InterfaceLog entry. Write PartValid=1 (though the PLC won’t wait).

- Else (interlock enabled): call SerializedPart_Validate(@LineLocationId, @PartSN, @ItemId, @SourceLotIds, ...). Proc validates:

  - @PartSN not already in SerializedPart.

  - @PartSN format matches expected pattern for this Item.

  - Source LOTs all match active BOM lines (material verification).

- If valid: call ConsumptionEvent_Record (composite) to write:

  - ConsumptionEvent rows linking each source LOT piece consumed.

  - LotGenealogy CONSUMPTION rows.

  - SerializedPart row with the new serial.

  - ContainerSerial_Add row placing the serial in the active container’s next tray position.

- Write PartValid=1 back to the PLC.

- If the container is now full (by count, weight, or PLC ContainerFull=1 signal): call Container_Complete. That proc calls AimGetNextNumber (Gateway script) → writes AimShipperId → triggers ShippingLabel_Print (Phase 7 delivers this proc; Phase 6 invokes its stub).

If validation fails: write PartValid=0. PLC rejects the part. FailureLog entry. Operator gets an alert on the Assembly Operator Screen.

### Non-serialized assembly line (6B2, RPY)

Simpler path. The PLC exposes PartDisposition (Pass/Fail) and ContainerName, not individual serials. The Gateway watcher treats each pass-disposition event as a count-increment:

- On PartDisposition=Pass edge: call ConsumptionEvent_Record with @ProducedPieceCount=1 and no serial number. LotGenealogy CONSUMPTION row without serial.

- Increment the active container’s count.

- When count or weight closure threshold hit: Container_Complete.

Non-serialized lines don’t create SerializedPart rows. They still create Container, ContainerTray, and ShippingLabel rows.

### Scale-driven container closure (OI-02)

If ContainerConfig.ClosureMethodCodeId = Weight, Container_Complete verifies the container’s scale reading matches ContainerConfig.TargetWeight ± tolerance. The tolerance is a ContainerConfig attribute (Phase 6 adds it if Phase 0 resolves the spec). If outside tolerance: reject the close, show operator alert.

If Count: closure triggered when ContainerTray.PieceCount sum equals ContainerConfig.TraysPerContainer * PartsPerTray.

If ManualClose: operator presses a “Close Container” button; no automatic trigger.

### BOM-based material verification (UJ-09)

When a source LOT is scanned at the assembly line (or the PLC publishes it), the MES validates:

- The line’s output Item has an active Bom (Bom.DeprecatedAt IS NULL AND Bom.PublishedAt IS NOT NULL).

- The source LOT’s ItemId matches one of the BomLine.ChildItemId entries for that Bom.

If the source doesn’t match: reject, hold the output LOT, alert operator (UJ-17 vision mismatch pattern reused).

### Sort Cage flow-back (preview — Phase 7 delivers)

Sort Cage can update ContainerSerial rows. In Phase 6’s delivery, ContainerSerial_Add is the only write path. In Phase 7, the update/remove/history procs land. Phase 6 leaves the data model ready (including ContainerSerialHistory if chosen).

### ConsumptionEvent_Record proc (composite)

Signature:

Workorder.ConsumptionEvent_Record(
    @SourceLotId BIGINT,
    @ConsumedPieceCount INT,
    @ConsumedItemId BIGINT,
    @ProducedItemId BIGINT,
    @ProducedLotId BIGINT NULL,           -- For non-serialized into-Lot flows
    @ProducedContainerId BIGINT,
    @ProducedContainerTrayId BIGINT NULL,
    @ProducedSerialNumber NVARCHAR(100) NULL,
    @TrayPosition INT NULL,
    @HardwareInterlockBypassed BIT = 0,
    @LocationId BIGINT,
    @AppUserId BIGINT,
    @TerminalLocationId BIGINT
)

Sequence:

- Validate params.

- Lot_AssertNotBlocked on @SourceLotId.

- Material verification (BOM check — UJ-09).

- Insert Workorder.ConsumptionEvent row.

- Call Lots.LotGenealogy_RecordConsumption (Phase 2) with the CONSUMPTION relationship.

- Decrement @SourceLotId piece count by @ConsumedPieceCount. If count hits 0, update status to Closed via Lot_UpdateStatus.

- If @ProducedSerialNumber is present: call SerializedPart_Create (internal) with HardwareInterlockBypassed. Then call ContainerSerial_Add with @TrayPosition.

- Update ContainerTray.PieceCount += 1 (for serialized) or += @ConsumedPieceCount (for non-serialized pass-through). Update Container rollup counts if materialized.

- Audit LogEventType='ConsumptionRecorded'.

- Return Status, Message, ConsumptionEventId, SerializedPartId (if any), ContainerSerialId (if any).

## API Layer

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Workorder.ConsumptionEvent_Record | See narrative | Composite consumption + genealogy + serialization + container placement. Single transaction. | Workorder.ConsumptionEvent, Lots.LotGenealogy_RecordConsumption, Lots.SerializedPart, Lots.ContainerSerial, Lots.ContainerTray, Lots.Container, Lots.Lot_UpdateStatus, Lots.Lot_AssertNotBlocked, Parts.Bom, Parts.BomLine, Audit.Audit_LogOperation | MIP handshake; non-serialized line; manual assembly recording | Status, Message, ConsumptionEventId, SerializedPartId, ContainerSerialId |
| Lots.SerializedPart_Validate | @PartSN NVARCHAR(100), @ItemId BIGINT, @LineLocationId BIGINT | Pre-check before accepting a serial from the PLC. Verifies uniqueness, format, item-at-line eligibility. Does NOT create the row. | Lots.SerializedPart, Parts.Item, Parts.ItemLocation | MIP handshake before PartValid | Status, Message |
| Lots.SerializedPart_Create | @PartSN NVARCHAR(100) (or NULL for NoRead), @ItemId BIGINT, @LotId BIGINT (produced LOT; may be NULL if container-only), @ContainerId BIGINT NULL, @HardwareInterlockBypassed BIT, @AppUserId, @TerminalLocationId | Creates the serial row. Internal — called by ConsumptionEvent_Record. | Lots.SerializedPart, Audit.Audit_LogOperation | Internal from ConsumptionEvent_Record | Status, Message, NewId |
| Lots.Container_Create | @ItemId BIGINT, @ContainerConfigId BIGINT, @SourceLotId BIGINT NULL, @CurrentLocationId BIGINT, @ContainerIdBarcode NVARCHAR(100), @AppUserId, @TerminalLocationId | Creates the Container row with status Open. Generates ContainerIdBarcode if NULL (pattern: CTR-YYYYMMDD-NNNN). | Lots.Container, Lots.ContainerStatusCode, Parts.Item, Parts.ContainerConfig, Audit.Audit_LogOperation | Line start or when previous container completes | Status, Message, NewId |
| Lots.ContainerTray_Add | @ContainerId BIGINT, @TrayNumber INT, @AppUserId, @TerminalLocationId | Adds a tray to a container. PieceCount starts 0. TrayNumber unique within container. | Lots.ContainerTray, Audit.Audit_LogOperation | When a new tray is started | Status, Message, NewId |
| Lots.ContainerSerial_Add | @ContainerId BIGINT, @ContainerTrayId BIGINT NULL, @SerializedPartId BIGINT, @TrayPosition INT NULL, @HardwareInterlockBypassed BIT, @AppUserId, @TerminalLocationId | Places a serial into a tray position. Validates position not occupied in this container, serial not already in another container. | Lots.ContainerSerial, Lots.ContainerTray, Audit.Audit_LogOperation | Internal from ConsumptionEvent_Record | Status, Message, NewId |
| Lots.Container_Complete | @ContainerId BIGINT, @AppUserId, @TerminalLocationId, @PlcCompletionConfirmed BIT = NULL (OI-16) | Revised v0.2l for UJ-04 + UJ-18 + OI-16. Validates closure (count OR weight per Parts.ContainerConfig.ClosureMethod). If Terminal’s RequiresCompletionConfirm LocationAttribute = 1, also requires @PlcCompletionConfirmed = 1 (Gateway script reads MIP CompletionConfirmed tag and passes through). All atomic in one DB transaction: pool-claim AIM ID via Lots.AimShipperIdPool_Claim @ContainerId, @AppUserId (sub-millisecond local DB op, not an inline AIM call); status flip Open → Complete; INSERT ShippingLabel row with PrintedAt = NULL, PrintAttempts = 0, TerminalLocationId = @TerminalLocationId; OperationLog. Empty-pool hard fail per FDS-07-010a — pool empty → claim raises → entire transaction rolls back → operator sees clear error → line stops until pool refills. No inline AIM call. Print is dispatched async via Perspective view firing system.util.sendMessageAsync('mes', 'print-shipping-label', {ShippingLabelId}) after Container_Complete returns. | Lots.Container, Lots.ContainerTray, Parts.ContainerConfig, Lots.AimShipperIdPool (via _Claim), Lots.ShippingLabel, Audit.Audit_LogOperation | When container reaches closure condition AND (if RequiresCompletionConfirm) PLC CompletionConfirmed=1 | Status, Message, AimShipperId, ShippingLabelId |
| Lots.ShippingLabel_Print (write path — async pattern UJ-18) | Called internally by Container_Complete (atomic close transaction) — not a separate operator-facing proc. ShippingLabel row is INSERTed with full ZPL content + PrintedAt = NULL + PrintAttempts = 0 + TerminalLocationId. Print dispatch is NOT in the Container_Complete transaction — Perspective view fires sendMessageAsync per FDS-01-014. Phase 7 adds ShippingLabel_Void and operator-driven reprint flows on top. | Lots.ShippingLabel, Lots.LabelTypeCode, Lots.PrintReasonCode, Audit.Audit_LogOperation | Internal from Container_Complete; Phase 7 Sort Cage re-pack | (no separate result set — folded into Container_Complete’s return) |  |
| Gateway message handler print-shipping-label (FDS-07-006a) | Receives {ShippingLabelId} payload from Perspective sendMessageAsync. Looks up the ShippingLabel row + resolves printer endpoint via LocationAttribute on parent Cell of TerminalLocationId. Fires ZPL via Ignition print primitives. 3 attempts × 2s gap inline retry within the single message-handler invocation. On success: UPDATE PrintedAt = SYSUTCDATETIME(), PrintedByUserId = @AppUserId + InterfaceLog success row. On exhaustion: UPDATE PrintFailedAt = SYSUTCDATETIME(), LastPrintError = @ErrText + FailureLog row + per-terminal banner fires. NO sendMessageAsync re-send-to-self (Gateway thread-pool protection). | Lots.ShippingLabel, Audit.InterfaceLog, Audit.FailureLog | After Container_Complete returns; safety-sweep timer (Phase 7) re-fires for orphans | (script — not a SQL proc) |  |
| Lots.AimShipperIdPool_Claim | @ContainerId BIGINT, @AppUserId BIGINT | Atomic FIFO claim — UPDATE TOP (1) WITH (UPDLOCK, READPAST, ROWLOCK) ... OUTPUT inserted.AimShipperId ORDER BY FetchedAt. Marks the pool row consumed (sets ConsumedAt, ConsumedByContainerId, ConsumedByUserId). Raises on empty pool — caller’s transaction rolls back. READPAST lets concurrent claims skip in-flight locks instead of blocking. | Lots.AimShipperIdPool, Audit.Audit_LogOperation | Inside Container_Complete transaction | Single row: Status, Message, AimShipperId NVARCHAR(50) |
| Lots.Container_Get | @ContainerId BIGINT NULL, @ContainerIdBarcode NVARCHAR(100) NULL | Read proc. Returns container + roll-up counts. | Lots.Container, Lots.ContainerTray | Screens that display container state | Single row |
| Lots.Container_List | Various filters | Read proc. | Lots.Container | Supervisor dashboards | Rowset |

If UJ-05 resolved to update-in-place (B10):

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.ContainerSerial_RelocateInPlace | @ContainerSerialId BIGINT, @NewContainerId BIGINT, @NewContainerTrayId BIGINT NULL, @NewTrayPosition INT NULL, @ChangeReason NVARCHAR(500), @AppUserId, @TerminalLocationId | Updates ContainerSerial in place, writes ContainerSerialHistory audit row. Phase 7 actually exercises this; Phase 6 delivers the proc. | Lots.ContainerSerial, Lots.ContainerSerialHistory, Audit.Audit_LogOperation | Phase 7 Sort Cage workflow | Status, Message |

## Gateway Scripts

| Script | Purpose | Trigger | External System | Audit |
| --- | --- | --- | --- | --- |
| MipHandshakeWatcher (one instance per serialized line) | Watches DataReady, HardwareInterlockEnable, PartSN, CompletionConfirmed (OI-16); reads ConfirmationMethod LocationAttribute (UJ-17) for the Cell to determine validation source(s); orchestrates SerializedPart_Validate / SerializedPart_Create / ConsumptionEvent_Record; writes PartValid back; passes CompletionConfirmed BIT to Container_Complete when the Cell’s RequiresCompletionConfirm LocationAttribute = 1. | OPC tag edges | PLC via TOPServer | InterfaceLog with SystemName='MIP' |
| NonSerializedAssemblyWatcher (one instance per non-serialized line) | Watches PartDisposition; calls ConsumptionEvent_Record on Pass. Increments container count. | OPC tag edges | PLC via TOPServer | InterfaceLog with SystemName='PLC' |
| print-shipping-label (Gateway message handler — UJ-18 / FDS-07-006a) | Replaces the v0.1 AssemblyZebraDispatcher script. Triggered via system.util.sendMessageAsync from Perspective after Container_Complete returns. 3 attempts × 2s gap inline retry; updates Lots.ShippingLabel.PrintedAt on success or PrintFailedAt + LastPrintError after exhaustion. NO sync AIM call (AIM ID was claimed from the local pool inside Container_Complete). | Perspective sendMessageAsync after Container_Complete | Zebra printer | InterfaceLog per attempt; FailureLog on exhaustion |
| aim-pool-topup-loop (Gateway timer — Phase 7 delivers; described here for completeness) | Pool-topup loop. ~30s timer cadence. Reads AimPoolConfig, calls AIM.GetNextNumber until AvailableCount = TargetBufferDepth if below TopupThreshold. Each call logged to InterfaceLog. The Phase 6 Container_Complete consumes whatever the pool already has — Phase 6 does NOT call AIM directly. | Gateway timer (30s) | AIM | InterfaceLog; alarms per FDS-07-010b |
| print-job-safety-sweep (Gateway timer — Phase 7 delivers; described here for completeness) | Per FDS-07-006b. Every 5 min, scans ShippingLabel WHERE PrintedAt IS NULL AND PrintFailedAt IS NULL AND CreatedAt < NOW() - 60s. Re-fires print-shipping-label for orphans. If orphan count > 5, fires stranded-prints alarm. | Gateway timer (5 min) | — | InterfaceLog; alarms |
| ContainerScaleReader (optional — weight closure lines) | Publishes container weight to the Assembly Screen’s live binding; provides the value used by Container_Complete for weight-based closure check. | OPC tag change | OmniServer | InterfaceLog (per-session) |

## Perspective Views

| View | Purpose |
| --- | --- |
| Assembly Operator Screen (serialized line variant) | Real-time MIP status panel (DataReady, HardwareInterlockEnable, PartSN, PartValid, CompletionConfirmed per OI-16, container fill). Current container’s tray grid. Source-LOT bay with scanned LTTs. BOM verification indicator. BOM substitute supervisor-override flow per UJ-09 — wrong-part scan triggers FDS-04-007 AD prompt; on supervisor success, scan accepted with Audit.OperationLog entry LogEventType='BomSubstituteOverride'. CompletionConfirmed BIT readout when RequiresCompletionConfirm LocationAttribute = 1 (OI-16) — UI shows large “Confirm Completion” button instead of passive popup. Paused-LOT indicator binding (count + tap-through detail list, from Phase 2). Alert panel for mismatches / holds / print failures (UJ-18 banner: container + AIM ID + last error + Retry/Reprint/Acknowledge actions). |
| Assembly Operator Screen (non-serialized variant) | Simpler layout: PartDisposition counter, container fill, source-LOT bay. Same alert panel + supervisor-override flow + paused-LOT indicator + print-failure banner. |
| Assembly Supervisor Overview | Line status, active container, fill %, recent MIP events, interlock-bypass flag sightings, print-failure summary (per-line aggregate of PrintFailedAt rows), AIM pool depth indicator (warning + critical states per FDS-07-010b — surfaced on this view via Lots.AimShipperIdPool_GetDepth). |
| Container Detail (modal) | Opens from Assembly screen or from a container search. Shows tray grid with serials, source LOTs consumed, AimShipperId, status, ShippingLabel print state (Pending / Completed / Failed per UJ-18 derivation). |
| Print-Failure Banner (per-terminal, FDS-07-006b) | Binds to SELECT FROM Lots.ShippingLabel WHERE PrintFailedAt IS NOT NULL AND TerminalLocationId = @MyTerminalId. Displays container + AIM ID + last error. Three actions: Retry now (clears PrintFailedAt + re-sends message), Reprint (FDS-07-009 reprint workflow), Acknowledge (clears banner without changing print state). |

## Test Coverage

New test suite at sql/tests/0018_PlantFloor_Assembly/:

| File | Covers |
| --- | --- |
| 010_SerializedPart_Validate.sql | Unique PartSN accepts; duplicate rejects; bad format rejects (regex check if configured); item-at-line ineligible rejects. |
| 020_SerializedPart_Create.sql | Insert row; NoRead (NULL PartSN with HardwareInterlockBypassed=1) accepted; audit correct. |
| 030_Container_Create.sql | Creates container with generated ContainerIdBarcode; ContainerConfig required; ItemId required. |
| 040_ContainerTray_Add.sql | Adds tray; duplicate TrayNumber rejects. |
| 050_ContainerSerial_Add.sql | Places serial in tray position; duplicate position rejects; serial already in another container rejects; HardwareInterlockBypassed propagates. |
| 060_ConsumptionEvent_Record.sql | Composite: source piece count decrements; CONSUMPTION genealogy row written; if serial provided, SerializedPart + ContainerSerial created; BOM verification rejects wrong source Item; blocked source rejects. |
| 070_Container_Complete_count.sql | Count-based closure passes when full; rejects when under capacity; ClosureMethod=Count path. |
| 080_Container_Complete_weight.sql | Weight-based closure validates against TargetWeight; outside tolerance rejects. |
| 090_Container_Complete_manual.sql | ManualClose skips auto-validation; operator close succeeds. |
| 100_ContainerSerial_RelocateInPlace.sql (if B10 update-in-place) | Relocates serial; ContainerSerialHistory row written; OldContainer/NewContainer correct. |
| 110_HardwareInterlockBypassed_flag.sql | Flag propagates from ConsumptionEvent_Record → ContainerSerial (and/or ProductionEvent, per Phase 0 scope). |

Target: 150–200 passing tests in suite 0018 (biggest phase, most branches).

## Phase 6 complete when

- Migration <next_unclaimed>_arc2_phase6_assembly.sql applied: Lots.ContainerSerial.HardwareInterlockBypassed BIT (UJ-16 Option A — single location). Lots.AimShipperIdPool + Lots.AimPoolConfig CREATE’d (UJ-04). Lots.ShippingLabel +5 print-state columns (UJ-18). Operation templates seeded with non-hot fields. No new ContainerClosureMethodCode code table (UJ-13 closure: ContainerConfig.ClosureMethod stays NVARCHAR with Count/Weight values). ContainerSerialHistory deferred to Phase 7 alongside Sort Cage flow.

- All Assembly procs delivered: ConsumptionEvent_Record, SerializedPart_Validate + _Create, Container_Create + _Complete (with UJ-04 pool claim + OI-16 PLC confirm gate + UJ-13 closure-method check), ContainerTray_Add, ContainerSerial_Add (with UJ-16 BIT), Lots.AimShipperIdPool_Claim.

- All tests in sql/tests/<next_unclaimed>_PlantFloor_Assembly/ pass (target 150–200). New test files for: Lots.AimShipperIdPool_Claim (FIFO ordering, concurrent-claim distinct-ID guarantee, empty-pool hard fail, no-reuse-on-void); UJ-18 print state (atomic close writes PrintedAt=NULL; subsequent Mark-Printed UPDATE; PrintFailedAt after exhaustion); UJ-09 supervisor override (BOM mismatch + AD elevation succeeds with audit row); UJ-17 ConfirmationMethod (Vision-only Cell rejects barcode-only validation; Both-Cell requires both); OI-16 PLC CompletionConfirmed BIT gate.

- Gateway scripts implemented: MipHandshakeWatcher (with CompletionConfirmed read + ConfirmationMethod LocationAttribute consumption), NonSerializedAssemblyWatcher, print-shipping-label message handler (3 attempts × 2s gap inline retry, banner-on-failure). Dev PLC simulator + dev Zebra exercised end-to-end. aim-pool-topup-loop and print-job-safety-sweep scripts described in this phase but delivered in Phase 7 (concentrate AIM integration scope there).

- Perspective Assembly Operator Screens (serialized + non-serialized) implemented with: BOM substitute supervisor-override flow (UJ-09); CompletionConfirmed BIT readout + RequiresCompletionConfirm UI variant (OI-16); Paused-LOT indicator (Phase 2); per-terminal print-failure banner (UJ-18).

- End-to-end on dev bench: operator scans source LOT → PLC simulator fires DataReady → MES validates per ConfirmationMethod → writes serial → fills tray → container auto-completes (gates on count threshold AND CompletionConfirmed=1 if RequiresCompletionConfirm) → AIM ID claimed from local pool synchronously (no AIM call) → ShippingLabel row written with PrintedAt=NULL → Perspective fires sendMessageAsync → Gateway message handler prints async on dev Zebra → ShippingLabel.PrintedAt set.

- Empty-pool hard-fail path verified: Container_Complete with empty AimShipperIdPool raises and rolls back; operator sees clear error; Audit.FailureLog captures the attempt; subsequent Container_Complete after pool refill succeeds.

- Print-failure path verified: Simulated Zebra outage triggers 3 retries × 2s gap; on exhaustion, ShippingLabel.PrintFailedAt set; banner appears at the closing terminal only (not at other terminals); operator triggers Retry, Reprint, or Acknowledge — each behavior verified.

- HardwareInterlockEnable=0 bypass path verified (UJ-16): NoRead serial accepted; ContainerSerial.HardwareInterlockBypassed=1; NOT also set on ProductionEvent (single source of truth per UJ-16 closure).

- UJ-09 supervisor override path verified: Wrong-part scan → reject → AD elevation prompt → supervisor authenticates → scan accepted → Audit.OperationLog row with LogEventType='BomSubstituteOverride' capturing original BOM expectation, substitute scanned, supervisor + operator AppUserIds.

# Phase 7 — Hold + Sort Cage + Shipping + AIM

Goal: Deliver the quality-supervisor and shipping workflows, plus the remaining AIM outbound integrations. Hold placement with multi-LOT support, Sort Cage re-containerization with serial migration (per Phase 0 pattern), shipping-label void/reprint, final ship gate, and truck manifest.

Dependencies: Phase 1 (foundation), Phase 2 (LOT lifecycle, labels), Phase 3 (reject / events), Phase 6 (Container + ContainerSerial + ShippingLabel scaffolding).

Status: Blocked on Phases 1–3 and 6.

## Data Model Changes

Migration sql/migrations/versioned/<next_unclaimed>_arc2_phase7_hold_sort_shipping.sql (number TBD — likely 0022 after VP-6 Phase 6 migration).

v0.2m — what this migration includes (refreshed for UJ-04 + UJ-05 + UJ-18 closures):

- Lots.ContainerSerialHistory CREATE — per UJ-05 default direction (update-in-place). Table contract per the v0.1 plan + Phase B10 convention. Awaits MPP Quality + Honda compliance final sign-off; if MPP chooses void-and-recreate (Pattern A), this table is dropped before cutover and ContainerSerial_Add + ShippingLabel_Void carry the workflow alone.

- Seed Audit.LogEventType entries: HoldPlaced, HoldReleased, ContainerHeld, ContainerReleased, ShippingLabelPrinted, ShippingLabelVoided, ContainerShipped, AimPlaceOnHoldCalled, AimReleaseFromHoldCalled, AimUpdateAimCalled, AimPoolTopupCalled (UJ-04), AimPoolAlarmFired (UJ-04), PrintSweepRecovered (UJ-18 safety sweep recovery).

- Seed Quality.HoldTypeCode rows: Quality, CustomerComplaint, Precautionary, VisionMismatch.

- Seed Lots.PrintReasonCode rows: InitialShipping, ReprintDamaged, SortCageReIdentify, AimResync.

Tables used: Quality.HoldEvent, Quality.HoldTypeCode, Lots.Container, Lots.ContainerSerial, Lots.ContainerSerialHistory (NEW v0.2m), Lots.ShippingLabel, Lots.LabelTypeCode, Lots.Lot, Lots.LotStatusHistory, Lots.AimShipperIdPool + Lots.AimPoolConfig (Phase 6 schema; Phase 7 owns the topup loop + alarms + config CRUD), Audit.*.

## Open Items Affecting This Phase

| Item | Status |
| --- | --- |
| UJ-04 AIM Shipper ID local pool — topup loop + alarms + config | Closed (2026-04-27, design locked). Phase 7 owns: (1) Gateway timer script aim-pool-topup-loop (~30s cadence per FDS-07-010 — calls AIM.GetNextNumber until AvailableCount = TargetBufferDepth, INSERTs via AimShipperIdPool_Topup); (2) alarm-evaluation tick per FDS-07-010b (warning at < AlarmWarningDepth, critical at < AlarmCriticalDepth, “POOL EXHAUSTED” at depth=0; auto-clear on recovery); (3) Configuration Tool exposure of AimPoolConfig (Admin-elevated per FDS-04-007) — AimPoolConfig_Get / _Update. Phase 6 already consumes the pool synchronously via _Claim inside Container_Complete. |
| UJ-05 Sort Cage serial migration | Default committed (2026-04-27, update-in-place + Lots.ContainerSerialHistory). Phase 7 delivers the schema CREATE in this migration. Final sign-off awaits MPP Quality + Honda compliance affirmation. Pattern A (void-and-recreate) remains a possible reversal — if chosen, the table is dropped pre-cutover. Phase 7 procs are written for the update-in-place pattern; reversal would require proc rewrite for Sort Cage workflow. |
| UJ-17 Vision-mismatch hold | Closed (2026-04-27, Option A — ConfirmationMethod LocationAttribute). Phase 6 already consumes; Phase 7 adds the auto-hold path: vision/barcode mismatch → HoldEvent_Place with HoldTypeCode='VisionMismatch'. Supervisor AD elevation per FDS-04-007 unblocks override. |
| UJ-13 Container closure on re-pack | Closed (2026-04-27, Option A). Re-containerized outputs from Sort Cage re-apply ContainerConfig.ClosureMethod (Count or Weight) — same per-Item config consumed by Phase 6 Container_Complete. |
| UJ-18 Print pattern — safety sweep + stranded-prints alarm | Closed (2026-04-27, architectural). Phase 7 owns: (1) Gateway timer print-job-safety-sweep (every 5min per FDS-07-006b — finds Lots.ShippingLabel WHERE PrintedAt IS NULL AND PrintFailedAt IS NULL AND CreatedAt < NOW() - 60s; re-fires print-shipping-label for orphans); (2) stranded-prints alarm at threshold 5 (supervisor wallboard + IT notification mirroring AIM pool alarm pattern). Phase 6 already delivers the inline 3 attempts × 2s gap retry. |
| AIM PlaceOnHold / ReleaseFromHold / UpdateAim | Sync direct-call retained (per UJ-18 special case). These calls are NOT on the operator critical path (Sort Cage operations, hold actions) and CAN tolerate brief AIM latency. Sync direct-call + Audit.InterfaceLog is acceptable. The pool-pattern special case applies to GetNextNumber only. If MPP later observes operator-blocking on Hold operations, they MAY be migrated to Gateway-script-async per FDS-01-014 — design hook is in place. |

## State & Workflow

### Hold placement (multi-LOT)

Quality supervisor Diane gets a call from Honda. She opens the Hold Management screen.

- Diane filters LOTs (by Item 5G0, date range yesterday 14:00–22:00, status = Good or Scrap). Multi-select available.

- She selects 12 candidate LOTs. Clicks “Place on Hold”.

- Modal: select HoldTypeCode (CustomerComplaint), enter reason (Honda dimensional concern, pending investigation), re-authenticates.

- Perspective iterates the selection, calling HoldEvent_Place for each:

Quality.HoldEvent_Place(
    @LotId, @HoldTypeCodeId, @NonConformanceId NULL (MVP: always NULL),
    @Reason NVARCHAR(500), @AppUserId, @TerminalLocationId)

- Each call:

  - Lot_AssertNotBlocked — if already held, reject (B3 open-event invariant).

  - Insert Quality.HoldEvent row with PlacedAt = SYSDATETIME(), ReleasedAt NULL.

  - Call Lot_UpdateStatus → Hold (with internal no-op suppression for LOTs already Hold — edge case).

  - Audit HoldPlaced.

- For each held LOT, Perspective also checks Lots.Container rows where LotId = this LOT. For each container not already shipped: call Container_UpdateStatus → Hold and trigger Gateway AimPlaceOnHoldCaller with the container’s AimShipperId. AIM’s ack is logged to InterfaceLog.

- Result screen shows: 12 LOTs held, 3 containers flagged, AIM acknowledgements logged.

### Hold release

- After investigation, Diane clears the hold. Hold Management screen lets her filter open holds and select the ones to release.

- Perspective calls HoldEvent_Release per LOT:

Quality.HoldEvent_Release(
    @HoldEventId, @ReleaseRemarks NVARCHAR(500),
    @AppUserId, @TerminalLocationId)

- Proc updates the HoldEvent row: ReleasedByUserId, ReleasedAt = SYSDATETIME(), ReleaseRemarks.

- Proc calls Lot_UpdateStatus → Good (or whatever the pre-hold status was; captured by HoldEvent — but MVP fallback is always restore to Good).

- For containers that were held: Perspective calls Container_UpdateStatus → Complete and Gateway AimReleaseFromHoldCaller.

- Audit HoldReleased.

### Sort Cage re-containerization

Diane identifies that the issue is localized to cavity A of die 42 from yesterday’s second shift. Three LOTs affected, two already in containers at dock.

- WIP LOT split — she opens one LOT in LOT Detail, uses Lot_Split (Phase 2) to carve out the 12 suspect pieces. The suspect child’s status → Scrap via Lot_UpdateStatus. Parent returns to Good if she releases its hold.

- Container unpacking and re-containerization — for the two containers at the dock:

  - Diane moves the containers to the Sort Cage location (Container_UpdateStatus to Hold or leave held; update CurrentLocationId via a helper).

  - Opens Sort Cage Workflow screen for one container.

  - Screen shows the tray grid (from ContainerSerial_List). Each serial is selectable with Pass / Fail / Rework buttons.

  - Operator inspects each part. Marks some Pass, some Fail.

    - Pass → serial gets migrated to a new “good” output container.

    - Fail → serial’s SerializedPart gets its LotId reassigned to a new Scrap LOT (created on-demand).

    - Rework → serial gets placed in a rework container that routes back through Machining.

  - Perspective tracks the decisions in session state until Diane “commits” the re-container.

- On commit — one of two patterns per Phase 0 UJ-05:

  - Pattern A (void-and-recreate): Original ShippingLabel voided via ShippingLabel_Void; Gateway AimUpdateAimCaller calls AIM UpdateAim(serial, previousSerial) per Appendix L. The original Container status goes Void. New Container rows created for Good / Scrap / Rework outputs. New SerializedPart rows… no, same physical part — do we recreate? Likely we keep the same SerializedPart but move it to the new container via ContainerSerial_Add. The old ContainerSerial row stays (historical — container was voided, serial “left” when container was voided).

  - Pattern B (update-in-place): ContainerSerial_RelocateInPlace (Phase 6 proc) called per serial, with @ChangeReason = 'SortCageSort', migrating to new container. ContainerSerialHistory rows capture old vs. new. Original container still exists as a historical record; a final Container_Close state may be Void, Complete, or a new status Depleted.

- Per Phase 0 decision, one of these is chosen. Plan convention B10 captures the specifics.

- New shipping labels — for each new output container (Good ones), ShippingLabel_Print with LabelTypeCode='Container' and PrintReasonCode='SortCageReIdentify'. If the Good output container is ready to ship, Gateway AimGetNextNumberCaller gets a new ShipperId.

- AIM reconciliation — per FRS Appendix L, UpdateAim(serial, previousSerial) is called for each serial that migrated. Gateway handles the sequence per Phase 0 decision.

### Shipping

The good containers — released from hold, re-sorted as needed — are loaded on the truck.

- Shipping operator at the Shipping Dock scans each container’s shipping label barcode.

- Perspective calls Container_Ship:

Lots.Container_Ship(
    @ContainerId, @TruckId NVARCHAR(50) NULL, @ManifestId BIGINT NULL,
    @AppUserId, @TerminalLocationId)

- Proc validates:

  - Container status = Complete (not Hold, not Void).

  - AimShipperId present (non-NULL).

  - Not already Shipped.

- Update container status → Shipped. Update CurrentLocationId → Shipping Dock (or a “Shipped” abstract location).

- Audit ContainerShipped.

A simple truck-manifest table may be added later; for MVP, Container_Ship records the TruckId on the container header and Perspective produces a printable manifest from a list of containers with the same TruckId.

### Re-auth for high-security actions

Placing holds, releasing holds, voiding labels, scrapping LOTs all require re-authentication per Phase 1’s session model. The re-auth modal confirms the operator’s identity for the specific action. No session-level state change.

## API Layer

### Hold management

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Quality.HoldEvent_Place | @LotId, @HoldTypeCodeId, @NonConformanceId NULL, @Reason NVARCHAR(500), @AppUserId, @TerminalLocationId | Creates HoldEvent (open). Updates Lot status → Hold via Lot_UpdateStatus. B3 invariant: rejects if open hold exists. | Quality.HoldEvent, Lots.Lot_UpdateStatus, Lots.Lot_AssertNotBlocked, Audit.Audit_LogOperation | Hold Management screen | Status, Message, NewId |
| Quality.HoldEvent_Release | @HoldEventId, @ReleaseRemarks, @AppUserId, @TerminalLocationId | Updates HoldEvent with ReleasedAt/By. Updates Lot status → Good (MVP fallback). | Quality.HoldEvent, Lots.Lot_UpdateStatus, Audit.Audit_LogOperation | Hold Management release action | Status, Message |
| Quality.HoldEvent_List | @LotId NULL, @HoldTypeCodeId NULL, @IsOpen BIT NULL, @DateFrom NULL, @DateTo NULL | Read proc. Filterable. | Quality.HoldEvent, Quality.HoldTypeCode, Lots.Lot | Supervisor search | Rowset |
| Quality.HoldEvent_Get | @HoldEventId | Single row. | Quality.HoldEvent | Hold detail | Single row |

### Container state transitions (Phase 7 additions)

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.Container_UpdateStatus | @ContainerId, @NewContainerStatusId, @Reason NVARCHAR(500) NULL, @AppUserId, @TerminalLocationId | Transitions container status. Validates legal transitions (Open→Complete→Shipped; any→Hold; any→Void). Rejects no-op. | Lots.Container, Lots.ContainerStatusCode, Audit.Audit_LogOperation | Hold or re-sort or ship | Status, Message |
| Lots.Container_Ship | See narrative | Final ship gate. | Lots.Container, Lots.Container_UpdateStatus, Audit.Audit_LogOperation | Shipping Dock scan | Status, Message |

### Shipping labels

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.ShippingLabel_Void | @ShippingLabelId, @VoidReason NVARCHAR(500), @AppUserId, @TerminalLocationId | Marks IsVoid=1, VoidedAt, VoidedByUserId. Never deletes. | Lots.ShippingLabel, Audit.Audit_LogOperation | Sort Cage, operator correction | Status, Message |
| Lots.ShippingLabel_List | Filters | Read proc. | Lots.ShippingLabel | Supervisor audit | Rowset |

Note: Lots.ShippingLabel_Print is delivered in Phase 6 (it is invoked by Container_Complete); Phase 7 adds the Void + List / reprint flows that wrap it. The Sort Cage Workflow in this phase invokes ShippingLabel_Void followed by ShippingLabel_Print (from Phase 6) with PrintReasonCode='SortCageReIdentify'.

### Sort Cage re-container (composite)

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.Container_SortCageReContainer | @SourceContainerId, @DispositionsJson NVARCHAR(MAX) (array of {serializedPartId, disposition: Pass\¦Fail\¦Rework, newContainerId?}), @AppUserId, @TerminalLocationId | Composite — iterates dispositions per UJ-05 update-in-place default. For Pass/Rework, call ContainerSerial_RelocateInPlace (Phase 6 proc) which writes ContainerSerialHistory row per moved serial. For Fail, also update affected SerializedPart.LotId to new scrap LOT. Source container marked Depleted. New output containers go through Container_Complete to claim fresh AIM Shipper IDs from the pool (Phase 6) and trigger async print dispatch (Phase 6 + Phase 7 safety sweep). | Many — see narrative | Sort Cage Workflow commit | Status, Message |

### AIM Shipper ID pool — topup + config (UJ-04, FDS-07-010c)

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Lots.AimShipperIdPool_Topup | @AimShipperId NVARCHAR(50), @FetchedInterfaceLogId BIGINT | INSERT a fresh ID returned by AIM. Called by aim-pool-topup-loop Gateway script for each successful AIM GetNextNumber response. UNIQUE on AimShipperId protects against double-INSERT on retry. | Lots.AimShipperIdPool, Audit.InterfaceLog (already written by caller) | Gateway timer script per AIM.GetNextNumber response | Status, Message, NewId |
| Lots.AimShipperIdPool_GetDepth | (none) | Single result set: (AvailableCount INT, OldestAvailableAt DATETIME2(3)). Drives topup-loop trigger + alarm thresholds + supervisor wallboard. | Lots.AimShipperIdPool | Gateway script every tick; supervisor view binding | Single row |
| Lots.AimShipperIdPool_GetByContainer | @ContainerId BIGINT | Single result set with the consumed pool row + linked Audit.InterfaceLog row. End-to-end provenance: from Container.AimShipperId back to the AIM GetNextNumber call that issued it. | Lots.AimShipperIdPool, Audit.InterfaceLog | Container detail / supervisor audit | Single row or empty |
| Lots.AimPoolConfig_Get | (none) | Returns the single config row: (TargetBufferDepth, TopupThreshold, AlarmWarningDepth, AlarmCriticalDepth). | Lots.AimPoolConfig | Gateway scripts + Configuration Tool admin screen | Single row |
| Lots.AimPoolConfig_Update | @TargetBufferDepth INT, @TopupThreshold INT, @AlarmWarningDepth INT, @AlarmCriticalDepth INT, @AppUserId BIGINT | Updates the four thresholds. Validates per FDS-07-010c CHECK ordering: Critical < Warning < Topup < Target. Admin-elevated per FDS-04-007. Audit via Audit.ConfigLog. | Lots.AimPoolConfig, Audit.Audit_LogConfigChange | Configuration Tool admin screen | Status, Message |

## Gateway Scripts

| Script | Purpose | Trigger | External System | Audit |
| --- | --- | --- | --- | --- |
| aim-pool-topup-loop (Gateway timer — UJ-04 / FDS-07-010) | Phase 7 ownership. Every ~30s: read pool depth via AimShipperIdPool_GetDepth + config via AimPoolConfig_Get; if AvailableCount < TopupThreshold, repeatedly call AIM.GetNextNumber until reaching TargetBufferDepth. Each AIM call → Audit.InterfaceLog + AimShipperIdPool_Topup INSERT. On AIM failure: log + abandon this cycle + retry next tick (no backoff — script just re-evaluates depth). Pool alarm evaluation (warning / critical / exhausted) co-fires with topup tick or sibling alarm script. Auto-clear on recovery. | Gateway timer (~30s) | AIM | InterfaceLog; alarms |
| print-job-safety-sweep (Gateway timer — UJ-18 / FDS-07-006b) | Phase 7 ownership. Every 5min: SELECT FROM Lots.ShippingLabel WHERE PrintedAt IS NULL AND PrintFailedAt IS NULL AND CreatedAt < NOW() - 60s (orphans from Gateway-restart-mid-message etc.). For each orphan, re-fire system.util.sendMessageAsync('mes', 'print-shipping-label', {ShippingLabelId}). If orphan count > 5, fire stranded-prints alarm: supervisor wallboard tile turns critical + IT notification (mirroring AIM pool alarm pattern). Stranded threshold is hardcoded for MVP; promote to a config column post-deploy if MPP wants tunability. | Gateway timer (5 min) | — | InterfaceLog; alarms |
| AimPlaceOnHoldCaller (sync direct-call per UJ-18 special case) | Calls AIM PlaceOnHold(aimShipperId) synchronously from inside Container_UpdateStatus’s Gateway-script wrapper. Logs request + response. | Called from Container_UpdateStatus when status = Hold AND container was already shipped to AIM | AIM | InterfaceLog |
| AimReleaseFromHoldCaller (sync direct-call per UJ-18 special case) | Calls AIM ReleaseFromHold(aimShipperId). | Called from Container_UpdateStatus when status returns from Hold | AIM | InterfaceLog |
| AimUpdateAimCaller (sync direct-call per UJ-18 special case) | Calls AIM UpdateAim(serial, previousSerial) per Appendix L. Used during Sort Cage serial migration. | Called from Container_SortCageReContainer per migrated serial | AIM | InterfaceLog |
| ShippingLabelReprintDispatcher | Operator-driven reprint via FDS-07-009 — fires system.util.sendMessageAsync('mes', 'print-shipping-label', {ShippingLabelId}) for the new ShippingLabel row created by ShippingLabel_Reprint. Same Gateway-script-async path as Phase 6’s initial print. | Operator triggers from print-failure banner Reprint action OR Sort Cage re-pack flow | Zebra | InterfaceLog |
| ManifestPrinter | Renders truck manifest (list of containers with same TruckId); dispatches to dock printer as PDF or ZPL. Sync direct-call OK — manifest print is operator-triggered, not on a critical path. | Manifest print action on Shipping Dock | Printer | InterfaceLog |

## Perspective Views

| View | Purpose |
| --- | --- |
| Hold Management | Multi-filter LOT search; multi-select; hold place / release flow with re-auth modal. |
| Hold Detail | Single HoldEvent detail — reason, placed/released timestamps, affected containers, release action. |
| Sort Cage Workflow | Container tray grid with disposition buttons per serial; session-state pending dispositions; commit action invokes Container_SortCageReContainer. |
| Shipping Dock | Scan shipping label barcode → Container_Ship; lists loaded containers; truck ID entry; print manifest action. |
| Manifest Viewer | Printable manifest for a given TruckId. |
| Shipping Label Audit | Filter / search ShippingLabel history; show void chains. |

## Test Coverage

New test suite at sql/tests/0019_PlantFloor_Hold_Sort_Shipping/:

| File | Covers |
| --- | --- |
| 010_HoldEvent_Place.sql | Creates HoldEvent open; updates Lot status; B3 rejects duplicate open; blocked LOT rejects (Closed/Scrap already). |
| 020_HoldEvent_Release.sql | Updates ReleasedAt; restores Lot status; rejects if already released. |
| 030_Container_UpdateStatus.sql | Legal transitions pass; illegal reject; no-op rejects. |
| 040_Container_Ship.sql | Shipping succeeds when Complete + AimShipperId present; Hold rejects; Void rejects; already Shipped rejects. |
| 050_ShippingLabel_Print_Void.sql | Print creates row; void marks IsVoid; void of already-void rejects. |
| 060_Container_SortCageReContainer_patternA.sql (if void-and-recreate) | Original container voided; ContainerSerial left; new container created with ContainerSerial_Add; AIM update logged. |
| 070_Container_SortCageReContainer_patternB.sql (if update-in-place) | ContainerSerial relocated; ContainerSerialHistory row per serial; original container marked Depleted. |
| 080_Hold_cascades_to_containers.sql | HoldEvent_Place on a LOT with shipped containers triggers Container_UpdateStatus=Hold for each. |

Target: 120–160 passing tests in suite 0019.

## Phase 7 complete when

- Migration 0016_phase7_hold_sort_shipping.sql applied; LogEventType + HoldTypeCode + PrintReasonCode seeds present; B10 schema applied (if update-in-place).

- Hold, Container status, ShippingLabel, and Sort Cage procs delivered.

- All tests in sql/tests/0019_PlantFloor_Hold_Sort_Shipping/ pass (target 120–160).

- Gateway scripts AimPlaceOnHoldCaller, AimReleaseFromHoldCaller, AimUpdateAimCaller, ShippingZplDispatcher, ManifestPrinter implemented against AIM mock + dev Zebra.

- Perspective Hold Management, Sort Cage Workflow, Shipping Dock, Manifest views implemented.

- End-to-end: multi-LOT hold → container hold cascades → sort cage reclassifies serials → new containers ship → AIM calls logged.

- B10 convention text in this document matches the delivered pattern (A or B).

# Phase 8 — Downtime + Shift Boundary (Parallel Track)

Goal: Capture machine downtime events (manual and PLC-driven), support late-binding reason assignment, capture warm-up / setup shot counts, and apply shift-boundary rules for open downtime continuity. Runs in parallel with Phases 2–7 as soon as Phase 1 foundation lands.

Dependencies: Phase 1 (foundation — Shift runtime, LOT core). No direct dependency on Phases 2–7.

Status: Blocked on Phase 1 only; a separate team can develop Phase 8 concurrently with Phases 2–7.

## Data Model Changes

Migration sql/migrations/versioned/0017_phase8_downtime_shift.sql:

- Seed Audit.LogEventType entries: DowntimeStarted, DowntimeEnded, DowntimeReasonAssigned, ShiftBoundaryCarryover.

- If not already present from Arc 1: seed Oee.DowntimeSourceCode rows (Manual, PLC). (These were seeded in Arc 1 Phase 8; verify.)

- If Phase 0 produced a ShiftBoundaryCarryoverRuleCode or similar code table, seed its rows here.

Tables used: Oee.DowntimeEvent, Oee.DowntimeSourceCode, Oee.DowntimeReasonCode, Oee.DowntimeReasonType, Oee.Shift, Oee.ShiftSchedule, Audit.OperationLog, Audit.InterfaceLog (PLC events).

## Open Items Affecting This Phase

| Item | Fallback / Resolution |
| --- | --- |
| UJ-10 shift boundary carryover | Phase 0 decision applied in Shift_End and in the boundary ticker. Fallback: leave open DowntimeEvent rows open across shift boundaries (no auto-close); supervisor can manually close if stale. |
| UJ-14 warm-up shots | Captured on DowntimeEvent.ShotCount when DowntimeReasonType='Setup'. Already seeded schema — Phase 8 ensures the procs honor it. |

## State & Workflow

### Manual downtime entry

Carlos’s die sticks at 6:45am. He taps “Record Downtime” on the Die Cast screen’s always-visible panel.

- Modal opens with:

  - Machine name (pre-populated from terminal’s zone).

  - Start time (pre-filled with current timestamp; editable backward within a reasonable window).

  - Reason picker — filtered to DowntimeReasonCodes whose Area matches this machine’s parent Area.

  - Setup sub-form: if selected reason’s DowntimeReasonType='Setup', a ShotCount input appears (UJ-14).

  - Notes textarea.

- He selects EQ-DIE-STICK, notes “die fouled”, submits. Perspective calls DowntimeEvent_Start:

Oee.DowntimeEvent_Start(
    @LocationId, @DowntimeSourceCodeId=Manual, @DowntimeReasonCodeId,
    @ShotCount NULL, @StartedAt, @Remarks,
    @AppUserId, @TerminalLocationId)

- Proc validates:

  - Location exists and is a Machine-type.

  - B3: no open DowntimeEvent already exists for this Location.

  - If reason provided, reason’s Area matches machine’s Area.

- Insert row with EndedAt NULL, audit as DowntimeStarted.

### Ending downtime

At 6:57am Carlos clears the die. Taps “End Downtime” (same panel).

- Confirmation modal: “End downtime EQ-DIE-STICK at 06:57? Notes?”

- Submit. Perspective calls DowntimeEvent_End(@DowntimeEventId, @EndedAt, @Remarks, @AppUserId, @TerminalLocationId).

- Proc validates: event exists and is open; @EndedAt > @StartedAt.

- If the active reason type = Setup and ShotCount was not captured, Perspective may prompt for ShotCount now (UJ-14).

- Update EndedAt, append Remarks. Audit DowntimeEnded.

### PLC-driven downtime

The PLC on a machine exposes a MachineStopped tag. A per-machine Gateway script watches the edge.

- Gateway DowntimePlcWatcher detects MachineStopped=1.

- Calls DowntimeEvent_Start(@LocationId, @DowntimeSourceCodeId=PLC, @DowntimeReasonCodeId=NULL, ...) — reason NULL per B7 (late-binding).

- Insert event. Audit.

- Operator sees the event on their screen with a “Classify” button.

- When operator selects a reason and submits: Perspective calls DowntimeReasonCode_Assign(@DowntimeEventId, @DowntimeReasonCodeId, @ShotCount NULL, @AppUserId, @TerminalLocationId). Proc validates reason not already assigned; updates the row; audit.

- On MachineStopped=0 edge: Gateway calls DowntimeEvent_End. Reason may still be NULL — that’s allowed per B7.

### Shift boundary carryover

At shift boundary (e.g., 14:00 Mon–Fri), the ShiftBoundaryTicker (Phase 1) fires. Per Phase 0’s UJ-10 rule, one of these behaviors applies:

- Close open downtimes at shift end. Any open DowntimeEvent rows have EndedAt = shift's ActualEnd written; new events started for the new shift if the machine is still down (the PLC watcher will restart on the next edge).

- Carry open downtimes across. Open DowntimeEvent rows stay open. When they eventually end, they may span shift boundaries. OEE calculation (FUTURE) would proration by shift.

- Hybrid — open downtime associated with the starting shift. Assign ShiftId on the DowntimeEvent when started; reports group by ShiftId regardless of clock time.

Phase 0 chooses. Plan text codifies. Phase 8 delivers the behavior the chosen rule specifies.

### Warm-up / setup shot capture

Setup-type downtime (tooling changeover) involves warm-up shots. Per UJ-14:

- When starting a Setup-type downtime, the operator may capture the initial ShotCount (or 0).

- Warm-up shots run during downtime. They’re captured separately from production shots — either as ProductionEventValue.WarmupShotCount on the associated Die Cast template (Phase 3 provides the field), or as an incremented counter on the open DowntimeEvent.

- When ending the Setup downtime, the final ShotCount is recorded on the DowntimeEvent. Good production shots that follow are written via normal ProductionEvent_Record calls.

### Supervisor dashboard

Supervisor Dashboard view shows per-location per-shift:

- Open downtime events.

- Unclassified (reason NULL) downtime events.

- Total downtime duration in current shift.

- Production event count and piece count totals.

Drill-down from dashboard opens event lists for export / review. (Full OEE calculations are FUTURE — this dashboard is the MVP approximation.)

## API Layer

| Procedure | Parameters | Notes | Dependencies | Executed When | Output |
| --- | --- | --- | --- | --- | --- |
| Oee.DowntimeEvent_Start | @LocationId, @DowntimeSourceCodeId, @DowntimeReasonCodeId NULL, @ShotCount NULL, @StartedAt DATETIME2(3), @Remarks NULL, @AppUserId, @TerminalLocationId | Creates open event. B3 invariant: one open per Location. | Oee.DowntimeEvent, Oee.DowntimeSourceCode, Oee.DowntimeReasonCode, Oee.Shift, Audit.Audit_LogOperation | Manual operator, PLC edge | Status, Message, NewId |
| Oee.DowntimeEvent_End | @DowntimeEventId, @EndedAt DATETIME2(3), @ShotCount NULL, @Remarks NULL, @AppUserId, @TerminalLocationId | Closes open event. Validates > StartedAt. | Oee.DowntimeEvent, Audit.Audit_LogOperation | Operator or PLC | Status, Message |
| Oee.DowntimeReasonCode_Assign | @DowntimeEventId, @DowntimeReasonCodeId, @ShotCount NULL, @AppUserId, @TerminalLocationId | Late-binding reason. Refuses to overwrite an assigned reason. Validates reason’s Area matches Location’s Area. | Oee.DowntimeEvent, Oee.DowntimeReasonCode, Audit.Audit_LogOperation | Operator or supervisor classifying | Status, Message |
| Oee.DowntimeEvent_List | @LocationId NULL, @ShiftId NULL, @IsOpen BIT NULL, @DateFrom NULL, @DateTo NULL, @IsUnclassified BIT NULL | Read proc with filters. | Oee.DowntimeEvent, Oee.DowntimeReasonCode | Supervisor dashboard, reports | Rowset |
| Oee.DowntimeEvent_Get | @DowntimeEventId | Single row. | Oee.DowntimeEvent | Event detail drill-down | Single row |
| Oee.DowntimeEvent_CarryAcrossShift | @OutgoingShiftId, @IncomingShiftId, @CarryoverRule NVARCHAR(50) | Internal helper — implements Phase 0 UJ-10 rule when Shift_End fires. Called by Shift_End in its expanded form (Phase 8 extends Phase 1’s Shift_End). | Oee.DowntimeEvent, Audit.Audit_LogOperation | Internal from Shift_End | Status, Message, CarryoverCount INT |

## Gateway Scripts

| Script | Purpose | Trigger | External System | Audit |
| --- | --- | --- | --- | --- |
| DowntimePlcWatcher (one per machine with PLC integration) | Watches MachineStopped or equivalent tag; calls DowntimeEvent_Start on rising edge, DowntimeEvent_End on falling edge. | OPC tag edges | PLC (TOPServer) | InterfaceLog entries |
| ShiftBoundaryTicker (delivered Phase 1, extended here) | Phase 8 extends the Phase 1 ticker to invoke DowntimeEvent_CarryAcrossShift per Phase 0 rule. | 60s timer | — | InterfaceLog for carryover decisions |

## Perspective Views

| View | Purpose |
| --- | --- |
| Downtime Entry (embedded panel on station screens) | Always-visible Record Downtime / End Downtime / Classify Event actions. |
| Supervisor Dashboard | Per-machine per-shift downtime counts, durations, unclassified flags. Drill into event lists. |
| Downtime Event List | Filterable list with export. |
| Downtime Event Detail | Single event — timeline, reason, shots, remarks, edit (re-auth required). |

## Test Coverage

New test suite at sql/tests/0020_PlantFloor_Downtime_Shift/:

| File | Covers |
| --- | --- |
| 010_DowntimeEvent_Start.sql | Creates open row; B3 rejects duplicate open; rejects if Location not a Machine; Setup type with ShotCount stored. |
| 020_DowntimeEvent_End.sql | Closes event; rejects if EndedAt < StartedAt; rejects if already ended. |
| 030_DowntimeReasonCode_Assign.sql | Assigns reason to unclassified event; rejects overwrite; rejects Area mismatch. |
| 040_DowntimeEvent_carryover_closeAtEnd.sql (rule A) | Shift_End closes open events when rule = CloseAtEnd. |
| 050_DowntimeEvent_carryover_carryOpen.sql (rule B) | Shift_End leaves open events; event can span boundary. |
| 060_DowntimeEvent_carryover_associateWithStart.sql (rule C) | ShiftId captured at Start; never updated by boundary. |
| 070_Warmup_ShotCount_capture.sql | UJ-14: Setup downtime event captures ShotCount; non-Setup rejects ShotCount silently (ignored or enforced NULL per design). |

Target: 60–90 passing tests in suite 0020.

## Phase 8 complete when

- Migration 0017_phase8_downtime_shift.sql applied; LogEventType seeds present; Phase 0 carryover rule code-table (if any) seeded.

- DowntimeEvent_Start, _End, DowntimeReasonCode_Assign, DowntimeEvent_CarryAcrossShift, _List, _Get procs delivered.

- Phase 1’s ShiftBoundaryTicker extended to call carryover helper per Phase 0 rule.

- All tests in sql/tests/0020_PlantFloor_Downtime_Shift/ pass (target 60–90).

- Gateway DowntimePlcWatcher implemented against dev PLC simulator (one watcher config per machine).

- Perspective Downtime Entry panel and Supervisor Dashboard implemented.

- End-to-end: PLC simulator machine-stopped event creates an unclassified DowntimeEvent; operator classifies it; event ends on PLC edge; reports show correct shift association.

## Out of Scope

Explicitly excluded from this plan — handled elsewhere or deferred:

- OEE Snapshot calculation. Oee.OeeSnapshot table exists in the data model as FUTURE scope. No Phase is dedicated to it; no stored procs, no Gateway scripts. Post-MVP workstream.

- PD Reports replacement. The four legacy Productivity Database reports (Die Shot, Rejects, Downtime, Production) are a separate Reporting workstream driven from the data captured here. Ignition Reporting module or an equivalent tool will consume the ProductionEvent, RejectEvent, DowntimeEvent, and Shift tables directly.

- Macola integration. FUTURE — not in this plan.

- Intelex integration. FUTURE — NCM/Failure Analysis remains in Intelex separately.

- Pixel-level Perspective mockups and Perspective JSON project exports. Functional view descriptions only. Mockup production, if done, is a parallel workstream.

- Bit-level OPC tag addresses and PLC ladder logic. See reference/5GO_AP4_Automation_Touchpoint_Agreement.pdf and FRS Appendix C.

- Production-grade PLC firmware changes. Assumed complete by PLC integrator before Phase 6 commissioning.

- Dedicated Parts.Die + Parts.DieLifeEvent tables. Deferred unless Phase 0 escalates OI-10. Default is LocationAttribute-based shot counts.

## Open Items Affecting This Plan

| Item | Status as of 2026-04-16 | Phase affected | Resolution path |
| --- | --- | --- | --- |
| OI-06 / UJ-01 Auth & session | Pending MPP | Phase 1 | Phase 0 workshop |
| UJ-10 Shift boundary carryover | Open | Phases 1, 8 | Phase 0 workshop |
| UJ-16 HardwareInterlockBypassed scope | Pending internal + MPP | Phase 6 | Phase 0 workshop |
| UJ-05 Sort Cage serial migration | Open | Phase 7 (B10 convention) | Phase 0 workshop |
| OI-02 / UJ-13 Container closure | Open | Phase 6 | Opportunistic Phase 0; fallback in plan |
| UJ-17 Vision vs barcode | Pending internal | Phase 6 | Opportunistic Phase 0; fallback in plan |
| UJ-11 / UJ-19 Paper vs real-time, PD replacement | Open | All operator phases | Deployment rollout decision — not a design blocker |
| UJ-08 LOT merge rules | Open | Phase 2 | MVP ships hardcoded; refactor post-MVP if required |
| OI-10 Tool life tracking | Open | Phase 3 | Opportunistic Phase 0; fallback in plan |
| UJ-03 Sub-LOT split auto vs manual | Pending internal | Phase 5 | Auto with override chosen; Phase 0 confirms |

See MPP_MES_Open_Issues_Register.docx for full text and decision history.

## Related Documents

| Document | Relevance |
| --- | --- |
| MPP_MES_SUMMARY.md | Project index, scope matrix overview |
| MPP_MES_DATA_MODEL.md (v1.5) | Every table referenced in this plan |
| MPP_MES_FDS.md (v0.7) | Functional Design Specification — FDS-03-017a, FDS-11-011, all others referenced |
| MPP_MES_USER_JOURNEYS.md (v0.5) | Arc 2 narrative — this plan is the execution map for the Arc 2 journey |
| MPP_MES_ERD.html | Visual ERD — confirm FK linkages |
| MPP_MES_PHASED_PLAN_CONFIG_TOOL.md (v1.6) | Arc 1 plan — the predecessor and the source of Cross-Cutting Concerns and the Stored Procedure Template |
| MPP_MES_Open_Issues_Register.docx | Open items tracking |
| sql_best_practices_mes.md | SQL conventions |
| sql_version_control_guide.md | Migration + reset workflow |
| reference/5GO_AP4_Automation_Touchpoint_Agreement.pdf | PLC/MIP bit-level protocol |
| reference/MPP_FRS_Draft.pdf | Source FRS, Appendix C (OPC tags) and Appendix L (AIM methods) especially |
| docs/superpowers/specs/2026-04-16-arc2-phased-plan-design.md | Design spec for this plan |