# MPP MES — Phased Development Plan: Configuration Tool

Table of Contents

# MPP MES — Phased Development Plan: Configuration Tool

Document: MPP-MES-DEVPLAN-CONFIG-001 Project: Madison Precision Products MES Replacement Prepared By: Blue Ridge Automation Version: 0.1 Date: 2026-04-10

## Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 0.1 | 2026-04-10 | Blue Ridge Automation | Initial phased plan covering 8 configuration tool phases. Each phase scopes data model, API layer (Named Queries → stored procedures), and Perspective frontend requirements. Conceptual — no SQL scripts produced. |

## Purpose

This document scopes the Configuration Tool half of the MES build (Arc 1 from MPP_MES_USER_JOURNEYS.md). The Configuration Tool is the engineering- and admin-facing application that engineers, supervisors, and IT staff use to set up the plant model, item master, BOMs, routes, quality specs, and reference codes before any LOT moves on the shop floor.

It is intentionally separated from the Plant Floor build (Arc 2). Per the open-issues analysis on 2026-04-10, none of the 29 open issues are blocking on Configuration Tool decisions — Arc 1 is unblocked and can proceed in parallel with Arc 2 customer/Ben validation work.

This document is conceptual ideation, not implementation: - No SQL scripts are produced. - Stored procedures are listed by name and signature, not implemented. - Ignition Perspective screens are described in functional terms, not designed. - Effort estimates are deliberately omitted — these will come during planning with the new collaborator.

## Architecture Pattern

### Ignition vs. .NET — what’s different about the API layer

In a traditional .NET MES application, the API layer would be a REST/gRPC service exposing CRUD endpoints, with an ORM (Entity Framework, Dapper) talking to the database. Authentication would be middleware, audit logging would be cross-cutting filters, and the frontend (React, Angular, WPF) would consume JSON.

In the Ignition Perspective architecture, the “API layer” is Ignition Named Queries:

- Each CRUD operation is an Ignition Named Query defined in the Gateway.

- Each Named Query is a parameterized call to a stored procedure in SQL Server. We never embed inline SQL in Perspective views or Gateway scripts (parameterization is non-negotiable per the security guidance in sql_best_practices_mes.md).

- The stored procedure is where business logic, validation, soft-delete logic, and audit logging live. The procedure writes a row to Audit.ConfigLog for every mutation it performs.

- Perspective views invoke Named Queries via system.db.runNamedQuery() (Gateway scripts) or via the Named Query Binding on a Perspective component (UI-driven).

- Authentication is handled by Ignition’s built-in identity provider (AD + Ignition roles). The currently authenticated user is read from the session and passed to the stored procedure as @AppUserId for audit attribution.

- The terminal_location_id for Configuration Tool work is typically the engineering workstation’s Location record (Cell-tier, definition = Terminal, parented under a SupportArea or office area).

Standard Named Query → Stored Procedure mapping:

| Operation | Named Query name | Stored Procedure | Notes |
| --- | --- | --- | --- |
| List | <Entity>.List | <Entity>_List | Optional filter parameters; returns rows |
| Get one | <Entity>.Get | <Entity>_Get | Single row by Id |
| Create | <Entity>.Create | <Entity>_Create | Returns new Id; writes ConfigLog row |
| Update | <Entity>.Update | <Entity>_Update | Validates, writes ConfigLog row |
| Soft-delete | <Entity>.Deprecate | <Entity>_Deprecate | Sets DeprecatedAt; writes ConfigLog row |
| New version | <Entity>.CreateNewVersion | <Entity>_CreateNewVersion | For versioned entities (BOMs, routes, quality specs) |

Stored procedure naming convention: <Entity>_<Action> — no Microsoft sp_ prefix (avoids name-resolution overhead reserved for system procs). Pascal-case matching the table names per the project naming convention.

Note on sql_best_practices_mes.md: That doc still references snake_case and deprecated_at lowercase. It predates the 2026-04-09 naming convention change to UpperCamelCase. It needs a refresh pass before the new collaborator starts — schedule that as a follow-up task.

## Cross-Cutting Concerns (Apply to Every Phase)

These rules apply to every entity in every phase. The plan does not repeat them per phase.

- Audit attribution. Every Create/Update/Deprecate stored procedure takes @AppUserId INT and writes a row to Audit.ConfigLog capturing the user, the entity type and Id, the action, the old and new values where applicable, and the timestamp.

- Soft delete only. Hard DELETE is forbidden for any table with downstream references. Use DeprecatedAt (set non-null to deactivate). Procedures should validate that an entity has no active dependents before deprecating.

- Versioning where applicable. BOMs, route templates, quality specs, and operation templates all carry VersionNumber + EffectiveFrom + DeprecatedAt. Production records reference the version that was active at the time, not the latest.

- No reference loops. Validate parent-child relationships server-side (e.g., a Location.ParentLocationId cannot equal its own Id, and the chain cannot cycle).

- Code-table-backed status. Any status or type field is an FK to a code table, not a free-text column or magic integer.

- Parameterized procedure calls. Named Queries always use named parameters. No string concatenation, no dynamic SQL on the Perspective side.

- Optimistic locking on Update procedures: pass @RowVersion (or @UpdatedAt) and the procedure rejects the update if it doesn’t match. Prevents lost updates from concurrent edits.

- Server-side validation. Validation lives in the stored procedure, not just the Perspective form. The frontend may pre-validate for UX, but the proc is the authority.

- AppUser must exist before any other CRUD work. Every Create/Update/Deprecate references a user. Phase 2 establishes this baseline before Phase 4+ depends on it.

- Perspective permissions. Each Configuration Tool screen is gated by an Ignition role (Engineering, Admin). Operators cannot reach Configuration screens — enforced at the Perspective view security level, not just hidden.

## Phase Map and Dependencies

Phase 1 (Plant Model)
  ├──→ Phase 2 (Identity & Audit Foundation)        (depends only on Phase 1's Location for terminal attribution)
  │     └──→ Phase 3 (Reference Lookups)            (small fixed code tables; no real deps)
  │           ├──→ Phase 4 (Item Master & Container Config)
  │           │     ├──→ Phase 5 (Process Definition: Routes & Operations)
  │           │     │     └──→ Phase 6 (BOM Management)
  │           │     └──→ Phase 7 (Quality Configuration)
  │           └──→ Phase 8 (Operations Reference Data: Downtime, Shifts, OPC)

Phases 1, 2, and 3 are foundation and must run roughly in order. Phases 4–8 can be parallelized once 1–3 are done; the only hard dependency among them is Phase 6 (BOMs) needing Phase 4 (Items).

## Phase 1 — Foundation: Plant Model & Location Schema

Goal: Stand up the three-tier polymorphic location model and load the seed machine list. Without this, nothing else can be created.

Dependencies: None.

Status: Unblocked. Ready to start.

### Data Model

Tables involved (all from the Location schema, per MPP_MES_DATA_MODEL.md §1):

| Table | Role |
| --- | --- |
| LocationType | The 5 ISA-95 tiers (Enterprise, Site, Area, WorkCenter, Cell). Seeded at deployment, read-only thereafter. |
| LocationTypeDefinition | Polymorphic kinds within a tier (Terminal, DieCastMachine, CNCMachine, ProductionArea, etc.). Seeded with initial set, extensible by Engineering role. |
| LocationAttributeDefinition | Per-kind attribute schema (e.g., Tonnage for DieCastMachine, IpAddress for Terminal). |
| Location | Instances. Self-referential via ParentLocationId. Every row references one LocationTypeDefinition. |
| LocationAttribute | Attribute values per location. FK enforces that the attribute definition belongs to the location’s own definition. |

Seed data to load (Phase 1): - 5 LocationType rows (hard-coded at deployment) - ~15 initial LocationTypeDefinition rows (per MPP_MES_DATA_MODEL.md Phase 1 seed table) - ~20 initial LocationAttributeDefinition rows (Tonnage, NumberOfCavities, IpAddress, DefaultPrinter, etc.) - The MPP plant root: 1 Enterprise row, 1 Site row, 5 Area rows (Die Cast, Trim Shop, Machine Shop, Production Control, Quality Control) - All ~209 machines from reference/seed_data/machines.csv as Location records under appropriate Areas, with LocationTypeDefinition resolved from the machine’s process (e.g., DieCast# → DieCastMachine, MS Machine → CNCMachine) - Tonnage and cycle time values from machines.csv columns loaded as LocationAttribute rows

### API Layer (Named Queries → Stored Procedures)

LocationType (read-only): - LocationType_List — returns all 5 tiers - LocationType_Get @Id

LocationTypeDefinition (full CRUD): - LocationTypeDefinition_List @LocationTypeId NULL — optional filter by tier - LocationTypeDefinition_Get @Id - LocationTypeDefinition_Create @LocationTypeId, @Code, @Name, @Description, @AppUserId - LocationTypeDefinition_Update @Id, @Name, @Description, @AppUserId - LocationTypeDefinition_Deprecate @Id, @AppUserId (rejects if any active Location references it)

LocationAttributeDefinition (full CRUD, scoped to a definition): - LocationAttributeDefinition_ListByDefinition @LocationTypeDefinitionId - LocationAttributeDefinition_Get @Id - LocationAttributeDefinition_Create @LocationTypeDefinitionId, @AttributeName, @DataType, @IsRequired, @DefaultValue, @Uom, @SortOrder, @Description, @AppUserId - LocationAttributeDefinition_Update @Id, @AttributeName, @DataType, @IsRequired, @DefaultValue, @Uom, @SortOrder, @Description, @AppUserId - LocationAttributeDefinition_Deprecate @Id, @AppUserId (rejects if any LocationAttribute references it)

Location (full CRUD + tree queries): - Location_List @ParentLocationId NULL, @LocationTypeDefinitionId NULL — children of a parent and/or filtered by kind - Location_GetTree @RootLocationId — recursive CTE returning the hierarchy from a root down - Location_GetAncestors @LocationId — recursive CTE returning ancestors from this location up to the Enterprise root - Location_GetDescendantsOfType @LocationId, @LocationTypeId — e.g., “all Cells under the Die Cast Area” - Location_Get @Id — returns location plus all its current LocationAttribute values - Location_Create @LocationTypeDefinitionId, @ParentLocationId, @Name, @Code, @Description, @AppUserId - Location_Update @Id, @Name, @Code, @Description, @AppUserId - Location_Deprecate @Id, @AppUserId (rejects if any active Lot.CurrentLocationId, LotMovement, etc. reference it)

LocationAttribute (per-instance attribute values): - LocationAttribute_GetByLocation @LocationId — returns all current values for a location - LocationAttribute_Set @LocationId, @LocationAttributeDefinitionId, @AttributeValue, @AppUserId — upsert (insert or update one row); validates that the definition belongs to the location’s definition - LocationAttribute_Clear @LocationId, @LocationAttributeDefinitionId, @AppUserId — remove a value (set to NULL or delete the row, depending on whether definition is IsRequired)

Seed loading (one-time): - Location_BulkLoadMachinesFromSeed @CsvData NVARCHAR(MAX), @AppUserId — accepts the machines.csv content as a delimited blob, parses, and creates Location rows under the appropriate Areas. Or loaded via a separate Ignition Gateway script that calls Location_Create per row. (Implementation choice deferred — both work.)

### Frontend (Perspective Views)

| View | Purpose |
| --- | --- |
| Plant Hierarchy Browser | Tree component (Perspective Tree or custom recursive accordion) showing the plant model from Enterprise → Site → Area → WorkCenter → Cell. Click a node to load its details in a side panel. Drag-to-reparent (with audit log) optional for v1. |
| Location Details Panel | Right-side drawer triggered by selecting a tree node. Shows Name, Code, Description, Type/Definition (read-only after create), Parent (read-only after create), and a dynamic attributes form rendered from the location’s LocationAttributeDefinition set. Save invokes Location_Update and LocationAttribute_Set for each changed attribute. |
| Add Location Modal | Triggered from a tree node’s context menu. Form: select a LocationTypeDefinition (dropdown filtered by what’s valid as a child of the parent’s tier), enter Name, Code, Description. Submit invokes Location_Create. |
| Location Type Definition Editor | Engineering/Admin only. List of all LocationTypeDefinition rows grouped by LocationType. Add/edit definitions, with an embedded sub-table of LocationAttributeDefinition rows (the attribute schema). |
| Bulk Seed Loader | One-time-use screen (or Gateway script) for loading machines.csv into Location rows. Shows a preview table from the CSV, lets the engineer map process types to definitions (e.g., MachDesc starting with “DieCast” → DieCastMachine), and triggers the bulk load. |

### Phase 1 complete when

- 5 LocationType rows seeded

- ~15 LocationTypeDefinition rows seeded with their attribute schemas

- The MPP plant tree exists from Enterprise root down to all 209 machines

- Tonnage, cycle time, and NumberOfCavities attribute values from machines.csv are loaded as LocationAttribute rows

- Engineering can browse the tree, click a machine, and see/edit its attributes

- Engineering can add a new LocationTypeDefinition (e.g., “TestStand” if a new kind is needed)

- Every mutation lands in Audit.ConfigLog with the user’s clock number recorded

## Phase 2 — Identity & Audit Foundation

Goal: Establish AppUser records and the audit log lookup tables. Without this, no other phase can record CreatedByUserId / UpdatedByUserId references or audit log entries.

Dependencies: Phase 1 (need at least one Location of definition Terminal for engineering workstations).

Status: Unblocked. Should run immediately after Phase 1.

### Data Model

| Table | Role |
| --- | --- |
| AppUser | One row per MES user. Backed by AD identity. Captures clock number + PIN hash for shop-floor convenience login. Referenced for audit attribution everywhere. |
| Audit.LogSeverity | Code table: Info, Warning, Error, Critical. Seeded. |
| Audit.LogEventType | Code table: LotCreated, LotMoved, ProductionRecorded, ConfigChanged, etc. Seeded with the initial set, extensible. |
| Audit.LogEntityType | Code table: Location, Item, Lot, BOM, etc. Seeded from the entity table list. |
| Audit.ConfigLog | The destination for all Configuration Tool audit entries. Every mutation in every phase writes here. |

### API Layer

AppUser: - AppUser_List @IncludeDeprecated BIT = 0 — returns active users by default - AppUser_Get @Id - AppUser_GetByAdAccount @AdAccount — for session resolution at login - AppUser_GetByClockNumber @ClockNumber — for shop-floor login - AppUser_Create @AdAccount, @DisplayName, @ClockNumber, @PinHash, @IgnitionRole, @AppUserId (admin creates user; the @AppUserId is the admin’s Id for audit) - AppUser_Update @Id, @DisplayName, @ClockNumber, @PinHash, @IgnitionRole, @AppUserId - AppUser_Deprecate @Id, @AppUserId — rejects if there are active Lot rows referencing this user as creator (or whatever soft-delete dependency rule applies) - AppUser_SetPin @Id, @PinHash, @AppUserId — separate proc for password resets to avoid surfacing it in the general Update flow

Audit lookup tables (read-only after seeding): - LogSeverity_List - LogEventType_List - LogEntityType_List

Audit.ConfigLog (read-only from Configuration Tool — written only by other procs): - ConfigLog_List @StartDate, @EndDate, @LogEntityTypeId NULL, @AppUserId NULL — paged, filterable - ConfigLog_GetByEntity @LogEntityTypeId, @EntityId — “show me everything that’s ever been changed about this Item / Location / BOM”

### Frontend (Perspective Views)

| View | Purpose |
| --- | --- |
| User Management | Admin-only screen. List of AppUser rows with filter (active/deprecated). Add User modal: enter AD account, display name, clock number, optional initial PIN, Ignition role. Edit User modal: same fields plus “Deprecate” action. |
| PIN Reset | Self-service or admin: a separate flow to set a new PIN, with confirmation field. Hashes the PIN before calling AppUser_SetPin. Pin storage uses pin_hash (per MPP_MES_DATA_MODEL.md), not plaintext. |
| Audit Log Browser | Admin-only. Filterable view of Audit.ConfigLog with filters for entity type, user, date range. Click a row to expand and see the old/new values diff. Deep-link from any other Config Tool screen (“View audit history for this Item”). |

### Phase 2 complete when

- All MPP MES users exist in AppUser with their AD accounts and clock numbers

- The audit lookup tables are seeded

- The Audit Log Browser shows entries from Phase 1’s seed loading work

- Every Phase 1 stored procedure has been retroactively wired to write ConfigLog rows with proper AppUserId attribution

- Admin can reset a user’s PIN

## Phase 3 — Reference Lookups

Goal: Stand up the small fixed code tables that everything else FKs to. These are mostly seed-once-and-forget.

Dependencies: Phase 2 (need AppUser for audit attribution on the few that allow user-managed rows).

Status: Unblocked. Small phase — could be one engineer-day of CRUD scaffolding.

### Data Model

| Table | Role | Mutability |
| --- | --- | --- |
| Uom | Units of measure (EA, LB, KG, IN, MM, PCS, etc.) | Engineering can add new ones |
| ItemType | Raw Material, Component, Sub-Assembly, Finished Good, Pass-Through | Mostly fixed; rarely extended |
| LotOriginType | Manufactured, Received, ReceivedOffsite | Fixed; seeded only |
| LotStatusCode | Good, Hold, Scrap, Closed | Fixed; seeded only |
| ContainerStatusCode | Open, Complete, Shipped, Hold, Void | Fixed; seeded only |
| GenealogyRelationshipType | Split, Merge, Consumption | Fixed; seeded only |
| OperationStatus | Pending, InProgress, Completed, Skipped | Fixed; seeded only |
| WorkOrderStatus | (per the workorder schema) | Fixed; seeded only |

### API Layer

For each of the above tables:

Read-only tables (everything except Uom and ItemType): - <Entity>_List - <Entity>_Get @Id

Mutable tables (Uom, ItemType): - <Entity>_List @IncludeDeprecated BIT = 0 - <Entity>_Get @Id - <Entity>_Create @Code, @Name, @Description, @AppUserId - <Entity>_Update @Id, @Name, @Description, @AppUserId - <Entity>_Deprecate @Id, @AppUserId

### Frontend (Perspective Views)

| View | Purpose |
| --- | --- |
| Reference Data Manager | A single screen with tabs (or a dropdown selector) for each of the lookup tables. Each tab is a simple list-with-edit grid. Read-only tables show a disabled “Add” button and an info note explaining they’re seeded. |

This phase is intentionally minimal. The frontend is a generic CRUD grid that loads its columns from a config block per entity. Engineering rarely visits this screen — it’s a “set it and forget it” phase.

### Phase 3 complete when

- All listed tables exist with their seed data loaded

- The Reference Data Manager screen lists every table and lets engineering CRUD the mutable ones

- Audit log entries appear for any mutations on Uom or ItemType

## Phase 4 — Item Master & Container Config

Goal: The “what we make” master data. Every part number that MPP produces or receives.

Dependencies: Phase 1 (locations referenced by ItemLocation later), Phase 2 (audit), Phase 3 (UOM, ItemType).

Status: Unblocked.

### Data Model

| Table | Role |
| --- | --- |
| Item | The master part list. Each row is one MPP part number. Carries description, item type, default sub-lot quantity, max lot size, unit weight, UOM, optional Macola cross-reference. |
| ContainerConfig | Per-finished-good packing rules: trays per container, parts per tray, serialized flag, dunnage code, customer code. Note OI-02 may add ClosureMethod and TargetWeight columns. |

### API Layer

Item: - Item_List @ItemTypeId NULL, @SearchText NULL, @IncludeDeprecated BIT = 0 - Item_Get @Id - Item_GetByPartNumber @PartNumber — for lookups during BOM/route construction - Item_Create @PartNumber, @ItemTypeId, @Description, @MacolaPartNumber, @DefaultSubLotQty, @MaxLotSize, @UomId, @UnitWeight, @WeightUomId, @AppUserId - Item_Update @Id, @Description, @MacolaPartNumber, @DefaultSubLotQty, @MaxLotSize, @UomId, @UnitWeight, @WeightUomId, @AppUserId (note: PartNumber and ItemTypeId are immutable after create — would create downstream chaos to change them; if the engineer needs to change a part number, they deprecate the old one and create a new one) - Item_Deprecate @Id, @AppUserId — rejects if there are active Bom, RouteTemplate, ItemLocation, or ContainerConfig references

ContainerConfig: - ContainerConfig_GetByItem @ItemId — usually one config per item - ContainerConfig_Create @ItemId, @TraysPerContainer, @PartsPerTray, @IsSerialized, @DunnageCode, @CustomerCode, @AppUserId - ContainerConfig_Update @Id, @TraysPerContainer, @PartsPerTray, @IsSerialized, @DunnageCode, @CustomerCode, @AppUserId - ContainerConfig_Deprecate @Id, @AppUserId

### Frontend (Perspective Views)

| View | Purpose |
| --- | --- |
| Item Master List | Filterable table of all items: search by part number, filter by item type, toggle deprecated visibility. Columns: PartNumber, Description, ItemType, UOM, MacolaPartNumber, UnitWeight, DefaultSubLotQty. Click a row to open the Item Editor. |
| Item Editor | Form view for create/update. Layout: left column = required fields (PartNumber, ItemType, UOM); right column = optional (Macola ref, weight, sub-lot qty, max lot size). Bottom: tabs for “Container Config”, “BOM” (Phase 6 link), “Routes” (Phase 5 link), “Quality Specs” (Phase 7 link), “Audit History”. |
| Container Config Sub-tab | Embedded in Item Editor. For finished goods only — disable for raw materials and components. Form fields: trays per container, parts per tray, serialized flag, dunnage code, customer code. |
| Item Picker (reusable component) | Modal/inline picker used throughout the rest of the Configuration Tool (BOMs, routes, eligibility map). Searchable by part number or description. Returns the Item.Id. |

### Phase 4 complete when

- Every existing MPP part number is loaded into Item (initial load — manual via the Item Editor or bulk-load if MPP has an Excel export)

- Every finished good has a ContainerConfig record

- Engineering can create a new part, edit an existing one, deprecate one no longer in production

- The Item Picker component is reusable from the rest of the Configuration Tool

## Phase 5 — Process Definition: Routes & Operations

Goal: Define how each part flows through the plant — which operations, in what order, at which areas, collecting what data.

Dependencies: Phase 1 (Locations and Areas), Phase 4 (Items), Phase 2 (audit).

Status: Unblocked.

### Data Model

| Table | Role |
| --- | --- |
| RouteTemplate | The route header per item. Versioned. Each row links one Item to a route version. |
| RouteStep | The ordered steps in a route. Each step references an OperationTemplate. |
| OperationTemplate | The reusable definition of an operation: name, area, data collection flags (collects_die_info, collects_cavity_info, collects_weight, requires_material_verification, etc.). Versioned independently of routes. |
| ItemLocation | The eligibility map: which items can run on which Cells. |

Note: per FDS-03-009, route steps do not prescribe a specific machine — they reference an OperationTemplate which has an AreaLocationId, and the operator picks the Cell at runtime from the ItemLocation eligibility set.

### API Layer

OperationTemplate (versioned): - OperationTemplate_List @AreaLocationId NULL, @ActiveOnly BIT = 1 - OperationTemplate_Get @Id - OperationTemplate_Create @Name, @AreaLocationId, @CollectsDieInfo, @CollectsCavityInfo, @CollectsWeight, @CollectsGoodCount, @CollectsBadCount, @RequiresMaterialVerification, @RequiresSerialNumber, @AppUserId — creates version 1 - OperationTemplate_CreateNewVersion @ParentOperationTemplateId, ..., @EffectiveFrom, @AppUserId — creates a new version, does NOT modify the previous one - OperationTemplate_Deprecate @Id, @AppUserId — soft-delete a specific version

RouteTemplate (versioned): - RouteTemplate_ListByItem @ItemId, @ActiveOnly BIT = 1 — usually one active route per item - RouteTemplate_Get @Id — returns route header plus all its steps in order - RouteTemplate_GetActiveForItem @ItemId, @AsOfDate DATETIME2 = NULL — used by production code to pick the version active at a given time - RouteTemplate_Create @ItemId, @Name, @EffectiveFrom, @AppUserId — creates an empty route version 1 - RouteTemplate_CreateNewVersion @ParentRouteTemplateId, @EffectiveFrom, @AppUserId - RouteTemplate_Deprecate @Id, @AppUserId

RouteStep: - RouteStep_ListByRoute @RouteTemplateId - RouteStep_Add @RouteTemplateId, @SequenceNumber, @OperationTemplateId, @AppUserId - RouteStep_Update @Id, @SequenceNumber, @OperationTemplateId, @AppUserId - RouteStep_Remove @Id, @AppUserId - RouteStep_Reorder @RouteTemplateId, @StepIds NVARCHAR(MAX) /*comma-delimited new order*/, @AppUserId — drag-and-drop reorder support

ItemLocation (eligibility map): - ItemLocation_ListByItem @ItemId — “where can this part run?” - ItemLocation_ListByLocation @LocationId — “what parts can run on this machine?” - ItemLocation_Add @ItemId, @LocationId, @AppUserId - ItemLocation_Remove @ItemId, @LocationId, @AppUserId

### Frontend (Perspective Views)

| View | Purpose |
| --- | --- |
| Operation Template Library | List of all operation templates grouped by Area. Add new template button. Click a template to see/edit its data collection flags. Shows version history for each template. |
| Route Builder | Master-detail view tied to an Item. Left: list of routes for the item with version dropdown. Right: ordered list of steps, each showing the operation template name and its area. Drag-and-drop to reorder steps, button to insert/remove steps. “New Version” button creates a new route version (preserving the old). |
| Eligibility Map Editor | Two-pane view: items on the left, locations on the right, with a center matrix showing which items are eligible at which Cells. Click a cell in the matrix to toggle eligibility. Filter both lists by area or part type. |
| Operation Template Editor | Form view triggered from the Library. Fields for all the data collection flags (boolean switches), area dropdown (filtered to Area-tier locations), name, description. “Save as new version” creates a fresh version. |

### Phase 5 complete when

- Every active MPP item has at least one RouteTemplate with at least one RouteStep

- The ItemLocation eligibility map is populated for every item-cell combination MPP runs

- Engineering can create a new route version when an existing route changes — old production records still reference the old version

- Operators (in Phase 4 of the Plant Floor build) will be able to query “which Cells can run this Item?” via ItemLocation_ListByItem

## Phase 6 — BOM Management

Goal: Versioned bills of material. Required for assembly operations to validate material consumption.

Dependencies: Phase 4 (Items).

Status: Unblocked.

### Data Model

| Table | Role |
| --- | --- |
| Bom | Header table. One row per (ParentItemId, VersionNumber). Versioned. |
| BomLine | Component lines. Each row = one component item with quantity per parent. |

### API Layer

Bom: - Bom_ListByParentItem @ParentItemId, @ActiveOnly BIT = 1 - Bom_Get @Id — returns header plus all lines in sort order - Bom_GetActiveForItem @ParentItemId, @AsOfDate DATETIME2 = NULL - Bom_Create @ParentItemId, @VersionNumber, @EffectiveFrom, @AppUserId - Bom_CreateNewVersion @ParentBomId, @EffectiveFrom, @AppUserId — copies all lines from the prior version - Bom_Deprecate @Id, @AppUserId

BomLine: - BomLine_ListByBom @BomId - BomLine_Add @BomId, @ChildItemId, @QtyPer, @UomId, @SortOrder, @AppUserId - BomLine_Update @Id, @QtyPer, @UomId, @SortOrder, @AppUserId - BomLine_Remove @Id, @AppUserId

### Frontend (Perspective Views)

| View | Purpose |
| --- | --- |
| BOM Editor | Master-detail view tied to an Item (linked from the Item Editor in Phase 4). Left: BOM version selector with effective dates. Right: editable grid of BomLine rows — child item picker (reuses the Phase 4 Item Picker), quantity per, UOM, sort order. “New Version” button copies the current BOM and bumps the version. |
| BOM Comparison | View two versions of the same BOM side-by-side, showing line-level diffs (added, removed, changed quantities). Useful before activating a new version. |
| Where-Used Report | “Show me every BOM that uses this child item.” Useful when deprecating a part — engineering can see what would be impacted. |

### Phase 6 complete when

- Every assembled MPP product has at least one BOM with at least one component line

- Engineering can create a new BOM version when a design change happens, and the old version is preserved

- The Where-Used report is functional

## Phase 7 — Quality Configuration

Goal: Define quality specifications and load defect codes. Quality specs are versioned per item/operation; defect codes are reference data.

Dependencies: Phase 1 (Areas referenced by defect codes), Phase 4 (Items referenced by quality specs), Phase 5 (Operation Templates optionally referenced by quality specs).

Status: Unblocked.

### Data Model

| Table | Role |
| --- | --- |
| QualitySpec | Header per spec — name, optional item, optional operation template. |
| QualitySpecVersion | Versioned spec body. |
| QualitySpecAttribute | The measurable attributes per spec version: name, data type, target value, lower limit, upper limit, UOM, sample trigger. |
| DefectCode | Reference list: code, description, area, excused flag. Loaded from defect_codes.csv (153 rows). |

### API Layer

QualitySpec (versioned): - QualitySpec_List @ItemId NULL, @OperationTemplateId NULL - QualitySpec_Get @Id — header plus active version plus attributes - QualitySpec_Create @Name, @ItemId NULL, @OperationTemplateId NULL, @AppUserId - QualitySpec_Deprecate @Id, @AppUserId

QualitySpecVersion: - QualitySpecVersion_ListBySpec @QualitySpecId - QualitySpecVersion_GetActive @QualitySpecId, @AsOfDate DATETIME2 = NULL - QualitySpecVersion_Create @QualitySpecId, @VersionNumber, @EffectiveFrom, @AppUserId — creates an empty version - QualitySpecVersion_CreateNewVersion @ParentVersionId, @EffectiveFrom, @AppUserId — copies attributes - QualitySpecVersion_Deprecate @Id, @AppUserId

QualitySpecAttribute: - QualitySpecAttribute_ListByVersion @QualitySpecVersionId - QualitySpecAttribute_Add @QualitySpecVersionId, @AttributeName, @DataType, @TargetValue, @LowerLimit, @UpperLimit, @UomId, @SampleTrigger, @SortOrder, @AppUserId - QualitySpecAttribute_Update @Id, ..., @AppUserId - QualitySpecAttribute_Remove @Id, @AppUserId

DefectCode (loaded from seed data): - DefectCode_List @AreaLocationId NULL, @IncludeDeprecated BIT = 0 - DefectCode_Get @Id - DefectCode_Create @Code, @Description, @AreaLocationId, @IsExcused, @AppUserId - DefectCode_Update @Id, @Description, @AreaLocationId, @IsExcused, @AppUserId - DefectCode_Deprecate @Id, @AppUserId - DefectCode_BulkLoadFromSeed @CsvData NVARCHAR(MAX), @AppUserId — initial load from defect_codes.csv

### Frontend (Perspective Views)

| View | Purpose |
| --- | --- |
| Quality Spec Library | List of all specs with filters by item, by operation. Click to open the editor. |
| Quality Spec Editor | Master-detail view. Left: spec header + version selector. Right: editable grid of attributes (name, data type, target, lower limit, upper limit, UOM, sample trigger). “New Version” button. |
| Defect Code Manager | List of all defect codes grouped by area. Filter by area, search by code or description. Add/edit/deprecate codes. Bulk-load button (one-time) for the seed CSV. |

### Phase 7 complete when

- 153 defect codes from defect_codes.csv are loaded into DefectCode

- Engineering has created at least one quality spec for the highest-volume items

- The spec versioning workflow is verified — production records will FK to the active version at run time

## Phase 8 — Operations Reference Data

Goal: Load downtime reason codes, configure shift schedules, and catalog OPC tags. Mostly seed loading from the CSVs we extracted.

Dependencies: Phase 1 (Areas referenced by downtime codes), Phase 2 (audit).

Status: Unblocked.

### Data Model

| Table | Role |
| --- | --- |
| DowntimeReasonType | The 6 fixed types: Equipment, Miscellaneous, Mold, Quality, Setup, Unscheduled. Seeded. |
| DowntimeReasonCode | The ~660 reason codes (353 active rows in our CSV) by area and type. Loaded from downtime_reason_codes.csv. |
| ShiftSchedule | Named shift patterns: First Shift 6am–2pm M-F, Second Shift 2pm–10pm, Weekend OT, etc. |
| Shift | Actual instances created from schedules (this is mostly populated at runtime; configuration tool only manages the schedules). |
| (no SQL table for OPC tags) | OPC tag catalog from opc_tags.csv drives Ignition OPC connection configuration, not a SQL table. |

### API Layer

DowntimeReasonType: - DowntimeReasonType_List

DowntimeReasonCode: - DowntimeReasonCode_List @AreaLocationId NULL, @DowntimeReasonTypeId NULL, @IncludeDeprecated BIT = 0 - DowntimeReasonCode_Get @Id - DowntimeReasonCode_Create @Code, @Description, @AreaLocationId, @DowntimeReasonTypeId, @IsExcused, @AppUserId - DowntimeReasonCode_Update @Id, @Description, @AreaLocationId, @DowntimeReasonTypeId, @IsExcused, @AppUserId - DowntimeReasonCode_Deprecate @Id, @AppUserId - DowntimeReasonCode_BulkLoadFromSeed @CsvData NVARCHAR(MAX), @AppUserId

ShiftSchedule: - ShiftSchedule_List @ActiveOnly BIT = 1 - ShiftSchedule_Get @Id - ShiftSchedule_Create @Name, @StartTime, @EndTime, @DaysOfWeek, @EffectiveFrom, @AppUserId - ShiftSchedule_Update @Id, @Name, @StartTime, @EndTime, @DaysOfWeek, @EffectiveFrom, @AppUserId - ShiftSchedule_Deprecate @Id, @AppUserId

### Frontend (Perspective Views)

| View | Purpose |
| --- | --- |
| Downtime Reason Code Manager | List grouped by area, with filter by type. Add/edit/deprecate codes. Bulk-load button (one-time) for seed CSV. Note the parse warning about ~25 codes with empty TypeId — those should be flagged in the UI for engineering to assign types before going live. |
| Shift Schedule Editor | List of named shift schedules with start/end times, days of week, effective date. Calendar-style preview for the next 2 weeks. |
| OPC Tag Reference | A read-only browser of opc_tags.csv content. NOT a SQL table — this view loads the CSV directly or pulls it from the Ignition resource folder. Helps engineering see what tags are defined for OmniServer/TOPServer when setting up new lines or troubleshooting. |

### Phase 8 complete when

- 6 DowntimeReasonType rows seeded

- 353 DowntimeReasonCode rows loaded from the CSV

- Engineering has reviewed and assigned types to the ~25 codes with empty TypeId (per parse_warnings.md)

- At least the 3 standard MPP shift schedules are defined (First, Second, Weekend OT)

- The OPC Tag Reference is browseable as documentation

## Out of Scope

Items intentionally excluded from this Configuration Tool plan:

- All Plant Floor screens (Arc 2): LOT creation, production recording, downtime entry, hold management, sort cage, etc. — covered by a separate Phased Plan to be written.

- Reporting: production reports, downtime reports, OEE roll-ups. These are a separate effort that consumes data from the configured master.

- External integrations: Macola (FUTURE), Intelex (FUTURE), AIM (Plant Floor concern, not Configuration Tool).

- PLC integration setup: TOPServer/OmniServer connection config lives in Ignition’s OPC settings, not the Configuration Tool. The OPC Tag Reference (Phase 8) is documentation, not configuration.

- Tool Life tracking (OI-10): Open question on whether it’s LocationAttribute or a dedicated table. Once resolved, it slots into Phase 1 (if attribute) or a new sub-phase under Phase 1 (if dedicated table).

- WO management screens (OI-07): Resolved as MVP-Lite — auto-generated, invisible to operators, no WO screens. The workorder schema tables exist and Plant Floor production code populates them, but the Configuration Tool has no WorkOrder_Create proc or screen.

- Audit Log advanced search: Phase 2 covers basic browsing. Saved searches, scheduled audit reports, and compliance exports are a future enhancement.

## Open Items That Could Affect This Plan

None of these block Phase 1 from starting, but they should be tracked and may shift scope when resolved:

- OI-02 (Weight container closure): If MPP confirms the recommendation, Phase 4 (Container Config) gets two new fields: ClosureMethod and TargetWeight. The procs and screen forms add those fields. Small impact.

- OI-05 (LOT merge business rules): If the rules end up configurable, a new sub-phase appears (likely under Phase 6 or as a Phase 7 addition) to define and store merge rule sets. If hard-coded, no Configuration Tool impact.

- OI-10 (Tool Life tracking): Determines whether tool-life data lands in LocationAttribute (Phase 1, no extra work) or a new dedicated ToolLife table (new sub-phase under Phase 1).

- sql_best_practices_mes.md refresh: That document still references snake_case and deprecated_at lowercase from before the 2026-04-09 naming convention change. It needs an update before the new collaborator starts following it as a guide.

## Related Documents

| Document | Relevance |
| --- | --- |
| MPP_MES_USER_JOURNEYS.md | Arc 1 narrative — the configuration tool experience this plan builds toward |
| MPP_MES_DATA_MODEL.md | Authoritative table and column reference for every entity in this plan |
| MPP_MES_FDS.md | Numbered functional requirements; this plan implements §2 (Plant Model), §3 (Master Data), §4 (Auth), §8.8 (Quality Spec Management), §9.4 (Shifts) |
| MPP_MES_ERD.html | Visual schema reference |
| reference/seed_data/ | CSVs for Phase 1, 7, 8 bulk-load steps (machines, defect codes, downtime codes, OPC tags) |
| reference/seed_data/parse_warnings.md | Notes on partial machine rows (Phase 1) and untyped downtime codes (Phase 8) that need engineering review |
| sql_best_practices_mes.md | Referenced for soft-delete pattern, versioning pattern, code-table-backed status. Note: needs UpperCamelCase update before collaborator onboarding. |